Public Sector

Asset Investment Program

2009–10

Presented by

John Lenders, M.P.

Treasurer of the State of Victoria

for the information of Honourable Members

Budget Information Paper No. 1

Published October 2009

Table of contents

Introduction	1

Coverage	1

Assets	1

Document structure	2

Chapter 1: Public Sector Asset Investment Program 2009-10	3

Key infrastructure projects	4

Asset management and delivery	8

General government sector asset investment	13

Public non-financial corporations asset investment	17

Project descriptions from Table 1.1	20

Chapter 2: General government asset investment program 2009-10	29

Department of Education and Early Childhood Development	29

Department of Human Services	50

Department of Innovation, Industry and Regional Development	58

Department of Justice	64

Department of Planning and Community Development	69

Department of Premier and Cabinet	71

Department of Primary Industries	72

Department of Sustainability and Environment	73

Department of Transport	77

Department of Treasury and Finance	83

Parliament	84

Country Fire Authority	85

Metropolitan Fire and Emergency Services Board	86

Chapter 3: Public non-financial corporations asset investment program 2009-10	89

Barwon Region Water Corporation	89

Cemeteries Trusts – Various	97

Central Gippsland Region Water Corporation	98

Central Highlands Region Water Corporation	105

City West Water Limited	108

Coliban Region Water Corporation	110

East Gippsland Region Water Corporation	113

Gippsland and Southern Rural Water Corporation	115

Goulburn-Murray Rural Water Corporation	116

Goulburn Valley Region Water Corporation	119

Grampians Wimmera-Mallee Water Corporation	124

Lower Murray Urban and Rural Water Corporation	127

Melbourne Water Corporation	129

North East Region Water Corporation	132

Office of Housing	134

Port of Melbourne Corporation	135

Table of Contents (continued)

South East Water Limited	136

South Gippsland Region Water Corporation	138

Transport Ticketing Authority	141

V/Line Passenger Corporation	142

Victorian Urban Development Authority (VicUrban)	143

Victorian Rail Track (VicTrack)	144

Wannon Region Water Corporation	148

Western Region Water Corporation	151

Westernport Region Water Corporation	154

Yarra Valley Water Limited	155

Other public non-financial corporations	159

Appendix A: Contact addresses and telephone numbers	161

General government sector	161

Public non-financial corporations	163

Appendix B: Location Index	167

Style Conventions	173

Introduction

# Coverage

The 2009-10 Public Sector Asset Investment Program – Budget Information Paper No. 1 (BIP1) is compiled in association with the annual budget papers to inform Parliament and the community about Victoria’s asset investment program. The general government (GG) and public non-financial corporation (PNFC) sectors asset investment projects published in this paper support the outputs detailed in the 2009-10 Budget Paper No. 3, Service Delivery.

BIP1 presents:

detailed listings of major asset investment in 2009-10 for the GG sector;

extended coverage of the PNFC sector to include all PNFCs undertaking asset investment; and

major public sector asset investment projects being delivered under Partnerships Victoria.

For the GG sector, BIP1 captures projects with a total estimated investment (TEI) equal to or in excess of $250 000 and reflects machinery of government changes announced as part of the 2009-10 Budget. However, for the PNFC sector, projects listed have a TEI equal to or in excess of $1 million and remaining projects are captured in the ‘Other’ category.

In addition, GG sector projects not included are those with a planned capital expenditure in 2009-10 of less than $75 000, and projects that do not deliver benefits beyond 12 months. For the PNFC sector, projects not included in BIP1 have planned capital expenditure in 2009-10 of less than $150 000, and therefore, for the purposes of this publication, are considered complete.

# Assets

The recent downturn in Victoria’s economy and continued population growth have seen the Victorian Government respond with record investment in infrastructure to sustain employment growth and boost productivity growth in the longer term. Asset investment projects result in the production, enhancement and acquisition of non-current physical assets, typically infrastructure assets. Infrastructure assets support or produce services or products for the Victorian community.

The State’s asset portfolio includes road and railway networks, information technology systems, schools, hospitals and social housing, as well as water storage and distribution infrastructure, correctional centres, courts, cultural assets such as historic museum collections, and environmental assets such as public reserves, parks and public open spaces.

# Document structure

The projects contained in this publication are listed together with their location under entity headings. Details of TEI are provided with projected asset investment expenditures on individual projects for 2009-10 and beyond.

For each entity, the asset investments are listed as either:

‘Existing’– projects that have received government approval and were being delivered as at 30 June 2009; or

‘New’– projects approved and announced as part of the 2008-09 Budget Update or the 2009-10 Budget.

All projects contained in BIP1 are consistent with the 2009-10 Budget and do not generally include projects announced post May 2009, unless otherwise stated.

BIP1 is prepared by the Department of Treasury and Finance with input from the entities concerned. It should be noted that listed project details reflect the intentions and priorities at the time of compilation. However, asset investments are rarely static and it can be expected that some re-scheduling and re-programming will occur during the course of the year.

Chapter 1: Public Sector Asset Investment Program 2009-10

Victoria has, like other jurisdictions in Australia and around the world, been impacted by the global financial crisis. In response to the downturn in the economy, the Government is delivering record investment in infrastructure to generate jobs and increase productivity in these difficult times. This investment in infrastructure is delivering long-term economic, social and environmental benefits and helps to position the State for recovery when growth returns.

Investment is provided through both the general government (GG) sector (e.g. government departments) and public non-financial corporations (PNFC) which form part of the broader public sector (e.g. urban and regional water authorities).

As announced in the 2009-10 Budget, Victoria, in partnership with the Commonwealth Government, will deliver the largest infrastructure program in the State’s history. The Victorian infrastructure program has been accelerated to fast track infrastructure investment through the Commonwealth’s Nation Building – Economic Stimulus Plan.

As part of the Nation Building – Economic Stimulus Plan, infrastructure funding is being delivered to Victoria through the Building Australia Fund, to fund critical infrastructure in transport over the coming years. In addition, funding under the Economic Stimulus Plan is provided for social housing and the Building the Education Revolution program, providing capital funding to Victorian Government schools to construct and enhance school facilities. This is in addition to State-funded projects for hospitals, housing, information and communication technologies and securing future water supplies.

BIP1 also reflects the Government’s commitment to supporting regional areas. Chart 1.1 shows the distribution across the State of the asset investment projects that have been included in BIP1, with 45 per cent of total projects being delivered in regional Victoria and a further 24 per cent supporting service delivery across the whole State.

Chart 1.1: Distribution of the 2009-10 BIP1 asset investment projects by area – Percentage of total BIP1 asset investment projects

Source: Department of Treasury and Finance

# Key infrastructure projects

With record levels of infrastructure to be delivered, the Government is committed to increasing transparency and accountability for its major infrastructure projects.

Table 1.1 provides a consolidated report on key infrastructure projects being delivered across the State, regardless of whether the individual projects are being delivered by the GG sector, the PNFC sector, or through Partnerships Victoria arrangements. The key projects identified are large, having a total estimated investment (TEI) greater than $100 million, and not all are listed in subsequent chapters. These projects support government outcomes and are listed according to the five components of the Government’s Growing Victoria Together vision.

Projects listed under Thriving Economy are supporting industry and creating jobs whilst underpinning the long term growth of the economy. The Government continues to provide Quality Health and Education by partnering with the Commonwealth to deliver projects under the Building the Education Revolution program, as well as extending the funding provided under the Victorian Schools Plan and investing in new health care facilities.

In order to protect the environment for future generations and to efficiently use our natural resources, projects such as the Victorian Desalination Project and the Wimmera Mallee Pipeline project support the Government’s vision for a Healthy Environment. Caring Communities and a Vibrant Democracy lists projects such as the Rectangular Sports Stadium that demonstrate the Government’s ongoing commitment to building friendly, culturally diverse and safe communities.

A description of the projects listed in Table 1.1 can be found at the end of this chapter.

Table 1.1: Key strategic infrastructure projects

($ million)

|  | Total Estimated Investment | Expenditure to 30.06.2009 (a) | Estimated Expenditure 2009-10 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Thriving Economy |  |  |  |  |
| Channel Deepening Project | 969 | 600 | 369 | .. |
| Geelong Ring Road – Stage 4A (b) | 125 | 28 | 40 | 57 |
| Geelong Ring Road – Stage 4B (b) | 110 | 2 | 6 | 102 |
| Goulburn Valley Nagambie Bypass (b) | 270 | 8 | 33 | 229 |
| Improving Train Operations – Rail Service Efficiencies | 112 | 3 | 13 | 96 |
| M80 Upgrade (b) | 2 250 | 20 | 128 | 2 102 |
| Melbourne Wholesale Market (c) | 218 | 47 | 120 | 51 |
| Metropolitan Train Safety Communications System | 144 | 39 | 55 | 50 |
| myki (New Ticketing Solution – Technology and Installation) (d) | 461 | 269 | 134 | 59 |
| New Stations in Growth Areas | 151 | 2 | 16 | 133 |
| Peninsula Link (e)(f) | 750 | 5 | 73 | 672 |
| Purchase of Additional Rolling Stock (Suburban and V'Locity) | 1 490 | 452 | 408 | 630 |
| Regional Rail Link (g)(h) | 4 300 | .. | 42 | 4 258 |
| Separating Road and Rail Lines (Springvale Road) (b) | 140 | 2 | 133 | 5 |
| South Morang Rail Extension | 559 | .. | 20 | 539 |
| Sunbury Electrification | 195 | 1 | 31 | 163 |
| Transit Cities – Revitalising Central Dandenong (i) | 243 | 151 | 37 | 55 |
| Western Highway Duplication and Realignment (b)(j) | 720 | 13 | 33 | 664 |
| West Gate-Monash Freeways Improvement Project and West Gate Bridge Strengthening (b) | 1 340 | 622 | 545 | 173 |
|  | 14 547 | 2 264 | 2 236 | 10 038 |

Table 1.1: Key strategic infrastructure projects (continued)

($ million)

|  | Total Estimated Investment | Expenditure to 30.06.2009 (a) | Estimated Expenditure 2009-10 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Quality Health and Education |  |  |  |  |
| Royal Children's Hospital (e) | 847 | .. | .. | 847 |
| Parkville Comprehensive Cancer Centre (k)(h) | 1 071 | .. | 6 | 1 065 |
| Victorian Schools Plan – Schools and School-ICT projects (l) | 1 567 | 649 | 527 | 391 |
| Trade Training Centres – Government Schools | 146 | 69 | 77 | .. |
| Building the Education Revolution (m) | 2 161 | 98 | 1 215 | 848 |
|  | 3 631 | 718 | 610 | 2 303 |
| Healthy Environment |  |  |  |  |
| Eastern Treatment Plant – Tertiary Treatment (n) | 322 | 22 | 28 | 272 |
| Gippsland Water Factory | 209 | 201 | 8 |  |
| Goldfields Superpipe | 181 | 155 | 6 | 20 |
| Melbourne-Geelong Pipeline | 138 | 0 | 6 | 132 |
| Melbourne Main Sewer Replacement | 221 | 57 | 50 | 114 |
| Northern Sewerage (o) | 650 | 270 | 133 | 247 |
| Northern Victoria Irrigation Renewal Project (NVIRP) (p) | 1 000 | 150 | 154 | 696 |
| Shepparton Irrigation Area Modernisation Project (q) | 171 | 106 | 65 |  |
| Sugarloaf Pipeline | 750 | 415 | 261 | 74 |
| Wimmera Mallee Pipeline (r) | 688 | 564 | 77 | 47 |
| Victorian Desalination Project (e)(s) | 3 100 | .. | .. | 3 100 |
|  | 7 430 | 1 940 | 788 | 4 701 |
| Caring Communities and Vibrant Democracy |  |  |  |  |
| Building Confidence in Corrections | 317 | 37 | 53 | 227 |
| Rectangular Sports Stadium (t) | 211 | 177 | 34 | .. |
| Social Housing (u) | 792 | 26 | 504 | 262 |
| Southbank Cultural Precinct Redevelopment | 129 | 6 | 18 | 105 |
|  | 129 | 6 | 18 | 105 |
| Total Key Infrastructure Projects | 25 737 | 4 928 | 3 652 | 17 148 |

Source: Department of Treasury and Finance

Notes:

(a)	Expenditure for the year to 30 June 2009 based on information provided by departments and agencies as at May 2009.

Notes (continued):

(b)	This project is funded in partnership with the Commonwealth Government through the Nation Building Program (formerly AusLink). The TEI represents the investment to the project over the program’s six-year partnered funding agreement, which may be different to the amount disclosed in Chapter 2.

(c)	Machinery of government change transferring project from Department of Primary Industries to Department of Innovation, Industry and Regional Development.

(d)	This project was previously called New Ticketing Solution – Technology and Installation.

(e)	This project is being delivered under Partnerships Victoria.

(f) 	This project has a TEI of $750 million and will be delivered under an Availability Public Private Partnership arrangement. Expenditure to 30 June 2009 and estimated expenditure 2009-10 figures reflect the investment made to this project in the 2009-10 Budget.

(g)	Regional Rail Link is jointly funded by State and Commonwealth governments. The 2009-10 Commonwealth Budget has announced a commitment of $3.225 billion towards the project.

(h)	These projects do not appear in Chapters 2 and 3 as they were announced after the 2009-10 Budget.

(i)	This project is now being reported under VicUrban.

(j)	This project is a combination of two separate initiatives: Western Highway Duplication – Ballarat to Stawell and Western Highway Realignment – Anthony's Cutting (Melton to Bacchus Marsh).

(k)	The TEI for this initiative includes $426.1 million from the Commonwealth Health and Hospitals Fund and $218.95 million from external sources.

(l)	This project includes $14 million of operating funding for Increased Access to Computers and funding delivered through Partnerships Victoria.

(m)	This project is made up of two separate programs as part of the Commonwealth's Nation Building – Economic Stimulus Plan: Primary Schools for the 21st Century and Science and Language Centres. Figures are estimates as at May 2009 and do not incorporate changes to funding announced by the Commonwealth on 27 August 2009.  The Nation Building – Economic Stimulus Plan also provides operating funding for the National Schools Pride Program.

(n)	The TEI reported is based on information as at May 2009. Since this time the TEI has been revised to $380 million. This is based on project development work prior to Business Case approval.

(o)	This project is being delivered by Melbourne Water TEI $422 million and Yarra Valley Water TEI $228 million.

(p)	This project was formerly known as Food Bowl Modernisation project. The TEI includes State, Melbourne Water and Goulburn-Murray Water contributions towards Stage 1. The State contribution has decreased by $45.899 million. This amount has been transferred to DSE Provision of Outputs in accordance with the reclassification of works from asset to output.

(q)		The TEI of Modernisation of Shepparton Irrigation Area project excludes the Commonwealth contribution of $17.3 million as detailed under the Department of Sustainability and Environment in Chapter 2. The TEI is reported based on information provided by the water corporation as at May 2009. Since this time, the TEI has been revised to $141.9 million.

(r)	This includes State and Commonwealth contributions as detailed under the Department of Sustainability and Environment in Chapter 2 and contributions from Grampians Wimmera-Mallee Rural Water Corporation in Chapter 3 however it excludes the on-farm works component of the project.

(s)	The TEI is reported based on information as at May 2009. Since this time, the TEI has been revised to $3.5 billion.

(t)	Previously reported under Department of Planning and Community Development.

(u)	This project is made up of three separate programs as part of the Commonwealth's Nation Building – Economic Stimulus Plan: New Construction Stage 1, New construction Stage 2 and Social Housing National Partnership. Figures are estimates as at May 2009 and do not incorporate changes to funding announced by the Commonwealth on 27 August 2009. The Nation Building – Economic Stimulus Plan also provides operating funding for Social Housing and Homelessness projects to be delivered as grants to not-for-profit agencies.

# Asset management and delivery

The Victorian Government manages an extensive range of public physical assets. The estimated value of the total physical assets in the GG sector will be $75.3 billion at 30 June 2010, as published in the 2009-10 Budget. Asset investment in the PNFC sector largely includes investment in regional and rural water authorities, public housing, port infrastructure and public transportation. Total physical assets that PNFC entities are accountable for managing are estimated to increase from $49.9 billion as at 30 June 2009 to $54.4 billion at 30 June 2010, as published in the 2009-10 Budget.

Asset investment decision making is guided by government policy on economic and social development, and financial and environmental management. The Government’s vision is articulated in key strategic planning documents including Growing Victoria Together, the Victorian Transport Plan, Melbourne@5 million, and Moving Forward in Provincial Victoria. Asset investment decisions are informed by community consultation, existing legislation, policy and contractual commitments, and the provision of advice from departments on service delivery needs, demand drivers, service standards and whole-of-life asset plans.

The Government has also established several planning and governance processes to support the planning and delivery of public sector assets. These include the Asset Management Framework, the Gateway initiative and Partnerships Victoria. Sustaining the capital stock to effectively support services is being achieved by investment in renewing and replacing assets at levels to achieve longer-term service delivery needs.

## Asset investment program

BIP1 has traditionally provided details on the Government’s asset investment program from the perspective of individual projects. The subsequent chapters of BIP1 provide listings of projects that meet specific criteria (as outlined in the Introduction) with details on the TEI provided for each project together with expenditure to date, estimated expenditure for the current financial year and any remaining future year expenditure. While this format is continued in Chapters 2 and 3, to provide a better comparison with the aggregate financial estimates published as part of the 2009-10 Budget and included in Budget Paper No. 4 – Statement of Finances, Table 1.2 provides details on the aggregate purchases of non-financial assets for the GG and PNFC sectors.

Table 1.2: Purchase of non-financial assets – by sector

($ million)

|  | Estimated Expenditure 2008-09 | Estimated Expenditure 2009-10 | Estimated Expenditure 2010-11 to 2012-13 |
| --- | --- | --- | --- |
| General government |  |  |  |
| Education and Early Childhood Development | 792.0 | 1 925.8 | 1 560.5 |
| Human Services | 592.4 | 700.2 | 907.5 |
| Innovation, Industry and Regional Development | 293.0 | 259.6 | 561.7 |
| Justice | 199.7 | 337.4 | 654.7 |
| Planning and Community Development | 23.8 | 85.1 | 180.7 |
| Premier and Cabinet | 62.2 | 50.3 | 169.6 |
| Primary Industries | 13.1 | 109.4 | 127.2 |
| Sustainability and Environment | 201.8 | 138.2 | 222.5 |
| Transport | 891.1 | 1 395.5 | 2 772.6 |
| Treasury and Finance | 47.1 | 281.6 | 1 695.1 |
| Parliament | 7.4 | 6.0 | 12.3 |
| Regulatory bodies and other part budget funded agencies | 207.1 | 281.9 | 660.8 |
| Not allocated to departments (a) | ( 82.6) | ( 342.4) | 2 086.2 |
| Sub-Total general government | 3 248.1 | 5 228.6 | 11 611.5 |
| Public non-financial corporations |  |  |  |
| Barwon Region Water Corporation | 75.3 | 90.2 | 549.3 |
| Central Gippsland Region Water Corporation | 115.4 | 23.5 | 139.8 |
| Central Highlands Region Water Corporation | 42.5 | 44.4 | 107.8 |
| City West Water Limited | 89.1 | 129.0 | 442.2 |
| Coliban Region Water Corporation | 78.4 | 29.8 | 104.8 |
| East Gippsland Region Water Corporation | 29.7 | 16.5 | 14.1 |
| Gippsland and Southern Rural Water Corporation | 21.7 | 12.9 | 96.1 |
| Goulburn-Murray Rural Water Corporation | 60.8 | 41.0 | 105.2 |
| Goulburn Valley Region Water Corporation | 32.0 | 38.5 | 58.6 |
| Grampians Wimmera-Mallee Water Corporation | 282.2 | 67.6 | 65.3 |
| Lower Murray Urban and Rural Water Corporation | 42.1 | 7.7 | 19.9 |
| Melbourne Water Corporation | 1 046.3 | 976.7 | 1 720.3 |
| North East Region Water Corporation | 19.4 | 17.9 | 41.3 |
| Office of Housing | 387.0 | 801.6 | 1 131.1 |
| Port of Melbourne Corporation | 384.5 | 504.5 | 429.3 |
| South East Water Limited | 117.3 | 159.3 | 466.7 |
| South Gippsland Region Water Corporation | 15.3 | 15.7 | 15.3 |
| V/Line Passenger Corporation | 11.0 | 17.4 | 54.7 |
| Victorian Rail Track | 1 095.3 | 1 329.5 | 2 148.4 |

Table 1.2: Purchase of non-financial assets – by sector (continued)

($ million)

|  | Estimated Expenditure 2008-09 | Estimated Expenditure 2009-10 | Estimated Expenditure 2010-11 to 2012-13 |
| --- | --- | --- | --- |
| Wannon Region Water Corporation | 48.7 | 43.7 | 21.2 |
| Western Region Water Corporation | 29.9 | 34.6 | 97.9 |
| Westernport Region Water Corporation | 2.7 | 4.7 | 11.9 |
| Yarra Valley Water Limited | 234.7 | 285.1 | 775.7 |
| Other (b) | 78.4 | 986.1 | 2 295.0 |
| Sub-Total Public non-financial corporations | 4 339.8 | 5 677.9 | 10 911.7 |
| Total purchases of non-financial assets | 7 587.9 | 10 906.5 | 22 523.2 |

Source: Department of Treasury and Finance

Notes:

(a)	Amount available to be allocated to specific departments and projects in future budgets. This includes an allowance for departmental underspending in 2009-10 which may be subject to carry over in 2010-11.

(b)	Includes PNFCs with smaller asset investment programs, those where separate disclosure compromises competitive neutrality and commercial in confidence information; and asset contingencies included in the estimates mainly related to GG equity contributions to PNFCs.

Using the usual presentation for BIP1, the TEI of the asset investment program included in this publication is $33.6 billion, with $15.6 billion worth of projects in the GG sector and the remaining $18 billion being provided through the PNFCs listed in Chapter 3. Assets investments summarised in Table 1.3 use the same categorisation of projects for those in Chapters 2 and 3.

Table 1.3 Infrastructure investment by TEI – Summary

($ million)

| Sector | Total Estimated Investment | Expenditure to 30.06.2009 (a) | Estimated Expenditure 2009-10 (b) | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| General government |  |  |  |  |
| Existing projects | 8 326.9 | 3 925.0 | 2 219.2 | 2 182.7 |
| New projects | 7 351.6 | 292.6 | 2 590.5 | 4 468.5 |
| Public non-financial corporations |  |  |  |  |
| Existing projects | 15 346.0 | 4 633.3 | 2 923.0 | 7 789.7 |
| New projects | 2 635.8 | 200.8 | 471.4 | 1 963.6 |
| Total existing projects | 23 672.9 | 8 558.3 | 5 142.2 | 9 972.4 |
| Total new projects | 9 987.4 | 493.4 | 3 061.9 | 6 432.1 |
| Total projects | 33 660.3 | 9 051.8 | 8 204.1 | 16 404.4 |

Source: Department of Treasury and Finance

Notes:

(a)	Expenditure for the year to 30 June 2009 based on information provided by departments and agencies as at May 2009.

(b)	Total estimated expenditure in 2009-10 is less than the $11.5 billion announced in the 2009-10 Budget as certain projects are excluded form BIP1 due to government or commercial sensitivity and threshold conventions, and because of the exclusion of Commonwealth stimulus funding that flows through to the non-government sector.

The totals for Tables 1.2 and 1.3 do not reconcile due to the exclusion of certain projects from this publication for reasons of government or commercial sensitivity, and because of BIP1 threshold conventions. Table 1.2 provides a comprehensive list of all projects, and their forward estimates, that have a state contribution in the GG and PNFC sectors.

Table 1.3 shows asset investment for GG and PNFCs but excludes those projects that fall below the threshold levels for each sector, as outlined in the Introduction, and any projects that may have been excluded from publication in Chapters 2 and 3 due to sensitivity or receiving approval post the 2009-10 Budget.

## Sources of funding

Asset investment can require significant and long-term funding commitments given the scale of the projects. Asset investment in both the GG and PNFC sectors is funded from a combination of sources including:

Victorian Government appropriations or grants, cash surpluses from operating activities and borrowings;

Commonwealth Government funding; and/or

own source revenue.

The TEI for the individual projects reported in BIP1 reflects the total value of all of these sources of funding.

## Partnerships Victoria

A number of asset investment projects are also procured through Partnerships Victoria arrangements. The choice between public and private provisions of infrastructure and associated services is based on an assessment of value for money and public interest considerations. This framework ensures that investment decisions are based on merit and outcomes are judged on the public benefits obtained.

The existing Partnerships Victoria projects, including those under construction, represent a total estimated capital expenditure of approximately $6 billion, of which the following have been commissioned and are operational:

Melbourne County Court;

Wodonga Wastewater Treatment Plant;

Campaspe Wastewater Treatment Plant;

Casey Community Hospital;

Mobile data network;

Correctional facilities;

Southern Cross Station redevelopment;

Emergency Alerting System;

Royal Melbourne Showgrounds redevelopment;

Metropolitan Mobile Radio;

Royal Women’s Hospital redevelopment;

EastLink;

Melbourne Convention Centre development; and

Ballarat North Water reclamation.

A further four contracted projects are in the construction phase. These projects are:

Barwon Water – Biosolids management;

Royal Children’s Hospital redevelopment;

Partnerships Victoria in Schools project; and

Biosciences Research Centre.

In addition, the procurement process is underway for the following projects:

Victorian Desalination Plant (since May 2009 the project has reached contractual close);

Peninsula Link; and

Ararat Prison project.

# General government sector asset investment

Table 1.4 shows projected investment in 2009-10 by department.

Table 1.4: General government asset investment program 2009-10 – Summary

($ million)

| Department | Total Estimated Expenditure | Expenditure to 30.06.2009 (a) | Estimated Expenditure 2009-10 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Education and Early Childhood Development |  |  |  |  |
| Existing projects | 927.3 | 552.0 | 351.0 | 24.4 |
| New projects | 2 699.6 | 174.4 | 1 465.5 | 1 059.7 |
| Human Services |  |  |  |  |
| Existing projects | 1 635.1 | 925.3 | 387.2 | 322.7 |
| New projects | 283.1 | .. | 52.6 | 230.4 |
| Innovation, Industry and Regional Development |  |  |  |  |
| Existing projects | 476.3 | 151.5 | 190.5 | 134.3 |
| New projects | 327.2 | 0.2 | 175.0 | 152.0 |
| Justice |  |  |  |  |
| Existing projects | 681.7 | 163.0 | 209.7 | 309.0 |
| New projects | 97.1 | .. | 52.0 | 45.1 |
| Planning and Community Development |  |  |  |  |
| Existing projects | 108.2 | 24.5 | 44.0 | 39.7 |
| New projects | 112.4 | .. | 7.1 | 105.2 |
| Premier and Cabinet |  |  |  |  |
| Existing projects | 16.0 | 11.0 | 5.0 | .. |
| New projects | 160.7 | 8.3 | 27.5 | 124.9 |
| Primary Industries |  |  |  |  |
| Existing projects | 19.2 | 2.2 | 5.4 | 11.6 |
| New projects | .. | .. | .. | .. |
| Sustainability and Environment |  |  |  |  |
| Existing projects | 1 592.5 | 991.2 | 264.5 | 336.9 |
| New projects | 55.0 | .. | 17.0 | 38.0 |
| Transport |  |  |  |  |
| Existing projects | 2 711.1 | 1 041.4 | 706.1 | 963.6 |
| New projects | 3 498.1 | 108.0 | 718.0 | 2 672.1 |
| Treasury and Finance |  |  |  |  |
| Existing projects | 16.6 | 12.2 | 4.4 | .. |
| New projects | 39.2 | 1.6 | 22.7 | 14.8 |
| Parliament |  |  |  |  |
| Existing projects | 12.8 | 7.6 | 4.1 | 1.1 |
| New projects | .. | .. | .. | .. |

Table 1.4: General government asset investment program 2009-10 – Summary (continued)

($ million)

| Department | Total Estimated Expenditure | Expenditure to 30.06.2009 (a) | Estimated Expenditure 2009-10 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Country Fire Authority |  |  |  |  |
| Existing projects | 54.5 | 20.2 | 13.4 | 20.8 |
| New projects | 41.2 | .. | 32.6 | 8.6 |
| Metropolitan Fire and Emergency Services Board |  |  |  |  |
| Existing projects | 75.4 | 22.8 | 34.0 | 18.6 |
| New projects | 38.1 | .. | 20.5 | 17.6 |
| Total existing projects | 8 326.9 | 3 925.0 | 2 219.2 | 2 182.7 |
| Total new projects | 7 351.6 | 292.6 | 2 590.5 | 4 468.5 |
| Total projects | 15 678.5 | 4 217.6 | 4 809.7 | 6 651.1 |

Source: Department of Treasury and Finance

Note:

(a)	Expenditure for the year to 30 June 2009 based on information provided by departments and agencies as at May 2009.

## Types of investments

Infrastructure can be improved either through acquiring additional assets or through renewal or replacement of existing assets.

Chapter 2 presents projects in the GG sector for 2009-10 by existing or new project type. Chart 1.2 shows, for each service sector, investments to replenish and rejuvenate the asset stock along with investments to further expand and enhance the asset stock.

Of the total GG asset investment included in BIP1 for 2009-10, around eight per cent is for renewal or replacement projects and the remainder is for additional and enhanced infrastructure.

Chart 1.2: Infrastructure types (renewal or additional) announced in 2009-10

Source: Department of Treasury and Finance

## 2009-10 asset investment initiatives

Major asset investments announced in the 2009-10 Budget were presented in Chapter 1, Service and Budget Initiatives and in Appendix A, Output, Asset Investment and Revenue Initiatives of 2009-10 Budget Paper No. 3, Service Delivery.

Some of the major infrastructure investments included in the 2009-10 Budget were as follows:

### Road and rail

As part of the Victorian Transport Plan (VTP) the State is investing $610 million to purchase 20 metropolitan trains and associated stabling and maintenance facilities, and $754 million for work to address congestion on the metropolitan train network, including electrification to Sunbury and rail extension to South Morang.

The State is also delivering a range of major road projects through the VTP in partnership with the Commonwealth Government including the M80 Upgrade, the Western Highway Duplication and Realignment, and the Springvale road and rail separation.

$354 million TEI was provided in the 2009-10 Budget to ensure work is commenced on the construction of the Peninsula Link, a 25 kilometre connection between EastLink at Carrum Downs to the Mornington Peninsula Freeway at Mount Martha.

### Hospitals and health care facilities

$177 million TEI for hospital and community health assets, including $55 million TEI to upgrade facilities and infrastructure at Bendigo Hospital.

### Schools

Under the third tranche of the Victorian Schools Plan, $402 million TEI has been allocated in the 2009-10 Budget to rebuild, renovate or extend 113 more Victorian schools as part of the Government’s $1.9 billion commitment to rebuild, renovate or extend 500 government schools in this term.

The Commonwealth Government’s Building the Education Revolution initiative provides $2 billion for government schools to build major new infrastructure as part of the Primary Schools for the 21st Century program and a further $141 million for science and language centres.

### Social housing

$172 million for the construction of new social housing dwellings under stage one of the Nation Building – Economic Stimulus Plan and $99 million over two years for repairs and maintenance work.

The broad and diverse capital program demonstrates the Government’s commitment to deliver world-class infrastructure to enhance social, economic, environmental and cultural outcomes across the State.

The Government has committed to a total asset investment in infrastructure over the next four years to 2012-13 of $20.1 billion to support service delivery to the public. Expenditure and delivery of assets from these investments occurs over a number of years and is reflected in the project listings provided in this document.

# Public non-financial corporations asset investment

Historically, BIP1 has only included details on asset investment on a project-by-project basis for the regional and rural water authorities and the Office of Housing. This year’s publication will now include all PNFC entities.

In seeking the Treasurer’s approval of an asset proposal, PNFC entities are required to submit a detailed business case of the proposal to the Department of Treasury and Finance for evaluation and review. During 2008-09, a new three-tier threshold approach was approved and subsequently established for review of capital investment business cases.

In previous years, PNFC entities were required to obtain the Treasurer’s approval for all projects over $5 million. The new three-tier thresholds are set at $10 million, $20 million or $50 million depending on the relative size and risk of the PNFC entity. The three thresholds have been developed on the basis of ensuring that the business case review and acceptance process focuses on those projects that are of a complex, high value and high risk nature, with the assessment of the appropriate threshold for an individual PNFC being based on size and risk of each business.

The growth in capital stock for the sector, excluding revaluation movements, has largely been funded through additional capital contributions from the Victorian Government (including capital grants received from the Commonwealth Government), operating surpluses and accumulated funds, and borrowings. Contributions from the private sector, for example from developers providing assets, free of charge to entities in the water sector, also adds to the asset base of the sector.

The Government has announced significant infrastructure investments for the PNFC sector, including:

the $1 billion Northern Victoria Irrigation Renewal Project (NVIRP), which is implementing water distribution and delivery efficiency improvements by 2012-13, to deliver water savings of an average of 225 billion litres per year to be shared equally by irrigators, the environment and Melbourne. The Government is contributing $600 million, Melbourne metropolitan water businesses $300 million and irrigators $100 million; and

the $750 million Sugarloaf Pipeline which will link the Goulburn River to the Melbourne system. The pipeline will be used to transfer 75 billion litres of water to Melbourne in 2010 from savings achieved from a number of irrigation modernisation projects in Northern Victoria, including NVIRP. After 2010, the pipeline will be used to transfer a third of the water savings from NVIRP to Melbourne.

Table 1.5: Public non-financial corporations asset investment program 2009-10 – Summary

($ million)

| Department | Total Estimated Expenditure | Expenditure to 30.06.2009 (a) | Estimated Expenditure 2009-10 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Barwon Region Water Corporation |  |  |  |  |
| Existing projects | 1 036.2 | 175.9 | 89.2 | 771.1 |
| New projects | 256.9 | .. | 8.1 | 248.9 |
| Cemeteries Trust – Various |  |  |  |  |
| Existing projects | .. | .. | .. | .. |
| New projects | 19.6 | .. | 10.7 | 8.9 |
| Central Gippsland Regional Water Corporation |  |  |  |  |
| Existing projects | 675.2 | 252.6 | 35.0 | 387.6 |
| New projects | 64.3 | 1.5 | 2.0 | 60.8 |
| Central Highlands Region Water Corporation |  |  |  |  |
| Existing projects | 443.9 | 267.0 | 41.2 | 135.6 |
| New projects | 8.5 | 2.5 | 3.1 | 2.9 |
| City West Water Limited |  |  |  |  |
| Existing projects | 134.3 | 44.4 | 49.1 | 40.9 |
| New projects | .. | .. | .. | .. |
| Coliban Region Water Corporation |  |  |  |  |
| Existing projects | 387.1 | 174.1 | 62.6 | 150.4 |
| New projects | 65.4 | .. | .. | 65.4 |
| East Gippsland Region Water Corporation |  |  |  |  |
| Existing projects | 81.3 | 45.2 | 18.9 | 17.3 |
| New projects | 7.4 | 1.4 | 3.2 | 2.7 |
| Gippsland and Southern Rural Water Corporation |  |  |  |  |
| Existing projects | 14.2 | 9.3 | 1.6 | 3.3 |
| New projects | 12.0 | 0.4 | 6.0 | 5.5 |
| Goulburn Murray Rural Water Corporation |  |  |  |  |
| Existing projects | 239.2 | 123.7 | 74.9 | 40.6 |
| New projects | .. | .. | .. | .. |
| Goulburn Valley Region Water Corporation |  |  |  |  |
| Existing projects | 429.8 | 69.5 | 33.3 | 327.0 |
| New projects | 36.0 | 0.0 | 10.0 | 26.0 |
| Grampians Wimmera Mallee Water Corporation |  |  |  |  |
| Existing projects | 233.3 | 50.6 | 93.6 | 89.1 |
| New projects | 9.1 | 1.0 | 3.9 | 4.2 |

Table 1.5: Public non-financial corporations asset investment program 2009-10 – Summary (continued)

($ million)

| Department | Total Estimated Expenditure | Expenditure to 30.06.2009 (a) | Estimated Expenditure 2009-10 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Lower Murray Urban and Rural Water Corporation |  |  |  |  |
| Existing projects | 265.0 | 77.8 | 52.3 | 134.8 |
| New projects | 17.0 | 0.7 | 5.4 | 10.8 |
| Melbourne Water Corporation |  |  |  |  |
| Existing projects | 1 988.4 | 803.7 | 510.6 | 674.0 |
| New projects | .. | .. | .. | .. |
| North East Region Water Corporation |  |  |  |  |
| Existing projects | 72.9 | 19.0 | 15.5 | 38.3 |
| New projects | 51.5 | .. | 0.4 | 51.2 |
| Office of Housing (b) |  |  |  |  |
| Existing projects | 212.1 | 72.0 | 25.6 | 114.4 |
| New projects | .. | .. | .. | .. |
| Port of Melbourne Corporation |  |  |  |  |
| Existing projects | 1 082.0 | 647.7 | 392.8 | 41.5 |
| New projects | 58.0 | .. | 24.0 | 34.0 |
| South East Water Limited |  |  |  |  |
| Existing projects | 100.5 | 34.5 | 32.0 | 34.1 |
| New projects | 39.7 | .. | 13.4 | 26.3 |
| South Gippsland Region Water Corporation |  |  |  |  |
| Existing projects | 81.6 | 20.6 | 11.3 | 49.6 |
| New projects | 3.1 | .. | 3.1 | .. |
| Transport Ticketing Authority |  |  |  |  |
| Existing projects | 460.9 | 268.6 | 133.6 | 58.7 |
| New projects | .. | .. | .. | .. |
| V/Line Passenger Corporation |  |  |  |  |
| Existing projects | 21.4 | 14.1 | 6.2 | 1.0 |
| New projects | .. | .. | .. | .. |
| Victorian Urban Development Authority (VicUrban) |  |  |  |  |
| Existing projects | 302.3 | 155.3 | 66.6 | 80.3 |
| New projects | 0.8 | .. | 0.8 | .. |
| Victorian Rail Track (VicTrack) |  |  |  |  |
| Existing projects | 2 196.0 | 778.8 | 834.4 | 582.8 |
| New projects | 1 793.9 | 191.9 | 315.9 | 1 286.1 |
| Wannon Regional Water Corporation |  |  |  |  |
| Existing projects | 108.5 | 37.3 | 33.7 | 37.6 |
| New projects | 2.1 | 1.0 | 1.1 | .. |

Table 1.5: Public non-financial corporations asset investment program 2009-10 – Summary (continued)

($ million)

| Department | Total Estimated Expenditure | Expenditure to 30.06.2009 (a) | Estimated Expenditure 2009-10 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Western Region Water Corporation |  |  |  |  |
| Existing projects | 255.5 | 52.6 | 15.8 | 187.1 |
| New projects | 24.1 | 0.4 | 10.6 | 13.2 |
| Westernport Region Water Corporation |  |  |  |  |
| Existing projects | 27.5 | 5.5 | 2.7 | 19.3 |
| New projects | 1.5 | .. | 1.5 | .. |
| Yarra Valley Water Limited |  |  |  |  |
| Existing projects | 1 109.3 | 248.0 | 219.4 | 641.8 |
| New projects | 154.1 | .. | 38.4 | 115.7 |
| Other (Various) |  |  |  |  |
| Existing projects | 3 387.8 | 185.3 | 71.0 | 3 131.4 |
| New projects | 10.9 | .. | 9.7 | 1.2 |
| Total existing projects | 15 346.0 | 4 633.3 | 2 923.0 | 7 789.7 |
| Total new projects | 2 635.8 | 200.8 | 471.4 | 1 963.6 |
| Total projects | 17 981.8 | 4 834.2 | 3 394.3 | 9 753.3 |

Source: Department of Treasury and Finance

Notes:

(a)	In addition to the projects identified in Chapter 3, there are redevelopment, improvement and acquisition projects that may be funded in part or full by the Nation Building and Jobs Plan National Partnership and accordingly have not be included in the Office of Housing figures. This data should be read in conjunction with the social housing data included in Table 1.1.

(b)	In addition to the projects identified in Chapter 3, there are redevelopment, improvement and acquisition projects that may be funded in part or full by the Nation Building and Jobs Plan national partnership and accordingly have not be included in the Office of Housing figures. This data should be read in conjunction with the Social Housing data included in Table 1.1.

# Project descriptions from Table 1.1

Below is a list of descriptions for key strategic infrastructure projects identified in Table 1.1. They are listed under the Growing Victoria Together themes as they appear in the Table.

## Thriving economy

### Channel Deepening Project

Dredging of Port Phillip Bay shipping channels and associated works will provide vessels calling at the Port of Melbourne with 14 metre draught access at all tides. This initiative improves port efficiency as well as that of export and import industries, and is scheduled for completion in the summer of 2009-10.

### Geelong Ring Road –stages 4A and 4B

The next stage of the Geelong Ring Road (4A) will extend over the existing Princes Highway West and along Anglesea Road, terminating near Hams Road. Preliminary planning and design is also underway for a new five kilometre link from Anglesea Road south of Hams Road to the Princes Highway (4B). These projects improve safety to motorists through improved travel conditions and deliver substantial benefits and savings to industry in both Melbourne and the Geelong region. This initiative will also continue to contribute to growing and linking Victoria by enhancing the performance of road networks to improve travel time and safety.

### Goulburn Valley Nagambie Bypass

This project constructs a freeway standard bypass of Nagambie to the east of the township, and duplication of the existing highway to the north. The bypass will improve freight connections to the Goulburn Valley region, efficiency and reliability of travel, and safety for road users and local residents in the region.

### Improving train operations – rail service efficiencies

Funding is provided for a program to continuously improve the reliability and capacity of rail services across Melbourne, including the upgrading of train and tram control and monitoring systems.

### M80 Upgrade

The upgrade of the Western Ring Road, in partnership with the Commonwealth Government, will increase traffic capacity, improve safety, ease congestion and improve travel times along one of Melbourne’s key transport corridors. Improvements will include additional traffic lanes, reconfigured interchanges and ramps, and implementation of other traffic management initiatives. This will mean improved driving conditions for all freeway users including the road freight industry, while catering for future traffic demand.

### Melbourne Wholesale Market

The new Melbourne Wholesale Market at Epping will replace the existing Footscray Road infrastructure which is reaching the end of its design life. The new market provides opportunities for Victoria’s fruit and vegetable production, distribution and retail industry to become more efficient. The project also makes available the current site for the implementation of the Port of Melbourne strategy, with the relocation occurring in line with the strategy’s requirements.

### Metropolitan train safety communications system

Upgrading the existing metropolitan rail management systems with state-of-the-art technology will allow for better coordination of the movement of trains on the network, increase the number of trains that can safely run on the system and provide more reliable up-to-the-minute timetable information for passengers.

### myki (New ticketing solution – technology and installation)

Train, tram and bus travel will be made simpler for passengers throughout Victoria with the introduction of a smartcard ticketing system.

### New stations in growth areas

This initiative provides funding to construct and operate new stations at Williams Landing, Lynbrook and Caroline Springs. Williams Landing will be a premium station. Planning for Cardinia Station, Pakenham is underway and the Government will fund this project when planning is complete.

### Peninsula Link

This initiative will construct a 25 kilometre, four-lane connection from EastLink at Carrum Downs to the Mornington Peninsula Freeway at Mount Martha. It will unblock congestion in the Frankston area, while reducing traffic congestion in Frankston city and other Peninsula towns, making these areas more attractive to pedestrians and cyclists and allowing development of Frankston as a Central Activities District. The project includes a walking and cycling path alongside the roadway. The project is to be delivered in accordance with the Partnerships Victoria framework.

### Purchase of additional rolling stock (suburban and V’Locity)

Purchase of additional train rolling stock and V’Locity passenger trains will improve rail load carrying capacity and passenger comfort, and reduce congestion and travel time on regional rail lines by increasing capacity in the Regional Fast Rail corridors. An investment in new X’trapolis trains for the metropolitan network will meet demand for public transport and address continuing strong patronage growth.

### Regional rail link

The project will construct a dual track link of up to 50 kilometres from West Werribee to central Melbourne’s Southern Cross Station, via Sunshine. This includes construction of a new rail line from Werribee to Deer Park, new stations at Tarneit and Wyndham Vale, and duplication of existing tracks between Sunshine and Kensington. The project will deliver capacity for an extra 9 000 regional and suburban passengers every hour and will allow regional rail services to run express into Melbourne, increasing transport capacity and reliability for Geelong, Ballarat and Bendigo.

### Separating road and rail lines (Springvale Road)

Funding is provided in partnership with the Commonwealth to lower the railway line and build a new road crossing over it to allow the smooth flow of traffic and trains at Springvale Road, Nunawading, where 50 000 vehicles and 218 trains cross every day. A new premium railway station will be constructed at Nunawading to replace the existing station.

### South Morang rail extension

This initiative will extend the metropolitan rail network by three and a half kilometres from Epping to South Morang, including the construction of a new premium station at South Morang, and three grade separations. In addition, this initiative will duplicate five kilometres of track between Keon Park and Epping to provide sufficient capacity for the new South Morang services.

### Sunbury electrification

This initiative will extend the metropolitan train network by 15 kilometres through the electrification of the track between Watergardens and Sunbury. This will allow V/Line trains to be substituted with higher-capacity metropolitan trains and enable approximately 1 800 more people each hour to commute along the Sunbury rail corridor.

### Transit cities – revitalise Central Dandenong

This project includes various improvements to position Central Dandenong as an economic hub. Improvements include the development of a metropolitan village on the old saleyards site, development of the Lonsdale Street Boulevard and the development of the George Street bridge. This project will facilitate private sector investment leading to more jobs and economic growth for the region.

### Western Highway duplication and realignment

The Western Highway duplication project involves the construction of a four-lane two carriageway highway along the existing Western Highway from the Sunraysia Highway at Ballarat to Stawell, approximately 110 kilometres in length. This project will help deliver more efficient freight movements between manufacturers in regional areas. It will also improve safety conditions for all road users, provide better access to local facilities, and reduce traffic volumes on regional roads.

The new five kilometre freeway alignment will avoid the steep hills and tight curves at Anthony’s Cutting, improving safety and reducing travel times between Melton and Bacchus Marsh. The project eliminates the need for reduced speed limits on the existing route, and assists freight movements between Melbourne, western Victoria and South Australia.

### West Gate-Monash Freeways improvement project and West Gate Bridge strengthening

This project represents a major upgrade of the Monash, City Link and West Gate Freeways (Southern Link section) to improve traffic flow along the 75 kilometre west-east corridor that carries essential freight and thousands of commuters daily. These improvements tackle congestion and improve travel times for motorists and Victoria’s road freight industry. This project also ensures long-term sustainability of the West Gate Bridge and safety for commuters.

## Quality health and education

### Royal Children’s Hospital

This project will replace the existing Royal Children’s Hospital with a new state-of-the-art 340 bed children’s hospital. The new energy efficient hospital will be completed in 2011 and will provide improved, world-class health facilities for Victorian children and their families. The net present cost of the project is approximately seven per cent below the public sector comparator, which is a key indicator that the project delivers value for money for the State. The winning bidder’s proposal also offers other significant benefits, such as enhanced amenity, additional space within the building, and world-class design.

Further information on this project can be found in the Royal Children’s Hospital project summary, available on the Partnerships Victoria website www.partnerships.vic.gov.au.

### Parkville Comprehensive Cancer Centre

Funding is provided to develop Victoria's first truly comprehensive cancer centre (CCC) in Parkville. The Parkville CCC will be a world-class centre, purpose designed for best practice cancer care and the sharing of ideas and knowledge by the best minds in cancer research and clinical care, which will translate into the latest treatments, improved access to clinical trials, and the education and upskilling of Victoria's cancer workforce.

### Victorian Schools Plan – Schools and School-ICT projects

The Victorian Schools Plan is the Government’s 10 year plan to transform Victorian schools by funding the rebuilding, renovating or extending of all Government schools by 2016-17 and to deliver projects such as the Ultranet, which is a statewide online teaching and learning system.

### Trade training centres – Government schools

This project forms part of the Commonwealth Government’s Trade Training Centres in Schools Program. The Trade Training Centres will help to increase the proportion of students achieving Year 12 or an equivalent qualification and address skill shortages in traditional trades and emerging industries.

### Building the Education Revolution

This project forms part of the Commonwealth Government's $42 billion Nation Building – Economic Stimulus Plan. It recognises that high quality school infrastructure is critical to delivering excellent educational outcomes and demonstrates the commitment of the Commonwealth and State governments to ensuring immediate construction activity to stimulate the economy and create jobs. The project will enable the building of major new infrastructure for government primary and special schools. Buildings will include new facilities such as libraries, multipurpose halls and classrooms or the upgrade of existing facilities. Funding is also provided for science and language lentres and it is intended that funding will flow to those government Victorian secondary schools that have the greatest need, and a demonstrated capacity to build the facilities within the 2009-10 financial year.

## Healthy environment

### Eastern Treatment Plant – tertiary treatment

This project is an upgrade to treat wastewater to Class A standard to be made available by 2012 for the continued expansion of residential, industrial and open space recycled water use and for reducing impacts of treated effluent on the environment.

### Gippsland Water Factory (GWF)

The GWF will accommodate growth in wastewater volumes, particularly the flows associated with the expansion of Australian Paper's Maryvale pulp and paper mill. The GWF is also driven by the poor condition of Gippsland Water's Regional Outfall Sewer, with potential for leakage and failure of the Regional Outfall Sewer in the context of the projected growth in flows. The GWF encompasses a 35 million litres per day membrane wastewater treatment plant and a reverse osmosis plant at Maryvale, eight sewage pump stations, 78 kilometres of new pipelines and rising mains, two renewable energy generation plants, and a multi function operations and education centre.

### Goldfields Superpipe

The Ballarat link of the Goldfields Superpipe will secure Ballarat and its district’s future water supplies for the next 50 years by transferring water from the larger and more reliable Goulburn system to the Ballarat region. The Ballarat and district water supply system serves 97 000 residents and thousands of businesses across 50 communities and six local municipalities. The pipeline will enable the supply initially of up to eight billion litres of water a year into the Ballarat and district water supply system, with the potential to increase this volume to 18 billion litres per year over the longer term if required. The pipeline was officially opened in May 2008.

### Melbourne-Geelong Pipeline

This project involves constructing a pipeline to transfer up to 16 000 million litres per annum, aiming to give Geelong access to Melbourne’s increased supplies from the desalination plant and provide much needed capacity to meet future water demand in the Greater Geelong supply region.

### Melbourne main sewer replacement

The Melbourne main sewer replacement will reduce environmental and public health risks. It will also cater for forecast growth in sewage flows in the catchment, and allow the continued provision of sewerage services to Melbourne Docklands, the central business district, and parts of Port Melbourne and South Melbourne.

The project is scheduled to be completed in 2012.

### Northern Sewerage project

This project will construct a 12.4 kilometre sewer that will connect the sewerage system near the Merri Creek at Coburg and the Moonee Ponds Creek in Pascoe Vale to Melbourne Water’s North Western Sewer in Essendon.

The project is intended to provide relief for the existing overloaded sewerage system, and ensure compliance with the State Environment Protection Policy (SEPP). The project would protect the environment by preventing sewage spills into Edgars, Darebin, Merri and Moonee Ponds creeks. In line with the Government’s Melbourne 2030 Strategy, the project has been sized to provide capacity for the growth in the various catchments to the north and provide sewer servicing for the key development corridors of Craigieburn, Epping and South Morang.

The target completion date is mid 2012.

### Northern Victoria irrigation renewal project (NVIRP)

Stage 1 of this project is designed to save up to the long-term average of 225 billion litres of water in the Goulburn and Murray irrigation systems currently lost through leaks, evaporation and other inefficiencies. The water saved will be shared equally by irrigators, the environment and Melbourne. The project is due for completion in 2012-13.

### Shepparton Irrigation Area Modernisation project

The project seeks to modernise open channel delivery infrastructure in the Shepparton Irrigation Area, managed by Goulburn-Murray Water, in order to increase the efficiency of water supply and generate water savings. The modernisation program involves a combination of pipe-lining, channel automation, channel rationalisation and reconfiguration and the upgrade of meter outlets.

### Sugarloaf Pipeline

This project will be used to transfer 75 billion litres of water by linking the Goulburn River to the Melbourne system and transfer a third of the water savings obtained through the NVIRP project to Melbourne from 2010.

### Wimmera Mallee Pipeline

The objective of the Wimmera Mallee Pipeline project is to provide a sustainable water supply system that will meet the needs of the Wimmera Mallee region for the next 100 years. The project, due for completion in early 2010, will replace around 17 800 kilometres of open channels with a piped water distribution system of approximately 9 000 kilometres, and is expected to save around 100 000 million litres of water a year presently lost through the system.

### Victorian Desalination Project

This project will see the construction of a seawater desalination plant at Wonthaggi and associated infrastructure, including an 84 kilometre pipeline, to connect the plant to Melbourne’s water supply system. The plant will have capacity to provide an additional 150 billion litres of water per annum to Melbourne, Geelong, Westernport and South Gippsland.

## Caring communities and vibrant democracy

### Building confidence in corrections

Enhancements to the corrections system funded in the 2008-09 Budget included the construction of a new 350-bed male prison at Ararat and expansion of capacity at various existing prison sites. This expanded capacity helps meet projected future demand in the corrections system. In addition, asset funding will improve the management of high-risk sex offenders who are subject to the new post-sentence supervision and detention scheme. The new facility, scheduled to begin construction in mid 2010, will be built with a focus on providing an environment conducive to rehabilitation and reducing recidivism, in line with the Growing Victoria Together vision to build friendly, confident and safe communities.

In 2009-10, funding was approved for an additional 100 temporary beds across the prison system. These beds will provide additional capacity in the prison system prior to, and following, the opening of the new prison at Ararat. Funds were also committed to refurbish existing double bunks and temporary accommodation in the prison system to extend their life.

### Rectangular Sports Stadium

This project will construct a new soccer and rugby stadium in the Olympic Park precinct. The stadium will also include a sports administration campus, featuring an elite training centre and office accommodation for a range of sporting organisations. The Rectangular Sports Stadium is expected to bring together Victorian communities and create a lasting legacy for future generations to enjoy.

### Social housing

At the time of the 2009-10 Budget publication these projects formed part of the Commonwealth Government's $42 billion Nation Building – Economic Stimulus Plan. Funding will enable the construction of around 5 000 social housing dwellings, which will provide more disadvantaged households and homeless people access to safe and secure housing. In addition, refurbishment of existing social housing stock is occurring to increase the usable life of properties and improve the amenity for tenants. This will enable the retention of at least 1 600 social housing properties that would otherwise be unsuitable for occupancy.

### Southbank cultural precinct redevelopment

Redevelopment of Hamer Hall and its surrounds will maintain Victoria’s position as an arts hub, attracting international and interstate visitors and contributing to the identity and liveability of the city. Refurbishment will include enhanced acoustics, staging systems, new auditorium seating and new and expanded foyer spaces.

Chapter 2: General government asset investment program 2009-10

# Department of Education and Early Childhood Development

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Academic number (Various Schools) | 5 100 | 2 484 | 1 866 | 750 |
| Albert Park Secondary College – Replacement Schools (Albert Park) | 23 300 | 6 530 | 15 475 | 1 295 |
| Alberton Primary School – Secure the Future of Small Rural Schools (Alberton) | 1 867 | 1 052 | 815 | .. |
| Altona/Bayside regeneration – Altona College and Altona West Primary School – Stage 2 (Altona) | 5 336 | 616 | 4 720 | .. |
| Altona/Bayside regeneration – Altona College and Altona West Primary School (Altona) | 6 210 | 5 209 | 1 001 | .. |
| Altona/Bayside regeneration – Bayside Secondary College (Altona North Campus) and Altona Gate Primary School – Stage 2 (Altona North) | 5 000 | 370 | 4 630 | .. |
| Altona/Bayside regeneration – Bayside Secondary College (Altona North Campus) and Altona Gate Primary School (Altona North) | 6 250 | 5 694 | 556 | .. |
| Anglesea Primary School – Replacement school (Anglesea) | 5 000 | 295 | 4 705 | .. |
| Bacchus Marsh Primary School – Modernisation – library, music, General Purpose Classrooms and Student Toilets (Bacchus Marsh) | 5 768 | 5 018 | 750 | .. |
| Bass Coast Specialist School – Replacement school (Wonthaggi) | 5 500 | 4 224 | 1 276 | .. |
| Beaconsfield Upper Primary School – Modernisation – General purpose classrooms, staff work space, student toilets (Upper Beaconsfield) | 1 523 | 1 406 | 117 | .. |
| Beechworth Secondary College – Modernisation – Technology, art, student toilets, staff administration, general purpose classrooms/ science, lockers (Beechworth) | 5 153 | 3 731 | 1 422 | .. |
| Bendigo Education Plan – Eaglehawk – Eaglehawk Secondary College – Stage 2 (Eaglehawk) | 12 000 | 480 | 11 520 | .. |
| Bendigo Education Plan – Flora Hill – Flora Hill and Golden Square Secondary College (Flora Hill) | 10 006 | 4 247 | 5 759 | .. |
| Bendigo Education Plan – Kangaroo Flat – Kangaroo Flat Secondary College – Stage 2 (Kangaroo Flat) | 11 750 | 412 | 11 338 | .. |
| Bendigo Education Plan – Regeneration – Eaglehawk Secondary College (Eaglehawk) | 10 000 | 9 059 | 941 | .. |
| Bendigo Education Plan – Regeneration – Kangaroo Flat Secondary College (Kangaroo Flat) | 10 000 | 8 747 | 1 253 | .. |
| Bendigo Education Plan – Weeroona – Weeroona Secondary College (Bendigo) | 8 100 | 4 256 | 3 844 | .. |
| Bentleigh Secondary College – Modernisation – General purpose classrooms, library, fabrics, senior student lounge, science, information technology, staff work space, lockers (Bentleigh East) | 5 719 | 5 566 | 153 | .. |
| Bentleigh West Primary School – Modernisation – General purpose classrooms, art/craft, staff administration, library, student toilets (Bentleigh) | 6 153 | 4 832 | 1 321 | .. |
| Berwick South Primary School – New School (Berwick South) | 7 850 | 7 338 | 512 | .. |
| Better Schools Today (Various Schools) | 20 000 | 18 527 | 1 473 | .. |
| Better Schools Today 2008-09 (Various) | 35 000 | 11 430 | 23 570 | .. |
| Black Hill Primary School – Modernisation – General purpose classrooms, art/craft, staff administration (Ballarat) | 3 013 | 2 592 | 421 | .. |
| Box Hill High School – Modernisation – General purpose classrooms, canteen, physical education, library, 3D art, home economics, staff administration, student toilets (Box Hill) | 6 746 | 6 481 | 265 | .. |
| Broadmeadows Regeneration – Blair Street – Broadmeadows Secondary College and Broadmeadows Primary School – Stage 2 (Broadmeadows) | 6 018 | 1 147 | 4 871 | .. |
| Broadmeadows Regeneration – Dimboola Rd – Meadowfair North Primary School, Jacana Primary School, Broadmeadows West Primary School, Westmeadows Heights Primary School (Broadmeadows) | 7 225 | 2 275 | 4 950 | .. |
| Broadmeadows Regeneration – Hume Senior Campus – Broadmeadows Secondary College, Hillcrest Secondary College, Erinbank Secondary College – Stage 1 (Westmeadows) | 12 368 | 2 348 | 10 020 | .. |
| Broadmeadows Regeneration – Regeneration – Broadmeadows Secondary College and Broadmeadows Primary School (Broadmeadows) | 12 037 | 11 740 | 297 | .. |
| Broadmeadows Regeneration – Regeneration – Erinbank Secondary College and Hillcrest Secondary College (Broadmeadows) | 10 943 | 10 278 | 665 | .. |
| Buckley Park Secondary College – Modernisation – Staff administration, senior student lounge, canteen, staff and student toilets, general purpose classrooms, information technology, fabrics (Essendon) | 5 278 | 4 843 | 435 | .. |
| Buln Buln Primary School – Secure the Future of Small Rural Schools (Buln Buln) | 2 000 | 202 | 1 798 | .. |
| Caroline Springs College – Springside Campus – New Schools in Growth Areas – Stage 2 (Caroline Springs) | 7 000 | 3 098 | 3 902 | .. |
| Caroline Springs P-9 (Brookside Campus) – Modernisation – Permanent facilities for Years 7-9 including general purpose classrooms, art, science, technology, home economics, graphics, information technology, fabrics, library, staff and student toilets (Caroline Springs) | 4 575 | 4 471 | 104 | .. |
| Carronballac P-9 (Boardwalk Campus) – Modernisation – Permanent facilities For Years 7-9 Including general purpose classrooms, art, science, technology, graphics, information technology, fabrics, library, music, home economics, physical education, staff administration, lockers and student toilets (Point Cook) | 6 973 | 5 480 | 1 493 | .. |
| Carrum Primary School – Modernisation – Administration, plastering, library, art and student toilets (Carrum) | 4 561 | 1 781 | 2 780 | .. |
| Chaffey Secondary College – Modernisation – Music/drama, graphics, art, fabrics,general purpose classrooms, physical education, administration – Stage 2 (Mildura) | 5 755 | 4 927 | 828 | .. |
| Colac Regeneration – Colac College and Colac High School – Stage 2 (Colac) | 7 968 | 1 581 | 6 387 | .. |
| Colac Regeneration – Regeneration – Colac College and Colac High School (Colac) | 5 000 | 3 795 | 1 205 | .. |
| Colac South West Primary School – Modernisation – General purpose classrooms, library, administration, art and multi-purpose room (Colac) | 3 504 | 2 870 | 634 | .. |
| Craigieburn North P-12 – New School – Stage 1 (Craigieburn) | 7 850 | 6 829 | 1 021 | .. |
| Craigieburn North P-12 – New Schools in Growth Areas – Stage 2 (Craigieburn) | 7 000 | 4 029 | 2 971 | .. |
| Cranbourne West Primary School – Modernisation – General purpose classrooms, physical education, staff administration, canteen, student toilets (Cranbourne) | 5 083 | 4 621 | 462 | .. |
| Dandenong – Regeneration – Dandenong High, Cleeland Secondary College and Doveton Secondary College – Stage 2 (Dandenong) | 10 000 | 1 069 | 8 931 | .. |
| Dandenong Regeneration – Regeneration – Dandenong High School, Cleeland Secondary College and Doveton Secondary College (Dandenong) | 9 970 | 9 625 | 345 | .. |
| Darnum Primary School – Secure the Future of Small Rural Schools (Darnum) | 2 000 | 122 | 1 878 | .. |
| Daylesford Secondary College – Modernisation – General purpose classrooms, art and administration (Daylesford) | 3 277 | 3 127 | 149 | .. |
| Doncaster Secondary College – Modernisation – General purpose classrooms, arts, tech, staff/admin, graphics, information technology, fabrics (Doncaster) | 5 620 | 5 075 | 545 | .. |
| Dromana Secondary College – Modernisation – Technology, fabrics, information technology and staff area (Dromana) | 4 000 | 2 977 | 1 023 | .. |
| Eagle Point Primary School – Secure the Future of Small Rural Schools (Eagle Point) | 2 000 | 122 | 1 878 | .. |
| East Doncaster Secondary College – Modernisation – General purpose classrooms, fabrics, home economics, science, canteen, student toilets, staff work space, technology, lockers (Doncaster East) | 6 393 | 4 995 | 1 398 | .. |
| Echuca Amalgamation – School Reorganisation – Planning (Echuca) | 500 | 88 | 412 | .. |
| Echuca College – Modernisation – Senior school neighbourhood, science, student resource centre, canteen, student amenities (Echuca) | 5 278 | 4 450 | 828 | .. |
| Elisabeth Murdoch College – Modernisation – General purpose classrooms, information technology, home economics, science, music/drama, arts, redevelop staff car parking and ground development (Langwarrin) | 7 631 | 6 359 | 1 272 | .. |
| Elsternwick Primary School – Modernisation – General purpose classrooms, art/craft, library, staff work space, staff and student toilets (Brighton) | 3 764 | 3 522 | 242 | .. |
| Eltham Primary School – Modernisation – General purpose classrooms, art, craft, music, canteen, student toilets (Eltham) | 3 764 | 1 579 | 2 185 | .. |
| Euroa Secondary College – Modernisation – Technology, science, art, library and staff administration (Euroa) | 3 903 | 2 931 | 972 | .. |
| Flora Hill Secondary College – Planning (Bendigo) | 1 000 | 461 | 539 | .. |
| Geelong South Primary School – Modernisation – Library, staff administration, canteen, student toilets, multi-purpose room (Geelong) | 2 120 | 2 013 | 107 | .. |
| Gladesville Primary School – Modernisation – General purpose classrooms, library, administration and multi-purpose room, canteen (Kilsyth) | 2 813 | 2 636 | 177 | .. |
| Glen Waverley Secondary College – Modernisation – General purpose classrooms, home economics, fabrics, graphics, staff work space and canteen (Glen Waverley) | 8 714 | 3 753 | 4 961 | .. |
| Glendal Primary School – Modernisation – General purpose classrooms, art/craft, music, library, canteen, student toilets (Glen Waverley) | 5 660 | 4 398 | 1 262 | .. |
| Grahamvale Primary School – Secure the Future of Small Rural Schools (Grahamvale) | 2 378 | 989 | 1 390 | .. |
| Greenhills Primary School – Modernisation – General purpose classrooms, staff administration, student and staff toilets (Greensborough) | 4 553 | 4 439 | 114 | .. |
| Harcourt Valley Primary School – Secure the Future of Small Rural Schools – Relocatable classrooms replacement (Harcourt) | 2 000 | 1 323 | 677 | .. |
| Hartwell Primary School – Modernisation – General purpose classrooms (Camberwell) | 2 800 | 1 519 | 1 281 | .. |
| Hobsons Bay Primary School – Accelerated modernisation – General purpose classrooms, staff administration, multi purpose, library, canteen, student toilets (Newport) | 3 357 | 317 | 3 040 | .. |
| John Monash Science School – Monash University, Clayton Campus (Clayton) | 20 000 | 13 491 | 6 509 | .. |
| Karingal Park Secondary College – Modernisation – General purpose classrooms, commerce, information technology, library, home economics, administration (Frankston) | 5 565 | 4 207 | 1 358 | .. |
| Kent Park Primary School – Modernisation – General purpose classrooms, art/craft, library (Ferntree Gully) | 4 043 | 3 890 | 153 | .. |
| Kinglake West Primary School – Modernisation – General purpose classrooms, staff administration, library, multi-purpose room, student toilets (Kinglake West) | 3 163 | 3 082 | 81 | .. |
| Koroit and District Primary School – Modernisation – General purpose classrooms library, staff administration (Koroit) | 2 179 | 1 858 | 321 | .. |
| Kurnai College – Morwell Campus – Modernisation – General purpose classrooms, arts, science, technology, physical education, change/shower, toilets and staff administration (Morwell) | 4 303 | 3 910 | 393 | .. |
| Kyabram Secondary College – Planning (Kyabram) | 4 000 | 14 | 3 986 | .. |
| Lara Secondary College – Modernisation – General purpose classrooms, library, information technology, science technology, Art, administration, canteen (Lara) | 5 681 | 4 252 | 1 429 | .. |
| Laurimar Primary School – New School – Stage 2 (Laurimar/Doreen) | 5 058 | 4 850 | 208 | .. |
| Laverton Regeneration – Regeneration – Laverton Secondary College, Laverton Primary School and Laverton Plains Primary School (Laverton) | 5 660 | 4 966 | 694 | .. |
| Lethbridge Primary School – Secure the Future of Small Rural Schools – Relocatable Classrooms Replacement (Lethbridge) | 2 119 | 1 306 | 813 | .. |
| Macclesfield Primary School – Modernisation – General Purpose Classrooms, Library, Staff Work Space, Student Toilets (Macclesfield) | 3 193 | 3 001 | 192 | .. |
| Maffra Primary School – Modernisation – General purpose classrooms, physical education, art music, administration, canteen and demolition works (Maffra) | 4 014 | 3 219 | 795 | .. |
| Maffra Secondary College – Modernisation – Classrooms, music, art, graphics, information technology, administration and student toilets – Stage 2 (Maffra) | 5 189 | 3 514 | 1 675 | .. |
| Maribyrnong Secondary College – Sports School at Maribyrnong (Maribyrnong) | 14 674 | 11 256 | 3 418 | .. |
| McKinnon Secondary College – Modernisation – General Purpose classrooms and administration (McKinnon) | 5 774 | 1 571 | 4 203 | .. |
| Mill Park Primary School – Modernisation – General purpose classrooms, art/craft, music, library, Physical Education, Staff administration, canteen, staff and student toilets (Mill Park) | 4 433 | 3 901 | 532 | .. |
| Mooroopna North Primary School – Secure the Future of Small Rural Schools – Relocatable classrooms replacement (Mooroopna) | 2 500 | 1 494 | 1 006 | .. |
| Mount Evelyn Primary School – Modernisation – General purpose classrooms, physical education, art, library, music, administration, canteen (Mount Evelyn) | 5 965 | 4 062 | 1 903 | .. |
| Mount Waverley Primary School – Modernisation – General purpose classrooms, staff administration, library, student toilets (Mount Waverley) | 5 479 | 5 179 | 300 | .. |
| Nar Nar Goon Primary School – Modernisation – General purpose classrooms, staff administration, art, library, multi purpose, canteen (Nar Nar Goon) | 4 266 | 3 815 | 451 | .. |
| New Gisborne Primary School – Modernisation – General purpose classrooms, music, library, physical education, canteen, student toilets (New Gisborne) | 2 873 | 2 228 | 645 | .. |
| Newham Primary School – Secure the Future of Small Rural Schools (Newham) | 1 544 | 1 291 | 253 | .. |
| North Melbourne Primary School – Modernisation – Physical education, canteen, student toilets, refurbishment works (North Melbourne) | 2 153 | 2 071 | 82 | .. |
| North Shore Primary School – Modernisation – General purpose classrooms, staff administration, library, multi-purpose room, student toilets (Norlane) | 3 758 | 3 650 | 108 | .. |
| Pakenham Lakeside Primary School – New School (Pakenham) | 7 850 | 7 129 | 721 | .. |
| Parkdale Secondary College – Modernisation – General purpose classrooms, science, staff administration, resource centre (Mordialloc) | 8 913 | 8 814 | 99 | .. |
| Pascoe Vale North Primary School – Modernisation – Administration, general purpose classrooms, art, library, student toilets (Pascoe Vale) | 2 674 | 2 453 | 221 | .. |
| Pembroke Secondary College – Replacement School – Building Futures – Planning – Consolidation (Mooroolbark) | 1 000 | 777 | 223 | .. |
| Point Cook Senior Secondary College – New School – Stage 2 (Point Cook) | 7 847 | 6 850 | 997 | .. |
| Point Lonsdale Primary School – Modernisation – General purpose classrooms, art/craft, library, staff administration, canteen, staff and student toilets (Point Lonsdale) | 4 063 | 3 442 | 621 | .. |
| Port Melbourne Primary School – Modernisation – General purpose classrooms, staff administration, art, music, library, multi purpose, canteen (Port Melbourne) | 4 560 | 4 140 | 420 | .. |
| Princes Hill Primary School – Modernisation – Administration, general purpose classrooms, physical education, music, canteen (Carlton North) | 5 312 | 3 002 | 2 310 | .. |
| Relocatable Classroom Renewal (Various) | 26 000 | 4 200 | 21 800 | .. |
| Reservoir West Primary School – Modernisation – Administration, General purpose classrooms, art, physical education, music, canteen (Reservoir) | 3 674 | 2 866 | 808 | .. |
| Sale College (McAlister campus) – Modernisation – Technology, computer pod, staff administration (Sale) | 953 | 826 | 127 | .. |
| Select Entry Schools – Berwick (Nossal High School) (Berwick) | 9 500 | 4 920 | 4 580 | .. |
| Select Entry School – Werribee (Cory High School) (Werribee) (a) | 9 500 | 480 | 9 020 | .. |
| Skene Street School – Replacement Schools (Stawell) | 5 000 | 1 552 | 3 448 | .. |
| Sunshine East Regeneration – Sunshine East Primary School, Braybrook Primary School, Sunvale Primary School (Sunshine) | 7 000 | 4 452 | 2 548 | .. |
| Surrey Hills Primary School – Modernisation – General purpose classrooms, art, library, staff administration, student toilets (Surrey Hills) | 5 332 | 4 032 | 1 300 | .. |
| Tate Street Primary School – Modernisation – General purpose classrooms, staff administration, student and staff toilets, library (Geelong East) | 1 540 | 1 111 | 429 | .. |
| Technical Wings and Trade Equipment for Government Schools (Various) | 50 000 | 16 107 | 15 893 | 18 000 |
| Toora Primary School – Secure the Future of Small Rural Schools – Relocatable Classrooms Replacement (Toora) | 1 938 | 1 162 | 776 | .. |
| Torquay P-9 – Modernisation – Permanent facilities for years 7-9 including classrooms, art, science, technology, home economics, staff work space and student toilets (Torquay) | 6 613 | 5 053 | 1 560 | .. |
| Trentham District Primary School – Secure the Future of Small Rural Schools – Relocatable Classrooms Replacement (Trentham) | 1 687 | 1 190 | 497 | .. |
| Ultranet (Various Schools) | 60 458 | 28 482 | 28 976 | 3 000 |
| Upper Plenty Primary School – Secure the Future of Small Rural Schools (Upper Plenty) | 1 962 | 708 | 1 254 | .. |
| Upwey High School – Modernisation – General purpose classrooms, Art, Lockers (Upwey) | 3 597 | 3 367 | 230 | .. |
| Various Schools – Leading Schools Fund – Modernisation (Various Schools) | 12 120 | 10 508 | 1 612 | .. |
| Vermont Secondary College – Modernisation – Library, general purpose classrooms, senior student centre, multi-media centre, staff and student toilets, staff work space (Vermont) | 6 400 | 4 344 | 2 056 | .. |
| VicSmart Broadband Network for Government Schools (Various) | 7 300 | 6 300 | 1 000 | .. |
| Victorian College of the Arts Secondary School (VCASS) and Other Projects – Replacement School (Southbank) | 20 000 | 18 207 | 1 793 | .. |
| Wallan Secondary College – New Schools in Growth Areas – Stage 3 (Wallan) | 8 000 | 2 464 | 5 536 | .. |
| Wangaratta Regeneration – Regeneration – Wangaratta High School and Ovens College (Wangaratta) | 5 189 | 5 013 | 176 | .. |
| Wangaratta West Primary School – Modernisation – Music, general purpose classrooms, staff administration, physical education and canteen (Wangaratta) | 2 819 | 2 658 | 161 | .. |
| Wellington Secondary College – Modernisation – General purpose classrooms, music/drama, art, graphics, fabrics, home economics, technology, physical education, canteen (Mulgrave) | 6 227 | 3 152 | 3 075 | .. |
| Werribee Secondary College – Modernisation – Science, general purpose classrooms, music, commerce, library, arts, administration (Werribee) | 6 163 | 5 408 | 755 | .. |
| Western Heights Regeneration – Regeneration – Western Heights Secondary College – Three Campuses (Hamlyn Heights) | 13 770 | 986 | 12 784 | .. |
| Woady Yaloak Primary School – Snake Valley campus – Secure the Future of Small Rural Schools (Snake Valley) | 2 095 | 1 597 | 498 | .. |
| Wodonga Primary School – Modernisation – General purpose classrooms, art, staff administration, student toilets (Wodonga) | 4 068 | 3 466 | 602 | .. |
| Wodonga South Primary School – Replacement School (Wodonga) | 8 500 | 422 | 6 747 | 1 331 |
| Wyndham Vale P-12 (Manor Lakes) – New School – Stage 1 (Wyndham Vale) | 7 003 | 6 900 | 103 | .. |
| Wyndham Vale P-9 (Manor Lakes) – New Schools in Growth Areas – Stage 2 (Wyndham Vale) | 6 153 | 2 548 | 3 605 | .. |
| Total existing projects | 927 343 | 551 966 | 351 001 | 24 376 |

Source:	Department of Education and Early Childhood Development

(a)	This project was previously called Select Entry Schools – Wyndham Vale

Department of Education and Early Childhood Development

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Altona/Bayside Regeneration – Regeneration – Bayside Secondary College – Paisley Senior campus (Stage 1) (Altona North) | 11 100 | .. | 3 357 | 7 743 |
| Anakie Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Anakie) | 729 | .. | 457 | 272 |
| Apollo Parkways Primary School – Modernisation – New construction including classrooms, gymnasium and refurbish arts, music, library and toilets (Greensborough) | 3 000 | .. | 2 705 | 295 |
| Avenel Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Avenel) | 762 | .. | 478 | 285 |
| Ballarat Specialisation (Mount Clear College Site) – Specialisation and excellence – science/maths specialist centre (Ballarat) | 4 000 | .. | 1 006 | 2 994 |
| Ballarat Specialist School – Modernisation – New classrooms, homecrafts and staff work spaces (Lake Gardens) | 4 566 | .. | 2 927 | 1 639 |
| Balwyn High School – Modernisation – Replacement of light timber construction classrooms with general purpose classrooms, arts and technology (Balwyn North) | 11 200 | .. | 907 | 10 293 |
| Barnawartha Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Barnawartha) | 729 | .. | 457 | 272 |
| Bastow Institute of Educational Leadership – Provision of new facilities (Carlton) | 9 750 | 1 039 | 8 711 | .. |
| Bendigo Education Plan – Regeneration – Bendigo South East 7-10 Secondary College (formerly Flora Hill and Golden Square Secondary College) (Continuation of BEP) (Bendigo) | 1 500 | .. | 1 220 | 280 |
| Bendigo Education Plan – Regeneration – Weeroona College Bendigo (Continuation of BEP) (Bendigo) | 1 500 | .. | 1 220 | 280 |
| Better Schools Today Program (Various) | 6 443 | .. | 6 443 | .. |
| Beveridge Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Beveridge) | 1 150 | .. | 721 | 429 |
| Blackburn High School – Modernisation – Stage 1 – Including classrooms, music, admin and specialist facilities (Blackburn) | 9 000 | .. | 459 | 8 541 |
| Broadmeadows Regeneration – Hume Senior campus – Regeneration – Broadmeadows, Hillcrest, Erinbank Secondary Colleges (Stage 2) (Broadmeadows) | 4 000 | .. | .. | 4 000 |
| Broadmeadows Regeneration – Primary Schools (Broadmeadows) | 6 631 | .. | 3 559 | 3 071 |
| Burwood Heights Primary School – Modernisation – Upgrade of classrooms and administration (Burwood East) | 2 500 | .. | 1 250 | 1 251 |
| Carraragarmungee Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Londrigan) | 451 | .. | 283 | 168 |
| Cranbourne Secondary College – Modernisation – Library, canteen, home economics and the arts, new staff administration and music (Cranbourne) | 7 200 | .. | 3 607 | 3 593 |
| Dingley Primary School – Modernisation – Upgrade of classrooms and administration (Dingley Village) | 2 500 | .. | 1 250 | 1 251 |
| Drouin Primary School – Modernisation – Classroom Upgrade (Drouin) | 2 500 | 1 600 | 900 | .. |
| Eltham High School – Modernisation – Stage 1 – Including classrooms, administration and specialist Facilities (Eltham) | 9 000 | .. | 225 | 8 775 |
| Geelong Specialisation (Belmont High School Site) – Specialisation and excellence – science/maths specialist centre (Belmont) | 4 000 | .. | 1 006 | 2 994 |
| Gisborne Secondary College – Modernisation – Redevelopment including further learning neighbourhoods, student resource centre, food technology spaces, information technology, canteen/cafeteria and senior student lounge (Gisborne) | 6 000 | .. | 3 006 | 2 994 |
| Glenrowan Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Glenrowan) | 451 | .. | 283 | 168 |
| Glenroy Specialist School – Replacement Schools – Replacement school (Glenroy) | 14 150 | .. | 962 | 13 188 |
| Grasmere Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Grasmere) | 630 | .. | 395 | 235 |
| Hartwell Primary School – Modernisation – General purpose classrooms, library, administration (Camberwell) | 4 000 | .. | 2 851 | 1 149 |
| Healesville High School – Modernisation – New classrooms, administration, library and specialist facilities (Healesville) | 10 000 | .. | 250 | 9 750 |
| Heidelberg Regeneration – Regeneration – Banksia P-12, La Trobe Secondary College, Bellfield Primary School, Haig Street Primary School and Olympic Village Primary School (Stage 1) (Heidelberg Heights) | 7 000 | .. | 4 487 | 2 513 |
| Hobsons Bay/Eastona Regeneration – Newport Gardens – Regeneration – Hobsons Bay and Eastona Park Primary Schools (Newport) | 762 | .. | 50 | 712 |
| Inverloch Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Inverloch) | 630 | .. | 315 | 315 |
| Kallista Primary School – Modernisation – New classrooms, library and administration (Bittern) | 729 | .. | 729 | .. |
| Katunga Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Katunga) | 729 | .. | 457 | 272 |
| Keysborough Springvale Regeneration – Regeneration – Chandler/Coomoora Secondary Colleges (Keysborough) | 10 000 | .. | 2 510 | 7 490 |
| Keysborough Springvale Regeneration – Regeneration – Springvale/Heatherhill Secondary Colleges (Springvale) | 10 000 | .. | 2 510 | 7 490 |
| Lake Boga Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Lake Boga) | 729 | .. | 457 | 272 |
| Land Acquisition – Land Purchases (Various) | 31 000 | .. | 31 000 | .. |
| Laverton Regeneration – Regeneration – Laverton and Laverton Plains Primary Schools, Laverton Secondary College (Stage 2) (Laverton) | 8 778 | .. | 2 668 | 6 109 |
| Leongatha Precinct – Regeneration – Leongatha Primary School, Leongatha Secondary College (Stage 1) (Leongatha) | 4 011 | .. | 2 972 | 1 039 |
| Malmsbury Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Malmsbury) | 729 | .. | 561 | 168 |
| Manor Lakes P-12 Specialist College – New Schools in Growth Areas – New school (Stage 3) (Wyndham Vale) | 10 000 | .. | 1 160 | 8 840 |
| Maroondah Education Coalition – Regeneration – Planning for the Maroondah Education Coalition (Various) | 1 000 | .. | 1 000 | .. |
| Melbourne Girls College – Modernisation – Classrooms, home economics, physics, technology and administration (Richmond) | 4 500 | .. | 3 281 | 1 219 |
| Miners Rest Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Miners Rest) | 1 229 | .. | 945 | 284 |
| Mount Ridley P-12 College – New Schools in Growth Areas – New School (Stage 3) (Craigieburn) | 4 100 | .. | 2 021 | 2 079 |
| Mount Waverley Secondary College – Modernisation – New classrooms, library and administration, refurbish arts, home economics, drama and technology (Mount Waverley ) | 10 500 | .. | 3 187 | 7 313 |
| Murchison Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Murchison) | 650 | .. | 500 | 150 |
| North East Melbourne Specialisation (La Trobe Secondary College Site) – Specialisation and excellence – science/maths specialist centre (Macleod) | 4 000 | .. | 1 006 | 2 994 |
| Parkmore Primary School – Modernisation – Upgrade of classrooms and administration (Forest Hill) | 2 350 | .. | 1 175 | 1 176 |
| Pascoe Vale Girls Secondary College – Modernisation – administration, classrooms, science (Pascoe Vale) | 6 300 | .. | 3 156 | 3 144 |
| Pembroke Secondary College – Modernisation – Pembroke Secondary College – Two Campuses (Stage 1) (Mooroolbark) | 10 400 | .. | 2 226 | 8 174 |
| Point Cook Senior Secondary College – New Schools in Growth Areas – New School (Stage 3) (Point Cook) | 7 000 | .. | 1 192 | 5 808 |
| Provision of Early Childhood Services for Broadmeadow Schools (Various) | 2 400 | 1 000 | 1 400 | .. |
| Pyalong Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Pyalong) | 603 | .. | 464 | 139 |
| Relocatable Classroom Renewal (Various) | 19 000 | .. | 5 700 | 13 300 |
| Replacement Schools – Middle Kinglake, Marysville, Strathewen Primary Schools (Kinglake, Marysville, Strathewen) | 5 150 | .. | 1 545 | 3 605 |
| Rokewood Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities ((Rokewood) | 1 230 | .. | 946 | 284 |
| Select Entry School – Berwick (Nossal High School) (Berwick) | 14 000 | .. | 11 006 | 2 994 |
| Select Entry School – Werribee (Cory High School) (Werribee) | 10 000 | .. | .. | 10 000 |
| St Leonards Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (St Leonards) | 729 | .. | 561 | 168 |
| Sussex Heights Primary School – Modernisation – New construction including classrooms, new gymnasium, library, and arts (Mount Waverley) | 2 500 | .. | 1 552 | 949 |
| Teesdale Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Teesdale) | 895 | .. | 555 | 340 |
| Timbarra 7-9 – New Schools in Growth Areas – New School (Stage 1) (Berwick) | 4 000 | .. | 1 999 | 2 001 |
| Toolamba Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Toolamba) | 650 | .. | 500 | 150 |
| Tootgarook Primary School – Modernisation – New classrooms and ancillary entitlement specialist spaces (Tootgarook) | 1 989 | .. | 1 794 | 195 |
| Trade Training Centres – Government Schools | 146 400 | 68 800 | 77 600 | .. |
| Trafalgar High School – Modernisation – New classrooms, information technology, library, home economics (Trafalgar) | 4 800 | .. | 3 973 | 827 |
| Wahgunyah Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Wahgunyah) | 603 | .. | 464 | 139 |
| Wangaratta Regeneration – Regeneration – Wangaratta High School (Stage 2) (Wangaratta) | 10 800 | .. | 1 015 | 9 785 |
| Warburton Primary School – Modernisation – New Classrooms, Library and Administration (Warburton) | 729 | .. | 729 | .. |
| Western Autistic School – Replacement Schools – Replacement School (Niddrie) | 14 000 | 4 398 | 9 602 | .. |
| Western Port Secondary College – Modernisation – Home economics, upgrade of existing PE, canteen, senior student lounge, staff work, GPC's (Hastings) | 4 300 | .. | 3 559 | 741 |
| Wodonga Regeneration – Regeneration – Felltimber Campus (Wodonga) | 12 000 | .. | 213 | 11 787 |
| Wodonga Regeneration – Regeneration – Huon Campus (Wodonga) | 3 000 | .. | 3 000 | .. |
| Wooragee Primary School – Secure the Future of Small Rural Schools – Replacement relocatable buildings with permanent facilities (Wooragee) | 1 750 | .. | 1 326 | 424 |
| Yackandandah Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Yackandandah) | 1 000 | .. | 621 | 379 |
| Building the Education Revolution (Commonwealth Funding) |
| Primary Schools for the 21st Century (Various) (a) | 2 019 900 | 97 600 | 1 074 300 | 848 000 |
| Science and Language Centres (Various) (a) | 140 600 | .. | 140 600 | .. |
| Total new projects | 2 699 596 | 174 437 | 1 465 484 | 1 059 678 |
| Total Education and Early Childhood Development projects | 3 626 939 | 726 403 | 1 816 485 | 1 084 054 |

Source:	Department of Education and Early Childhood Development

Note:

(a)	Figures are estimates as at May 2009 and do not incorporate changes to funding announced by the Commonwealth on 27 August 2009.

# Department of Human Services

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Aged Care Land Bank – Stage 3 (Metropolitan) | 2 500 | 1 700 | 800 | .. |
| Aged Care Land Bank Pilot (Metropolitan) | 4 800 | 4 463 | 337 | .. |
| Alexandra District Hospital Redevelopment – Planning and Development (Alexandra) | 1 000 | 465 | 535 | .. |
| Ambulance Service Strategy (Statewide) | 7 700 | 7 169 | 531 | .. |
| Ballarat Hospital – Mental Health Redevelopment (Ballarat) | 5 500 | 482 | 5 000 | 18 |
| Ballarat Hospital Redevelopment (Ballarat) | 4 500 | 2 138 | 2 000 | 362 |
| Barwon Health Geelong Hospital Masterplan (Geelong) | 2 000 | 414 | 1 241 | 345 |
| Bendigo Health Care Group Bendigo Hospital Planning and Development (Bendigo) | 2 000 | 496 | 1 485 | 19 |
| Bendigo Hospital Emergency Department Upgrade (Bendigo) | 9 500 | 1 211 | 4 000 | 4 289 |
| Bendigo Residential Aged Care Facility (Stella Anderson Replacement) (Bendigo) | 13 600 | 2 696 | 9 500 | 1 404 |
| Box Hill Hospital – Infrastructure Upgrade (Box Hill) | 8 500 | 2 424 | 5 000 | 1 076 |
| Box Hill Hospital Outpatients and Dialysis Centre and Associated Works (Box Hill) | 38 200 | 37 751 | 449 | .. |
| Brunswick Human Services Precinct Bouverie Centre Relocation (Brunswick) | 5 000 | 4 295 | 705 | .. |
| Casey Aged Care Development (Doveton) | 27 700 | 27 202 | 498 | .. |
| Casey Hospital Special Care Nursery Expansion (Doveton) | 4 200 | 118 | 2 500 | 1 582 |
| Caulfield General Medical Centre Logistics Building and Associated Works (Caulfield) | 23 500 | 22 554 | 946 | .. |
| Caulfield General Medical Centre Redevelopment Stage 2 (Caulfield) | 28 000 | 9 307 | 17 850 | 843 |
| Community Facility Redevelopment (Statewide) | 5 000 | 1 981 | 3 019 | .. |
| Dandenong Hospital Emergency Department Redevelopment (Dandenong) | 25 000 | 1 791 | 6 328 | 16 881 |
| Disability Services Strategic Refurbishment and Replacement Program Stage 2 (Statewide) | 15 000 | 5 027 | 3 300 | 6 673 |
| Doutta Galla Kensington Community Health Centre Planning and Development (Kensington) | 1 000 | 334 | 666 | .. |
| Eastern Health Mental Health Redevelopment Stage 1 (Box Hill, Ringwood East) | 32 100 | 28 877 | 2 034 | 1 189 |
| Electronic Prescribing in Key Victorian Hospitals (Statewide) | 21 000 | 14 595 | 6 405 | .. |
| Ensuring our hospitals are as clean and safe as possible – Equipment (Statewide) | 5 000 | 2 020 | 1 000 | 1 980 |
| Environmental Sustainability Public Hospitals and Aged Care (Statewide) | 3 290 | 1 624 | 890 | 776 |
| Frankston Hospital Maternity Service Expansion (Frankston) | 5 000 | 283 | 4 000 | 717 |
| Frankston Hospital Stage 2 (Operating Theatre Expansion and Critical Care Redevelopment) (Frankston) | 45 000 | 20 568 | 18 323 | 6 109 |
| Geelong Hospital Emergency Department Redevelopment (Geelong) | 27 600 | 26 799 | 299 | 502 |
| Grace McKellar Centre – Redevelopment Stage 2 (Geelong) | 52 816 | 51 126 | 1 690 | .. |
| Grovedale Aged Care Facility Development (Grovedale) | 23 379 | 22 865 | 514 | .. |
| HealthSMART Shared Information and Communication Technology (ICT) Operations (Statewide) | 26 944 | .. | 6 736 | 20 208 |
| Heidelberg Repatriation Hospital Mental Health Redevelopment (Heidelberg) | 15 500 | 95 | 5 000 | 10 405 |
| Heidelberg Repatriation Hospital Mental Health, Veterans' Gymnasium and Pool – Redevelopment Stage 1 (Heidelberg) | 9 000 | 3 921 | 5 079 | .. |
| Helping Working Families: Giving Children the Best Start in Life – Equipment (Statewide) | 1 200 | 293 | 907 | .. |
| Hepburn Health Service: Trentham Campus Redevelopment (Trentham) | 8 000 | 1 926 | 4 400 | 1 674 |
| Hospital Energy Supply Project (Statewide) | 23 600 | 2 038 | 8 000 | 13 562 |
| Intensive Care Service Expansion (Statewide) | 3 000 | 2 828 | 172 | .. |
| Kew Residential Services Redevelopment (Kew) | 82 800 | 81 182 | 1 618 | .. |
| Kingston Centre Kitchen Upgrade and Associated Works (Heatherton) | 32 300 | 25 460 | 6 840 | .. |
| Kingston Centre Redevelopment – Stage 2 (Cheltenham) | 45 000 | 2 699 | 9 330 | 32 971 |
| Koori Youth Alcohol and Drug Healing Centre Development (Rural) | 3 700 | 339 | 3 087 | 274 |
| Latrobe Community Health Service – Morwell Redevelopment (Morwell) | 21 000 | 6 747 | 9 000 | 5 253 |
| Leongatha Hospital Campus Stage 1 Residential Aged Care (Leongatha) | 10 000 | 8 648 | 1 184 | 168 |
| Medical Equipment Replacement Program (Statewide) | 145 000 | 70 394 | 35 000 | 39 606 |
| Melton New Dental Chairs (Melton) | 4 900 | 1 439 | 3 300 | 161 |
| Mental Health Services for Kids and Youth – Development Stage 2 (Footscray) | 6 664 | 6 071 | 593 | .. |
| Metropolitan Ambulance Service Station Upgrades (Metropolitan) | 2 100 | 1 381 | 719 | .. |
| Metropolitan and Rural Ambulance Services – Station Upgrades (Statewide) | 11 730 | 8 740 | 1 700 | 1 290 |
| Monash Medical Centre – Clayton: Magnetic Resonance Imaging (Clayton) | 4 000 | 392 | 3 608 | .. |
| Monash Medical Centre – Clayton: Pregnancy Assessment Unit (Clayton) | 4 800 | 720 | 4 080 | .. |
| Monash Medical Centre Children's Facility Planning and Development (Clayton) | 2 000 | 435 | 1 515 | 50 |
| MonashLink Community Health Service (Ashwood) | 1 300 | .. | 780 | 520 |
| MonashLink Community Health Service – Stage 2 (Glen Waverley and Oakleigh) | 1 000 | 85 | 500 | 415 |
| Nathalia District Hospital and Aged Care Redevelopment (Nathalia) | 18 000 | 10 149 | 7 128 | 723 |
| New Rural Dental Teaching Chairs (Sunraysia and Wodonga) | 8 100 | 3 079 | 5 021 | .. |
| North Richmond Community Health Centre Relocation (North Richmond) | 19 000 | 4 580 | 2 751 | 11 669 |
| Northeast Health Wangaratta – Nursing Home Redevelopment (Wangaratta) | 10 585 | 10 166 | 419 | .. |
| Northern Hospital – Mental Health Expansion and Short Stay Unit Construction (Epping) | 27 900 | 10 877 | 16 900 | 123 |
| Northern Hospital Maternity Expansion (Epping) | 2 500 | 176 | 1 500 | 824 |
| Northern Hospital Redevelopment Stage 2a (Epping) | 24 500 | 23 577 | 923 | .. |
| Olivia Newton-John Cancer Centre (Heidelberg) | 25 000 | 6 127 | 10 000 | 8 873 |
| Parkville Comprehensive Cancer Centre – Planning Funding (Parkville) | 5 000 | 4 430 | 570 | .. |
| Peninsula Community Health Service Redevelopment (Hastings) | 13 000 | 11 024 | 1 976 | .. |
| Placement and Support Residential Facility Renewal Strategy – Stage 6 (Statewide) | 14 200 | 12 534 | 390 | 1 276 |
| Prevention and Recovery Care Services – Stage 1 – Construction (Metropolitan) | 9 640 | 4 653 | 2 300 | 2 687 |
| Prevention and Recovery Care Services – Stage 2 (Metropolitan) | 10 360 | 1 833 | 6 500 | 2 027 |
| Redevelopment of the Royal Victorian Eye and Ear Hospital – Planning (East Melbourne) | 2 000 | 68 | 900 | 1 032 |
| Rochester and Elmore District Health Service: Rochester Theatre and Hospital Redevelopment (Rochester) | 20 700 | 16 667 | 4 033 | .. |
| Royal Melbourne Hospital Brickwork Rectification (Parkville) | 28 475 | 26 614 | 1 000 | 861 |
| Royal Melbourne Hospital Emergency Department Redevelopment (Parkville) | 56 300 | 52 094 | 4 206 | .. |
| Rural Ambulance Victoria Station Upgrades and Service Expansion (Rural) | 4 500 | 1 404 | 700 | 2 396 |
| Shepparton Mental Health Redevelopment (Ambermere) | 6 500 | 6 395 | 105 | .. |
| Short Stay Units, Day Treatment Centres and Medi-Hotels – Construction (Statewide) | 4 000 | 3 664 | 336 | .. |
| St Vincents Orthopaedic Surgery Centre – Construction (Fitzroy) | 7 000 | 3 124 | 600 | 3 276 |
| Statewide Infrastructure Renewal Program (Statewide) | 80 000 | 39 973 | 20 000 | 20 027 |
| Stawell Health and Community Centre Redevelopment (Stawell) | 20 000 | 15 437 | 4 563 | .. |
| Sunbury Day Hospital (Sunbury) | 14 000 | 2 427 | 8 000 | 3 573 |
| Sunshine Hospital Expansion and Redevelopment – Stage 1 (Sunshine) | 20 000 | 13 775 | 700 | 5 525 |
| Sunshine Hospital Expansion and Redevelopment – Stage 2 (Sunshine)(a) | 73 500 | 6 042 | 29 700 | 37 758 |
| Super Clinics (Metropolitan) | 42 000 | 41 626 | 374 | .. |
| Victorian Respiratory Support Service (Thornbury) | 7 100 | 5 221 | 1 879 | .. |
| Warracknabeal Nursing Home Stage 1 Redevelopment (Warracknabeal) | 21 450 | 20 431 | 492 | 527 |
| Warrnambool Hospital Redevelopment – Stage 1 (Warrnambool) | 16 000 | 14 604 | 1 396 | .. |
| Warrnambool Hospital Redevelopment – Stage 1B (Warrnambool) | 70 100 | 2 930 | 24 500 | 42 670 |
| Werribee Mercy Hospital Expansion – Stage 1 (Werribee) | 14 000 | 481 | 8 000 | 5 519 |
| Western Hospital Redevelopment Stage 1 (Footscray) | 24 800 | 20 480 | 4 320 | .. |
| Total existing projects | 1 635 133 | 925 270 | 387 175 | 322 689 |

Source:	Department of Human Services

Note:

(a)	The Total Estimated Investment (TEI) does not include funding contributions from external sources.

Department of Human Services

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Aged Care Land Bank – Stage 4 (Metropolitan) | 3 000 | .. | 3 000 | .. |
| Alexandra District Hospital and Ambulance Station Redevelopment (Alexandra)(a) | 19 000 | .. | 7 300 | 11 700 |
| Ballarat Base Hospital Redevelopment (Ballarat) | 20 000 | .. | 600 | 19 400 |
| Bendigo Hospital Stage 1 – Enabling Works (Bendigo) | 54 960 | .. | 17 000 | 37 960 |
| BreastScreen Victoria's Digital Technology Rollout (Statewide) | 10 000 | .. | 2 500 | 7 500 |
| Critical Care Service Expansion (Statewide) | 1 000 | .. | 1 000 | .. |
| Dandenong Hospital Mental Health Redevelopment and Expansion (Dandenong) | 66 000 | .. | 4 016 | 61 984 |
| Geelong Hospital – Enhanced Capacity Works (Geelong) | 30 000 | .. | 2 100 | 27 900 |
| MonashLink Community Health Centre Oakleigh (Oakleigh) | 2 500 | .. | 500 | 2 000 |
| My Future My Choice (MFMC) Stage 2 (Statewide)(b) | 13 777 | .. | 688 | 13 089 |
| Out of Home Care – Upgrading Existing Residential Care Facilities (Statewide) | 10 000 | .. | 3 000 | 7 000 |
| Redevelopment of Community Facilities (Building Inclusive Communities) (Statewide) | 5 000 | .. | 1 000 | 4 000 |
| Rosebud Community Health Centre (Rosebud) (c) | 3 116 | .. | 3 116 | .. |
| Short Stay Units, Day Treatment Centres and Medi-Hotels (Statewide) | 3 000 | .. | 3 000 | .. |
| Sunbury Day Hospital – Stage 2 (Sunbury) | 6 400 | .. | 2 000 | 4 400 |
| The Alfred Burns Unit (Prahran) | 1 100 | .. | 1 100 | .. |
| Warrnambool Hospital Redevelopment – Stage 1C (Warrnambool) | 26 200 | .. | 300 | 25 900 |
| Youth Prevention and Recovery Care Services (Statewide) | 8 000 | .. | 400 | 7 600 |
| Total new projects | 283 053 | .. | 52 620 | 230 433 |
| Total Human Services projects | 1 918 186 | 925 270 | 439 795 | 553 121 |

Source:	Department of Human Services

Notes:

(a)	The TEI includes capital contributions of $3.7 million from agencies.

(b)	The TEI includes $7.0 million from asset sales.

(c)	 The TEI includes $0.960m from insurance funds.

# Department of Innovation, Industry and Regional Development

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Automotive Centre of Excellence – Kangan Batman (Docklands) | 30 000 | 7 117 | 10 000 | 12 883 |
| Ballarat University – School of Mines Car Park Redevelopment (Ballarat) | 3 250 | 120 | 2 250 | 880 |
| Bendigo Institute of TAFE – Charleston Road Campus Redevelopment (Bendigo) | 11 000 | 892 | 6 908 | 3 200 |
| Commonwealth Games Village – Social Housing Component – Construction (Melbourne)(a) | 43 520 | 26 750 | 2 242 | 14 528 |
| Geelong Future Cities Master Plan – GPAC Business Case (Geelong)(b) | 800 | 382 | 418 | .. |
| Improving TAFE Equipment (Various) | 48 000 | 35 896 | 12 000 | 104 |
| Melbourne Wholesale Markets Redevelopment (Epping)(c) | 218 270 | 46 873 | 120 170 | 51 227 |
| Princes Pier Restoration (Port Melbourne) | 14 000 | 4 948 | .. | 9 052 |
| Technical Education Centres (Various) | 32 000 | 17 047 | 4 000 | 10 953 |
| Wodonga Institute of TAFE – National Logistics and Driver Skills Training Centre (Wodonga) | 16 000 | 42 | 7 000 | 8 958 |
| Commonwealth Funding |
| Central Gippsland Institute of TAFE – Commonwealth Supported Project – New Campus (Leongatha) | 6 000 | 391 | 4 000 | 1 609 |
| Chisholm Institute of TAFE – Commonwealth Supported Project – Amenities Upgrade (Berwick) | 2 500 | .. | 850 | 1 650 |
| Chisholm Institute of TAFE – Commonwealth Supported Project – Trade (Automotive and Logistics) Training Centre (Dandenong) | 11 500 | 343 | 4 000 | 7 157 |
| East Gippsland Institute of TAFE – Commonwealth Supported Project – Learning and Common Centre Redevelopment (Bairnsdale)(d) | 3 000 | .. | 500 | 2 500 |
| Gordon Institute of TAFE – Commonwealth Supported Project – Campus Redevelopment (East Geelong) | 500 | .. | 300 | 200 |
| Goulburn Ovens Institute of TAFE – Commonwealth Supported Project – New Primary Industries Centre (Wangaratta) | 8 100 | 2 986 | 5 114 | .. |
| Northern Melbourne Institute of TAFE – Campus Redevelopment Stage 1 (Epping) | 10 500 | 1 631 | 2 000 | 6 869 |
| Northern Melbourne Institute of TAFE – Commonwealth Supported Project – Building Q Redevelopment (Fairfield) | 8 000 | 756 | 6 500 | 744 |
| South West Institute of TAFE – Warrnambool Stage 3 redevelopment (Commonwealth funded component) (Warrnambool) | 3 185 | 1 029 | 2 156 | .. |
| University of Ballarat – Commonwealth Supported Project – Grant Street Bridge Construction (Ballarat) | 2 100 | 1 368 | .. | 732 |
| William Angliss Institute of TAFE – Commonwealth Supported Project – Building E External Facade Upgrade (Melbourne) | 600 | .. | .. | 600 |
| William Angliss Institute of TAFE – Commonwealth Supported Project – Training Kitchen Upgrades (Melbourne)(e) | 3 500 | 2 938 | 62 | 500 |
| Total existing projects | 476 325 | 151 509 | 190 470 | 134 346 |

Source:	Department of Innovation, Industry and Regional Development

Notes:

(a)	The TEI has been amended to reflect ongoing project management costs from 2009-10 onwards.

(b)	TEI amended to reflect the approval for the transfer of funding of the library business case and Old Court House to output funding.

(c)	Machinery of government change transferring project from Department of Primary Industries to Department of Innovation, Industry and Regional Development.

(d)	TEI increase reflects changed project scope.

(e)	TEI increase to incorporate additional funding for asbestos removal to be funded by the Institute.

Department of Innovation, Industry and Regional Development

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Aviation Training Academy – Centre of Excellence (Tullamarine) | 3 000 | .. | 3 000 | .. |
| E-Gate – Redevelopment Planning (West Melbourne) | 2 000 | .. | 2 000 | .. |
| Film and Television Studios – Business Case for Additional Sound Stages (Melbourne) | 770 | .. | 770 | .. |
| Princes Pier Restoration – Stage 2 (Port Melbourne) | 20 000 | .. | 10 000 | 10 000 |
| RMIT University – Advanced Manufacturing Design and Technology Precinct (Melbourne) | 7 000 | 248 | 5 000 | 1 752 |
| Skills Reform – World Class TAFE Facilities – Business Case (Statewide) | 1 000 | .. | 1 000 | .. |
| Commonwealth Funding |
| Australian Synchrotron – Commonwealth Supported Project – National Centre for Synchrotron Science: Outreach and Research Support Facilities (Clayton) | 36 780 | .. | 18 020 | 18 760 |
| Bendigo Regional Institute of TAFE – Commonwealth Supported Project – Training facilities for the 'traditional trades' (Echuca)(a) | 5 250 | .. | 300 | 4 950 |
| Bendigo Regional Institute of TAFE – Commonwealth Supported Project – Upgrade of the existing wireless local area network (Bendigo) | 2 464 | .. | 2 464 | .. |
| Box Hill Institute of TAFE – Commonwealth Supported Project – Construction of a wireless local area network (Box Hill) | 2 385 | .. | 2 385 | .. |
| Box Hill Institute of TAFE – Commonwealth Supported Project – Refurbishment of existing training space (Box Hill) | 2 737 | .. | 2 737 | .. |
| Central Gippsland Institute of TAFE (GippsTAFE) – Commonwealth Supported Project – Chadstone Campus Development (Chadstone)(a) | 21 600 | .. | 1 270 | 20 330 |
| Central Gippsland Institute of TAFE – Commonwealth Supported Project – Construction of a wireless local area network (Morwell, Warragul) | 2 518 | .. | 2 518 | .. |
| Central Gippsland Institute of TAFE – Commonwealth Supported Project – Refurbishment and construction Traralgon campus (Traralgon) | 5 210 | .. | 5 210 | .. |
| Chisholm Institute of TAFE – Commonwealth Supported Project – Centre for Sustainable Water Management (Cranbourne) | 8 200 | .. | 8 200 | .. |
| Chisholm Institute of TAFE – Commonwealth Supported Project – Upgrade of the existing wireless local area network (Rosebud, Dandenong, Frankston) | 2 664 | .. | 2 664 | .. |
| East Gippsland Institute of TAFE – Commonwealth Supported Project – New construction of a wireless local area network (Bairnsdale) | 2 058 | .. | 2 058 | .. |
| Gordon Institute of TAFE – Commonwealth Supported Project – Constructing Futures Enterprise (East Geelong) | 7 800 | .. | 7 800 | .. |
| Gordon Institute of TAFE – Commonwealth Supported Project – New construction of a wireless local area network (Geelong) | 2 230 | .. | 2 230 | .. |
| Goulburn Ovens Institute of TAFE – Commonwealth Supported Project – Construction of a wireless local area network (Shepparton) | 2 524 | .. | 2 524 | .. |
| Holmesglen Institute of TAFE – Commonwealth Supported Project – New construction of a wireless local area network (Chadstone) | 4 984 | .. | 4 984 | .. |
| Holmesglen Institute of TAFE – Commonwealth Supported Project – New facility for Childhood Development, Vocational College, and Related Services (Chadstone)(a) | 27 000 | .. | 1 680 | 25 320 |
| Kangan Batman Institute of TAFE – Commonwealth Supported Project – New construction of a wireless local area network (Broadmeadows) | 2 709 | .. | 2 709 | .. |
| Northern Melbourne Institute of TAFE – Commonwealth Supported Project – Green energy rated open framed building (Epping) | 9 509 | .. | 9 509 | .. |
| Northern Melbourne Institute of TAFE – Commonwealth Supported Project – New construction of a wireless local area network (Preston) | 5 423 | .. | 5 423 | .. |
| RMIT University (TAFE Division) – Commonwealth Supported Project – Refurbishment of level 5 of buildings 55, 56 and 57 Carlton and building 512 Brunswick (Carlton, Brunswick) | 8 350 | .. | 8 350 | .. |
| RMIT University (TAFE) – Commonwealth Supported Project – Extend wireless coverage (Carlton South) | 2 410 | .. | 2 410 | .. |
| South West Institute of TAFE – Commonwealth Supported Project – New training centre (Portland) | 4 950 | .. | 4 950 | .. |
| South West Institute of TAFE – Commonwealth Supported Project – Upgrade of the existing wireless local area network (Warrnambool) | 2 446 | .. | 2 446 | .. |
| Sunraysia Institute of TAFE – Commonwealth Supported Project – New construction of a wireless local area network (Mildura) | 2 130 | .. | 2 130 | .. |
| Swinburne University (TAFE Division) – Commonwealth Supported Project – Flexible Green Trades Complex (Croydon) | 9 959 | .. | 9 959 | .. |
| Swinburne University of Technology (TAFE Division) – Commonwealth Supported Project – Upgrade of the existing wireless local area network (Hawthorn) | 2 679 | .. | 2 679 | .. |
| TAFE Student Management System (Statewide) | 66 930 | .. | 15 820 | 51 110 |
| University of Ballarat (TAFE Division) – Commonwealth Supported Project – Construction of an equine facility (Mount Helen) | 2 328 | .. | 2 328 | .. |
| University of Ballarat (TAFE Division) – Commonwealth Supported Project – Refurbishment and extension of Primary Industries Training Facility (Wendouree) | 2 980 | .. | 2 980 | .. |
| University of Ballarat (TAFE Division) – Commonwealth Supported Project – Manufacturing Technology Centre (Ballarat) | 21 690 | .. | 1 950 | 19 740 |
| Victoria University (TAFE Division) – Commonwealth Supported Project – Relocation and construction of new hospitality facilities to one campus (Footscray) | 2 683 | .. | 2 683 | .. |
| William Angliss Institute of TAFE – Commonwealth Supported Project – Upgrade of the existing wireless local area network (Melbourne) | 2 110 | .. | 2 110 | .. |
| Wodonga Institute of TAFE – Commonwealth Supported Project – Housing (Wodonga) | 5 510 | .. | 5 510 | .. |
| Wodonga Institute of TAFE – Commonwealth Supported Project – New construction of a wireless local area network (Wodonga) | 2 232 | .. | 2 232 | .. |
| Total new projects | 327 202 | 248 | 174 992 | 151 962 |
| Total Innovation, Industry and Regional Development projects | 803 527 | 151 757 | 365 462 | 286 308 |

Source:	Department of Innovation, Industry and Regional Development

Note:

(a)	TEI includes contribution by the Institute.

# Department of Justice

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Ararat Police Station (Police Stations Program 2007-08) – Construction (Ararat) | 10 528 | 2 258 | 5 894 | 2 376 |
| Bayside Police Station (Police Stations Program 2007-08) – Construction (Sandringham) | 15 031 | 4 260 | 9 416 | 1 355 |
| Box Hill Police Station (Police Stations Program 2007-08) – Construction (Box Hill) | 19 756 | 5 211 | 13 573 | 972 |
| Brunswick and Collingwood Police Complexes – Upgrades (Brunswick and Collingwood) | 12 206 | 10 742 | 1 464 | .. |
| Building Confidence in Corrections – Construction/Asset Enhancement (Statewide) | 316 587 | 36 759 | 52 953 | 226 875 |
| Carlton North Melbourne Police Station – Construction (Carlton/ North Melbourne) | 23 900 | 8 235 | 15 665 | .. |
| Carrum Downs Police Station (Police Stations Program 2007-08) – Construction (Carrum Downs) | 8 186 | 2 123 | 5 653 | 410 |
| Children's Court Workload and Resourcing – Enhancement (Melbourne/Metropolitan) | 355 | 255 | 100 | .. |
| Crime Department Upgrade – Construction (Melbourne) | 8 000 | 6 500 | 1 500 | .. |
| Evidentiary Audio Visual Recording Equipment – Replacement (Melbourne)(a) | 18 187 | 5 892 | 9 925 | 2 370 |
| Foster Police Station (Police Stations Program 2007-08) – Construction (Foster) | 1 500 | 1 128 | 372 | .. |
| Hastings Police Station (Priority Projects – Rural/Regional Police Station) – Construction (Hastings) | 2 550 | 2 030 | 520 | .. |
| Improving Dispute Resolution Services – Enhancement (Statewide) | 323 | 171 | 64 | 88 |
| Increased Police Car Fleet – Asset Enhancement (Statewide) | 2 340 | 971 | 1 369 | .. |
| Infringement Management and Enforcement Services – Enhancement/Equipment (Statewide) | 27 939 | 4 993 | 19 946 | 3 000 |
| Kyneton Police Station (Police Stations Program 2007-08) – Construction (Kyneton) | 12 240 | 1 905 | 8 376 | 1 959 |
| Lilydale Police Station – Construction (Lilydale) | 13 500 | 6 389 | 6 208 | 903 |
| Melbourne Legal Precinct Master Plan – Old County Court Refurbishment – Construction/ Enhancement (Melbourne) | 22 500 | 5 000 | 14 000 | 3 500 |
| Modernising Coronial Services – Construction (Melbourne) | 31 676 | 7 000 | 8 500 | 16 176 |
| Mortuary Services – Construction/ Enhancement (Melbourne) | 38 000 | .. | .. | 38 000 |
| North Wyndham Police Station – Construction (North Wyndham) | 7 004 | 2 719 | 3 921 | 364 |
| Organised Crime and Counter Terrorism – Asset Enhancement (Statewide)(a) | 17 641 | 17 276 | 365 | .. |
| Ouyen Police Station (Police Stations Program 2007-08) – Construction (Ouyen) | 1 403 | 1 055 | 348 | .. |
| Police Stations Priority Upgrade Program – Asset Enhancement (Statewide) | 10 000 | 2 000 | 4 000 | 4 000 |
| Reducing Court Delays – Supreme Court – Enhancement (Melbourne) | 511 | 287 | 224 | .. |
| Revitalising Central Dandenong – New Asset (Dandenong) | 4 255 | .. | .. | 4 255 |
| Road Safety Enforcement – Road Policing Asset Enhancement (Statewide) | 2 220 | 2 110 | 110 | .. |
| Sexual Assault Reform (Rural and Regional and Geelong) – Equipment/ Enhancement (Statewide) | 1 267 | 834 | 433 | .. |
| Sexual Assault Reform – Asset Enhancement (Statewide)(a) | 3 558 | 3 374 | 184 | .. |
| Sunbury Police Station (Police Stations Program 2007-08) – Construction (Sunbury) | 1 779 | 1 439 | 340 | .. |
| Swan Hill Police Station (Police Stations Program 2007-08) – Construction (Swan Hill) | 16 075 | 6 256 | 8 393 | 1 426 |
| Victoria Police Asset Replacement – Equipment (Statewide) | 4 790 | 2 190 | 2 600 | .. |
| Victoria Police Forensic Capability – Equipment (Statewide) | 1 709 | 673 | 323 | 713 |
| Victoria Police Weapons and Equipment – Asset Enhancement (Statewide) | 6 466 | .. | 6 466 | .. |
| Victoria State Emergency Service (VICSES) Support – Construction and Asset Enhancement (Statewide) | 11 816 | 6 682 | 4 874 | 260 |
| Victoria State Emergency Service (VICSES) Critical Asset Replacement Program – Replacement (Statewide) | 2 644 | 1 711 | 933 | .. |
| Yarra Junction Police Station (Priority Projects – Rural/Regional Police Station) – Construction (Yarra Junction) | 1 300 | 1 143 | 157 | .. |
| Yarrawonga Police Station Replacement (Stage 8) – Construction (Yarrawonga) | 2 000 | 1 453 | 547 | .. |
| Total existing projects | 681 742 | 163 024 | 209 716 | 309 002 |

Source:	Department of Justice

Note:

(a)	This initiative is a combination of projects within both Victoria Police and Department of Justice.

Department of Justice

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Corrections Urgent Demand Management and Prison Bed Strategy – Construction/ Enhancement (Statewide) | 24 500 | .. | 6 000 | 18 500 |
| Response to Victorian Bushfire Emergency – Triple 0 Equipment Upgrade – ESTA component (Statewide) | 7 600 | .. | 3 800 | 3 800 |
| Response to Victorian Bushfire Emergency – Triple 0 Equipment Upgrade – VicSES component (Statewide) | 2 678 | .. | 2 678 | .. |
| Road Safety Initiatives – Enhancement (Statewide) (a) | 28 231 | .. | 24 941 | 3 290 |
| Victoria Police Physical Assets Building – Regional Police Stations Program – Marysville Police Station and residence – Construction (Marysville) | 2 400 | .. | 200 | 2 200 |
| Victoria Police Physical Assets Building – Regional Police Stations Program – South Melbourne and Prahran Police Station – Construction (Prahran) | 500 | .. | 500 | .. |
| Victoria Police Physical Assets Building – Regional Police Stations Program Stage 10 – Korumburra Police Station – Construction (Korumburra) | 2 300 | .. | 400 | 1 900 |
| Victoria Police Physical Assets Building – Regional Police Stations Program Stage 10 – Lara Police Station – Construction (Lara) | 2 500 | .. | 500 | 2 000 |
| Victoria Police Physical Assets Building – Regional Police Stations Program Stage 10 – Mortlake Police Station – Construction (Mortlake) | 1 500 | .. | 400 | 1 100 |
| Victoria Police Physical Assets Building – Regional Police Stations Program Stage 10b – Axedale Police Station – Construction (Axedale) | 750 | .. | 750 | .. |
| Victoria Police Physical Assets Building – Regional Police Stations Program Stage 10b – Balmoral Police Station – Construction (Balmoral) | 750 | .. | 750 | .. |
| Victoria Police Physical Assets Building – Regional Police Stations Program Stage 10b – Buninyong Police Station – Construction (Buninyong) | 1 650 | .. | 1 150 | 500 |
| Victoria Police Physical Assets Building – Regional Police Stations Program Stage 10b – Koo Wee Rup Police Station – Construction (Koo Wee Rup) | 1 650 | .. | 1 150 | 500 |
| Victoria Police Physical Assets Building – Regional Police Stations Program Stage 10b – Pyalong Police Station – Construction (Pyalong) | 750 | .. | 750 | .. |
| Victoria Police Physical Assets Building – Regional Police Stations Program Stage 10b – Riddells Creek Police Station – Construction (Riddells Creek) | 750 | .. | 750 | .. |
| Victoria Police Physical Assets Building – Victoria Police Stations Program – Castlemaine Police Station – Construction (Castlemaine) | 12 000 | .. | 700 | 11 300 |
| Victoria State Emergency Service (VicSES) Critical Asset Replacement Program – Replacement (Statewide) | 6 610 | .. | 6 610 | .. |
| Total new projects | 97 119 | .. | 52 029 | 45 090 |
| Total Justice projects | 778 861 | 163 024 | 261 745 | 354 092 |

Source:	Department of Justice

Note:

(a)	This initiative is a combination of projects within both Victoria Police and Department of Justice.

# Department of Planning and Community Development

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Aboriginal Cultural Heritage Information System – IT System (Melbourne) | 4 419 | 617 | 2 689 | 1 113 |
| Electronic Document and Records Management System – IT Upgrade (Melbourne) | 4 000 | 1 787 | 2 213 | .. |
| Footscray Transit City – Upgrade (Footscray) | 46 113 | 17 158 | 24 608 | 4 347 |
| Northbank Promenade Access and Safety Improvements – Construction (Melbourne) | 15 100 | 1 464 | 4 805 | 8 831 |
| Revitalising Central Dandenong – Building fit out (Dandenong) | 709 | .. | .. | 709 |
| Ringwood Central Activities District – Stage 1 – Upgrade works (Ringwood)(a) | 37 892 | 3 520 | 9 669 | 24 703 |
| Total existing projects | 108 233 | 24 546 | 43 984 | 39 703 |

Source:	Department of Planning and Community Development

Note:

(a)	The cashflows for this project have been rephased since the publication of the 2009-10 Budget. The figures above reflect the updated cashflows.

Department of Planning and Community Development

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Adult, Community and Further Education Building Maintenance Program (Statewide) | 2 000 | .. | 500 | 1 500 |
| Broadmeadows Central Activities District – Upgrade (Broadmeadows) | 59 232 | .. | 2 500 | 56 732 |
| Broadmeadows Government Services Building – Construction (Broadmeadows) | 17 443 | .. | 448 | 16 995 |
| Central Activity Districts and Employment Corridors Program – Upgrade (Various) | 19 719 | .. | 1 100 | 18 619 |
| State Basketball Centre – Construction (Knox) | 7 000 | .. | 1 000 | 6 000 |
| Statewide Electronic Planning Applications Online – IT Upgrade (Melbourne) | 6 962 | .. | 1 587 | 5 375 |
| Total new projects | 112 356 | .. | 7 135 | 105 221 |
| Total Planning and Community Development projects | 220 589 | 24 546 | 51 119 | 144 924 |

Source:	Department of Planning and Community Development

# Department of Premier and Cabinet

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| City of Literature (Melbourne) | 8 000 | 7 000 | 1 000 | .. |
| Museum Victoria – Exhibition Renewal (Melbourne) | 8 000 | 4 000 | 4 000 | .. |
| Total existing projects | 16 000 | 11 000 | 5 000 | .. |

Source:	Department of Premier and Cabinet

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Cultural Asset Maintenance Fund (Various) | 21 468 | 1 468 | 5 000 | 15 000 |
| Government House Energy Management (Melbourne) | 300 | .. | 300 | .. |
| Public Record Office Victoria Support Plan (North Melbourne) | 7 070 | .. | 2 180 | 4 890 |
| Southbank Cultural Precinct Redevelopment (Southbank) | 128 500 | 5 500 | 18 000 | 105 000 |
| Victorian Archive Centre Remedial Works (North Melbourne) | 3 373 | 1 350 | 2 023 | .. |
| Total new projects | 160 711 | 8 318 | 27 503 | 124 890 |
| Total Premier and Cabinet projects | 176 711 | 19 318 | 32 503 | 124 890 |

Source:	Department of Premier and Cabinet

# Department of Primary Industries

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Fish Production Facility – Development (Various)(a) | 1 300 | 150 | 400 | 750 |
| Lysterfield Lake Park – Land purchase (Lysterfield)(b) | 3 000 | 1 440 | 60 | 1 500 |
| Replacement of Fisheries Catch and Effort Data and Information System – System replacement (Melbourne) | 3 193 | 349 | 340 | 2 504 |
| Resource Rights Allocation and Management Capability – System replacement (Melbourne) | 11 713 | 300 | 4 551 | 6 862 |
| Total existing projects(c) | 19 206 | 2 239 | 5 351 | 11 616 |

Source:	Department of Primary Industries

Notes:

(a)	Project has been delayed pending review and exploration of options prior to the confirmation and release of the preferred location and commencement of the implementation phase.

(b)	Estimated expenditure to 30 June 2009 has been revised in line with audited financial statements.

(c)	Melbourne Wholesale Markets – Redevelopment (Epping) has been transferred to Major Projects Victoria within the Department of Innovation, Industry and Regional Development.

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Primary Industries projects | 19 206 | 2 239 | 5 351 | 11 616 |

Source:	Department of Primary Industries

# Department of Sustainability and Environment

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| A New Deal for Regional Local Ports – Upgrade (Various)(a) | 5 744 | 3 244 | 2 500 | .. |
| Australian Garden Stage 2, Royal Botanic Gardens, Cranbourne – Restoration (Cranbourne) | 20 900 | 11 100 | 7 860 | 1 940 |
| Barwon Water – Shell Recycling Project – Construction (Barwon)(b) | 29 220 | 4 550 | 10 000 | 14 670 |
| Bike Trails for a Liveable City – Construction (Melbourne) | 2 200 | 1 500 | 700 | .. |
| Bushfire Recovery 2007-08 – Restoration (Statewide)(c) | 2 988 | 2 593 | 395 | .. |
| Crown Land Caravan and Camping Parks Improvement Program – Upgrade (Statewide)(d) | 1 680 | 680 | 1 000 | .. |
| Enhancing Victoria's Parks and Reserves (Statewide) | 1 600 | 355 | 395 | 850 |
| Fire Protection Access: Bridge Replacement (Statewide)(e) | 53 100 | 4 000 | 19 110 | 29 990 |
| Geelong – Melbourne Pipeline (Various)(f) | 20 000 | 3 000 | .. | 17 000 |
| Great Parks for a Liveable City – Establish (Metropolitan) | 13 250 | 12 150 | 1 100 | .. |
| Hamilton – Grampians Pipeline (Grampians)(g) | 10 000 | 4 500 | 5 500 | .. |
| Improving Victoria's Natural Tourism Attractions – National Parks Upgrades (Statewide)(h) | 11 125 | 6 455 | 4 670 | .. |
| Melbourne Zoo Seal Pool Redevelopment – Construction (Parkville)(i) | 17 445 | 15 945 | 1 500 | .. |
| Modernisation of Shepparton Irrigation Area – Construction (Shepparton)(j) | 17 331 | 17 331 | .. | .. |
| Mullum Mullum Park – Upgrade (Mullum Mullum) | 1 100 | 425 | 400 | 275 |
| National Reserve – Land acquisition (Metropolitan)(k) | 2 358 | 918 | 360 | 1 080 |
| National Water Initiative – Living Murray Initiatives – Restoration (Statewide)(l) | 52 542 | 29 184 | 23 358 | .. |
| Northern Victoria Irrigation Renewal Project (Various)(m) | 554 101 | 150 112 | 153 730 | 250 259 |
| Piers and Jetties – Upgrade (Port Phillip and Westernport Bays) | 10 000 | 5 010 | 4 990 | .. |
| Ports and Risk Mitigation Renew (Various)(n) | 4 039 | 2 114 | 1 925 | .. |
| Protection of Beaches and Foreshores – Maintenance (Statewide)(o) | 7 000 | .. | 3 000 | 4 000 |
| Summerland Estate – Restoration (Summerland) | 15 400 | 10 100 | 5 300 | .. |
| Sustainable Management of Victoria's Parks – Renew (Statewide) | 55 183 | 39 821 | 7 495 | 7 867 |
| Sustainable Water Initiatives – Maintenance (Statewide)(p) | 2 300 | 1 000 | 600 | 700 |
| Urban Parks and Paths – Construction (Statewide)(q) | 6 550 | 2 820 | 2 670 | 1 060 |
| Victorian Water Trust Assets – Upgrades (Various)(r) | 143 471 | 131 377 | 4 925 | 7 169 |
| Wimmera/Mallee Pipeline Project – Construction (Mallee/Wimmera)(s)(t) | 531 900 | 530 899 | 1 001 | .. |
| Total existing projects | 1 592 527 | 991 183 | 264 484 | 336 860 |

Source:	Department of Sustainability and Environment

Notes:

(a)	The TEI for A New Deal for Regional Local Ports – Upgrade (Various) has decreased by $4.226 million. This amount has been transferred to DSE Provision of Outputs in accordance with the reclassification of works from asset to output.

(b)	The TEI for Barwon Water – Shell Recycling Project – Construction (Barwon) has decreased by $200 000. This amount has been transferred to DSE Provision of Outputs in accordance with the reclassification of works from asset to output. The TEI includes $20.0 million in contributions from the Commonwealth in 2008-09. Contributions to the project from the PNFC sector, known as the Northern Water Reclamation Plant, are detailed in Chapter 3 under Barwon Region Water Corporation.

(c)	The TEI for Bushfire Recovery 2007-08 – Restoration (Statewide) has decreased by $8.912 million. This amount has been transferred to DSE Provision of Outputs in accordance with the reclassification of works from asset to output.

(d)	The TEI for Crown Land Caravan and Camping Parks Improvement Program – Upgrade (Statewide) has decreased by $3.0 million. This amount has been transferred to DSE Provision of Outputs in accordance with the reclassification of works from asset to output.

Notes (continued):

(e)	The TEI for Fire Protection Access: Bridge Replacement has decreased by $6.9 million. This amount has been transferred to DSE Provision of Outputs in accordance with the reclassification of works from asset to output.

(f)	Contributions to the project from the PNFC sector are detailed in Chapter 3 under Barwon Region Water Corporation.

(g)	Contributions to the project from the PNFC sector are detailed in Chapter 3 under Wannon Region Water Corporation.

(h)	The TEI for Improving Victoria's Natural Tourism Attractions – National Parks Upgrades (Statewide) has decreased by $375 000. This amount has been transferred to DSE Provision of Outputs in accordance with the reclassification of works from asset to output.

(i)	The TEI for Melbourne Zoo Seal Pool Redevelopment – Construction (Parkville) has decreased by $2.555 million. This amount has been transferred to DSE Provision of Outputs in accordance with the reclassification of works from asset to output. Contributions to the project from the PNFC sector are detailed in Chapter 3.

(j)	The Modernisation of Shepparton Irrigation Area project received an additional $17.3 million by the Commonwealth in 2008-09. Contributions to the project from the PNFC sector are detailed in Chapter 3 under Goulburn Murray Rural Water Corporation.

(k)	The TEI for National Reserve – Land acquisition (Metropolitan) has increased by $45 000. This amount has been transferred to DSE Additions to the Net Asset Base in accordance with the reclassification of works from output to asset.

(l)	The TEI for National Water Initiative – Living Murray Initiatives – Restoration (Statewide) has increased by $33.663 million. This amount has been transferred to DSE Additions to the Net Asset Base in accordance with the reclassification of works from output to asset.

(m)	The TEI for Northern Victoria Irrigation Renewal Project (Various) has decreased by $45.899 million. This amount has been transferred to DSE Provision of Outputs in accordance with the reclassification of works from asset to output. TEI excludes contributions from Melbourne Water and Goulburn-Murray Water.

(n)	The TEI for Ports and Risk Mitigation Renew (Various) has decreased by $3.353 million. This amount has been transferred to DSE Provision of Outputs in accordance with the reclassification of works from asset to output.

(o)	The TEI for Protection of Beaches and Foreshores – Maintenance (Statewide) has decreased by $1.0 million. This amount has been transferred to DSE Provision of Outputs in accordance with the reclassification of works from asset to output.

(p)	The TEI for Sustainable Water Initiatives – Maintenance (Statewide) has decreased by $15.888 million. This amount has been transferred to DSE Provision of Outputs in accordance with the reclassification of works from asset to output.

(q)	The TEI for Urban Parks and Paths – Construction (Statewide) has decreased by $1.250 million. This amount has been transferred to DSE Provision of Outputs in accordance with the reclassification of works from asset to output.

(r)	The TEI for the Victorian Water Trust Assets – Upgrades (Various) has decreased by $9.1 million. This amount has been transferred to DSE Provision of Outputs in accordance with the reclassification of works from asset to output.

(s)	The TEI for Wimmera – Mallee Pipeline Project has a total TEI of $688 million with State and Commonwealth Governments each contributing $266 million and Grampians Wimmera-Mallee Water Corporation contributing $156 million (excluding on-farm works) as detailed in Chapter 3.

(t)	The TEI for Wimmera – Mallee Pipeline Project – Construction (Mallee/Wimmera) has decreased by $100 000. This amount has been transferred to DSE Provision of Outputs in accordance with the reclassification of works from asset to output.

Department of Sustainability and Environment

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Bays and Maritime Initiative (Various) | 4 000 | .. | 2 000 | 2 000 |
| Frankston Reservoir Park / Dingley Chain of Parks – Extension of Trail (Frankston) | 2 000 | .. | 1 000 | 1 000 |
| New Outer Urban Parks (Various) | 2 000 | .. | 1 000 | 1 000 |
| Point Nepean Quarantine Station and Integrated National Park (Statewide) | 10 000 | .. | 10 000 | .. |
| Project 000 Response (Statewide)(a) | 30 489 | .. | 2 973 | 27 516 |
| River Red Gums (Various)(b) | 6 510 | .. | .. | 6 510 |
| Total new projects | 54 999 | .. | 16 973 | 38 026 |
| Total Sustainability and Environment projects | 1 647 526 | 991 183 | 281 457 | 374 886 |

Source:	Department of Sustainability and Environment

Notes:

(a)	This project is in line with the 2009-10 Budget, and expenditure is spread over a three year period to allow for the required procurement processes to be undertaken.

(b)	This project is in line with the 2009-10 Budget, and expenditure does not commence until 2010-11 to allow for the creation of the national parks under legislation.

# Department of Transport

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Accessible Public Transport in Victoria: Disability Discrimination Act 1992 (DDA) Compliance for Bus (Statewide) | 46 600 | 31 196 | 15 404 | .. |
| Congestion Improvements Program (Various) | 30 000 | 14 135 | 12 323 | 3 542 |
| Congestion Measures (Various) | 6 300 | 5 060 | 1 240 | .. |
| Cranbourne Frankston Road Duplication (Hall Road and the Western Port Highway) (Metro Various) | 27 000 | 10 560 | 9 821 | 6 619 |
| Dynon Port Rail Link (Melbourne) | 45 360 | 35 617 | 9 743 | .. |
| Geelong Ring Road Stage 4A – Geelong Ring Road to Anglesea Road (City of Greater Geelong) | 62 500 | 21 632 | 19 500 | 21 368 |
| Geelong Ring Road Stage 4B – Anglesea Road to Princes Highway West (City of Greater Geelong) | 65 000 | 1 500 | 6 000 | 57 500 |
| Narre Warren Cranbourne Road Duplication – Centre Road and Pound Road (Narre Warren South) | 7 400 | 4 667 | 991 | 1 742 |
| SmartBus: Green Orbital – Nunawading to Airport West (Metro Various) | 29 316 | 10 771 | 18 545 | .. |
| South Gippsland Public Transport Service Improvement Package (South Gippsland) | 2 870 | 800 | 2 070 | .. |
| West Gate – Monash Freeways Improvement Package (Metro Various) | 1 100 000 | 571 937 | 395 438 | 132 625 |
| Better Roads – Rural Arterial Road Projects |
| Barwon Heads Bridge Replacement (Barwon Heads) | 40 000 | 9 900 | 19 100 | 11 000 |
| Bass Highway Duplication – Stage 1 King Road to Woolmer Road (Bass, Anderson) | 27 100 | 14 298 | 9 500 | 3 302 |
| Breakwater Road Upgrade (Belmont, Geelong) | 40 000 | 4 797 | 20 000 | 15 203 |
| Princes Highway West Stage 1 – Waurn Ponds to Winchelsea (Geelong) | 110 000 | 1 300 | 4 000 | 104 700 |
| Western Highway Realignment – Anthony's Cutting (Melton to Bacchus Marsh) | 40 000 | 5 167 | 6 000 | 28 833 |
| Yarra Glen Truck Bypass (Yarra Glen) | 9 000 | .. | 9 000 | .. |
| Better Roads – Metropolitan (including Outer Metropolitan) |
| Baxter-Tooradin Road (2.46km to 2.49km) New Roundabout – Fultons Road/Hawkins Road (Baxter) | 5 000 | 3 568 | 900 | 532 |
| Duplication of Thompson Road (Carrum Downs) | 25 500 | 16 438 | 3 179 | 5 883 |
| Duplication of Thompson Road (Cranbourne) | 20 000 | 12 527 | 3 066 | 4 407 |
| Ferntree Gully Road Widening – Jells Road to Stud Road (Scoresby) | 26 000 | 20 539 | 2 135 | 3 326 |
| George Street Bridge – New Bridge to link George Street to Brighton Road (Dandenong) | 29 500 | 10 960 | 18 540 | .. |
| Kororoit Creek Road Duplication – Grieve Parade to Millers Road (Altona) | 48 500 | 2 410 | 8 830 | 37 260 |
| Pound Road – South Gippsland Highway – South Gippsland Freeway Intersection Upgrade (Dandenong) | 36 800 | 1 640 | 8 300 | 26 860 |
| Signalisation of Lower Dandenong Road and Boundary Road (Braeside) | 3 000 | 2 065 | 935 | .. |
| Springvale Road (2km to 2.2km) New Intersection Signals – Old Warrandyte Road Intersection (Donvale) | 3 000 | 1 815 | 1 185 | .. |
| Tram and Bus Priority Program (Metro Various) | 36 200 | 6 000 | 13 200 | 17 000 |
| Vineyard Road – Obeid Drive and Mitchells Lane (Sunbury) | 25 000 | 18 374 | 2 873 | 3 753 |
| State Funded Rural Road Projects |
| Regional Arterial Road and Bridge Links (Non Metro Various) | 41 930 | 40 680 | 1 250 | .. |
| Transport Accident Commission |
| Safer Road Infrastructure Program 3 (Various) | 722 202 | 161 007 | 83 037 | 478 158 |
| Total existing projects | 2 711 078 | 1 041 360 | 706 105 | 963 613 |

Source:	Department of Transport

Department of Transport

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Altona/Laverton Intermodal Terminal (Altona, Laverton) | 8 000 | .. | 8 000 | .. |
| Colac-Lavers Hill Road (3.00km to 55.55km) Road Widening (Various Rural) | 7 500 | 750 | 5 250 | 1 500 |
| Cycling Package (Statewide) | 13 200 | .. | 6 000 | 7 200 |
| Doncaster Area Rapid Transit (DART) (Metro Various) | 41 500 | .. | 15 300 | 26 200 |
| Goulburn Valley Nagambie Bypass (Nagambie) | 44 400 | .. | 6 600 | 37 800 |
| Greater Geelong Enhanced Bus Improvement Package (Non Metro Various) | 5 900 | .. | 1 800 | 4 100 |
| Kings Road Interchange (Calder Freeway) (Metro Various) | 25 000 | .. | 5 500 | 19 500 |
| M80 Upgrade – Stage 1A (Sydney Road to Tullamarine Freeway) (Metro Various) | 129 080 | .. | 3 480 | 125 600 |
| Metropolitan Bus Improvements Program (Metro Various) | 1 800 | .. | 900 | 900 |
| Noise Walls (Metro Various) | 13 300 | .. | 3 800 | 9 500 |
| Noise Walls – Monash Freeway (Metro Various) | 9 300 | 251 | 5 896 | 3 153 |
| Peninsula Link (Metro Various)(a) | 354 283 | 5 191 | 72 669 | 276 423 |
| SmartBus – Yellow Orbital Stage 2 (Metro Various) | 37 900 | .. | 17 000 | 20 900 |
| Taxi Rank Safety Program (Statewide) | 4 000 | .. | 1 000 | 3 000 |
| West Gate Bridge Strengthening (Metro Various) | 120 000 | 24 900 | 70 000 | 25 100 |
| Western Highway Duplication – Ballarat to Stawell – Stage 1 (Non Metro Various) | 8 800 | .. | 1 900 | 6 900 |
| Western Highway Upgrade – Stawell to South Australian Border (Non Metro Various) | 9 400 | .. | 1 800 | 7 600 |
| Better Roads – Rural Arterial Road Projects |
| Bass Highway Duplication Stage 7 – Woolmer Road to Phillip Island Road (Bass, Anderson) | 39 800 | .. | 2 500 | 37 300 |
| Nhill Trailer Exchange – Western Hwy (Nhill) | 5 700 | .. | .. | 5 700 |
| South Gippsland Highway Upgrade – Sale to Longford – Cox’s Bridge (Sale, Longford) | 56 900 | .. | 2 100 | 54 800 |
| Better Roads – Metropolitan (including Outer Metropolitan) |
| Dingley Arterial (Dingley Village) | 74 600 | .. | 9 500 | 65 100 |
| Hoddle Street Engineering Investigation (Metro Various) | 5 000 | .. | 1 300 | 3 700 |
| Kings Road Duplication – Calder Freeway to Melton Highway (City of Brimbank) | 12 000 | .. | 1 300 | 10 700 |
| Plenty Road Duplication – Gordons Road to Hawkstone Parade (Whittlesea) | 17 000 | .. | 3 400 | 13 600 |
| Separating Road and Rail lines (Springvale Road) (Nunawading)(b) | 62 000 | .. | 55 500 | 6 500 |
| Urban Road Management Systems (Altona, Laverton) | 1 000 | .. | 1 000 | .. |
| Nation Building (formerly AusLink) (Commonwealth Funding) |
| Altona/Laverton Intermodal Terminal (Altona, Laverton) | 32 000 | .. | 8 000 | 24 000 |
| Colac-Lavers Hill Road (3.00km to 55.55km) Road Widening (Various Rural) | 7 500 | 3 000 | 4 500 | .. |
| Dandenong Intermodal Terminal (Dandenong) | 18 000 | .. | .. | 18 000 |
| Geelong Ring Road Stage 4B – Anglesea Road to Princes Highway West (City of Greater Geelong) | 45 000 | .. | .. | 45 000 |
| Geelong Ring Road Stage 4A – Geelong Ring Road to Anglesea Road (City of Greater Geelong) | 62 500 | 6 500 | 20 500 | 35 500 |
| Goulburn Valley Nagambie Bypass (Nagambie) | 216 000 | 8 000 | 26 500 | 181 500 |
| Kings Road Interchange – Calder Freeway (Metro Various) | 30 000 | .. | 5 500 | 24 500 |
| M80 upgrade (Metro Various) | 900 000 | 20 000 | 124 700 | 755 300 |
| Nhill Trailer Exchange – Western Hwy (Nhill) | 5 700 | .. | 550 | 5 150 |
| Princes Highway East – Traralgon To Sale Duplication (Non Metro Various) | 140 000 | 3 000 | 18 200 | 118 800 |
| Princes Highway West Stage 1 – Waurn Ponds to Winchelsea (Geelong) | 110 000 | 1 000 | 8 000 | 101 000 |
| Separating Road and Rail Lines (Springvale Road) (Nunawading)(b) | 80 000 | 2 000 | 78 000 | .. |
| Somerton Intermodal Terminal (Somerton) | 20 000 | .. | .. | 20 000 |
| West Gate Bridge Strengthening (Metro Various) | 120 000 | 25 000 | 80 000 | 15 000 |
| Western Highway Duplication – Ballarat to Stawell (Non Metro Various) | 404 000 | 2 374 | 9 626 | 392 000 |
| Western Highway Realignment – Anthony's Cutting (Melton to Bacchus Marsh) | 160 000 | 6 000 | 25 000 | 129 000 |
| Western Highway Upgrade – Stawell to South Australian Border (Non Metro Various) | 40 000 | .. | 5 400 | 34 600 |
| Total new projects | 3 498 063(c) | 107 966 | 717 971 | 2 672 126 |
| Total Transport projects | 6 209 141 | 1 149 326 | 1 424 076 | 3 635 739 |

Source:	Department of Transport

Notes:

(a)	Project is estimated to cost $750.0 million. The TEI of $354.3 million reflects the project investment made in the 2009-10 Budget.

(b)	Includes the Springvale Road / Rail Grade Separation, to be delivered in partnership with the Commonwealth at a total cost of $140.0 million, with State contribution $60.0 million and Commonwealth contribution $80.0 million. The remaining $2.0 million State contribution is for the development of future road / rail grade separation projects.

(c)	All State funding contributions towards road projects are sourced from the Better Roads Victoria Trust, supplemented by new appropriation where total TEI exceeds Better Roads Victoria Trust capacity.

# Department of Treasury and Finance

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Intra-Government Secured Network – System Development (Statewide)(a) | 8 280 | 6 240 | 2 040 | .. |
| State Revenue Office – Revenue Management System Maintenance (Melbourne) | 8 305 | 5 951 | 2 354 | .. |
| Total existing projects | 16 585 | 12 191 | 4 394 | .. |

Source:	Department of Treasury and Finance

Note:

(a)	The original TEI of $7.47 million was revised to reflect the transfer of $810 000 from the whole of government ICT Standardisation Strategy project in 2008-09.

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Efficient Technology Services (Melbourne) | 28 806 | 1 640 | 22 710 | 4 456 |
| State Revenue Management System – e-Sys (Melbourne)(a) | 10 383 | .. | .. | 10 383 |
| Total new projects | 39 189 | 1 640 | 22 710 | 14 839 |
| Total Treasury and Finance projects | 55 774 | 13 831 | 27 104 | 14 839 |

Source:	Department of Treasury and Finance

Note:

(a)	This project was approved for commencement in 2010-11 with an estimated funding requirement of $2.5 million for that year.

# Parliament

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Heritage Asset Management Strategy (Melbourne) | 9 049 | 6 774 | 2 275 | .. |
| Webcasting of Parliamentary Proceedings (Melbourne) | 3 800 | 860 | 1 850 | 1 090 |
| Total existing projects | 12 849 | 7 634 | 4 125 | 1 090 |

Source:	Parliament

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Parliament projects | 12 849 | 7 634 | 4 125 | 1 090 |

Source:	Parliament

# Country Fire Authority

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment(a) | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Fire Station – Construction and Office Accommodation (Ballarat) | 500 | 412 | 88 | .. |
| Fire Station – Replacement – Construction (Statewide) | 39 680 | 17 320 | 11 000 | 11 360 |
| Vehicles – Critical Response (Statewide) | 11 800 | 1 653 | 1 400 | 8 747 |
| Vehicles – Hazmat (Statewide) | 2 500 | 864 | 960 | 676 |
| Total existing projects | 54 480 | 20 249 | 13 448 | 20 783 |

Source:	Country Fire Authority

Note:

(a)	The TEI includes contributions external to State Government.

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment(a) | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Fire Station Construction – 2009-10 (Statewide) | 5 330 | .. | 5 330 | .. |
| Vehicles – Fleet Replacement (Statewide) | 17 500 | .. | 12 870 | 4 630 |
| Vehicles – Ultra Light Tankers (Statewide) | 5 250 | .. | 5 250 | .. |
| Vehicles – 2009-10 (Statewide) | 13 081 | .. | 9 130 | 3 951 |
| Total new projects | 41 161 | .. | 32 580 | 8 581 |
| Total Country Fire Authority projects | 95 641 | 20 249 | 46 028 | 29 364 |

Source:	Country Fire Authority

Note:

(a)	The TEI includes contributions external to State Government.

# Metropolitan Fire and Emergency Services Board

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment(a) | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Altona Fire Station Land Purchase (Metropolitan) | 1 519 | .. | .. | 1 519 |
| Breathing Apparatus – Replacement (Metropolitan) | 1 070 | 361 | 709 | .. |
| Chemical/Biological/Radio-Active Terrorism – Additions/Upgrade/ Replacement (Metropolitan) | 3 690 | 1 564 | 2 126 | .. |
| Computer Equipment and Software – Upgrade/Replacement 2007-08 (Metropolitan) | 2 435 | 1 474 | 961 | .. |
| Computer Equipment and Software Upgrade/Replacement 2008-09 (Metropolitan) | 4 982 | 1 361 | 3 621 | .. |
| Laverton Fire Station – Construction (Metropolitan) | 1 373 | .. | .. | 1 373 |
| Laverton North Fire Station – Land Purchase (Metropolitan) | 1 070 | .. | .. | 1 070 |
| Malvern Fire Station Land Purchase (Metropolitan) | 5 675 | .. | .. | 5 675 |
| Moonee Ponds Fire Station – Construction (Metropolitan) | 1 636 | .. | .. | 1 636 |
| Moonee Ponds Fire Station – Land Purchase (Metropolitan) | 1 700 | .. | .. | 1 700 |
| North Laverton Fire Station – Construction (Metropolitan) | 2 600 | .. | .. | 2 600 |
| Nunawading Fire Station – Construction (Metropolitan) | 5 336 | .. | 3 728 | 1 608 |
| Oakleigh Fire Station – Upgrade (Metropolitan) | 3 337 | 2 016 | 1 321 | .. |
| Plant and Equipment – Replacement (Metropolitan) | 7 809 | 883 | 6 926 | .. |
| Plant and Equipment Replacement/ Upgrade 2007-08 (Metropolitan) | 6 467 | 5 132 | 1 335 | .. |
| Spotswood Fire Station – Land Purchase (Metropolitan) | 1 042 | .. | .. | 1 042 |
| Station Alterations and Major Maintenance – Stage 1 (Metropolitan) | 3 893 | 2 357 | 1 536 | .. |
| Station Alterations and Major Maintenance – Stage 2 (Metropolitan) | 8 669 | 2 399 | 6 270 | .. |
| Templestowe Fire Station – Construction (Metropolitan) | 3 868 | 512 | 3 000 | 356 |
| Vehicles – Car/Light Truck Replacement (Metropolitan) | 2 439 | 2 309 | 130 | .. |
| Vehicles – Fire Fighting Appliances Upgrade/Replacement (Metropolitan) | 4 761 | 2 458 | 2 303 | .. |
| Total existing projects | 75 371 | 22 826 | 33 966 | 18 579 |

Source:	Metropolitan Fire and Emergency Services Board

Note:

(a)	The TEI includes contributions external to State Government.

Metropolitan Fire and Emergency Services Board

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment(a) | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Computer Equipment and Software Upgrade/Replacement 2009-10 (Metropolitan) | 2 904 | .. | 2 554 | 350 |
| Expanding Organisational Capacity – Fire Equipment Service (Metropolitan) | 550 | .. | 550 | .. |
| Plant and Equipment – Replacement 2009-10 (Metropolitan) | 895 | .. | 545 | 350 |
| Station Alterations and Major Maintenance 2009-10 (Metropolitan) | 6 631 | .. | 4 283 | 2 348 |
| Training Infrastructure Facilities (Metropolitan) | 20 600 | .. | 7 756 | 12 844 |
| Vehicles – Car/Light Truck Replacement 2009-10 (Metropolitan) | 3 429 | .. | 3 012 | 417 |
| Vehicles – Fire Fighting Appliances Replacement 2009-10 (Metropolitan) | 3 138 | .. | 1 821 | 1 317 |
| Total new projects | 38 147 | .. | 20 521 | 17 626 |
| Total Metropolitan Fire and Emergency Services Board projects | 113 518 | 22 826 | 54 487 | 36 205 |

Source:	Metropolitan Fire and Emergency Services Board

Note:

(a)	The TEI includes contributions external to State Government.

Chapter 3: Public non-financial corporations asset investment program 2009-10

# Barwon Region Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Aireys Inlet Water Reclamation Plant southern drain upgrade (Aireys Inlet) | 1 466 | .. | .. | 1 466 |
| Anglesea Borefield Project (Anglesea) (a) | 47 626 | 40 856 | 6 770 | .. |
| Apollo Bay bulk water supply (Apollo Bay) | 16 573 | 1 119 | 291 | 15 163 |
| Armstrong Creek feeder mains (Geelong) | 35 968 | 282 | 1 068 | 34 619 |
| Armstrong Creek sewerage scheme (Grovedale) | 37 332 | 277 | 1 183 | 35 872 |
| Ballan Channel reconstruction (She Oaks) | 1 927 | .. | 448 | 1 478 |
| Bannockburn Basin lining and covering (Bannockburn) | 2 096 | .. | .. | 2 096 |
| Bannockburn pump station and rising main replacement (Bannockburn) | 8 272 | 353 | .. | 7 919 |
| Bannockburn pump stations upgrade/replace (Bannockburn) | 1 781 | .. | .. | 1 781 |
| Bannockburn tank (Bannockburn) | 2 914 | 446 | .. | 2 467 |
| Bannockburn Water Reclamation Plant – Reuse system upgrade (Bannockburn) | 3 778 | .. | 398 | 3 381 |
| Barwon Heads to Black Rock transfer main replacement (Barwon Heads) | 4 026 | 720 | 3 285 | 21 |
| BASIS replacement (Geelong) | 12 460 | .. | .. | 12 460 |
| Bellarine tank (Wallington) | 3 469 | 6 | 105 | 3 358 |
| Bellarine Transfer Main Stage 5 (Geelong) | 16 581 | 150 | 4 164 | 12 267 |
| Belmont Pump Station and Highton Interceptor sewer upgrade (Belmont) | 6 471 | .. | .. | 6 471 |
| Birregurra Sewerage Scheme (Birregurra) | 7 480 | 307 | 322 | 6 851 |
| Black Rock Water Reclamation Plant – Landscaping (Barwon Heads) | 1 580 | 1 276 | 305 | .. |
| Black Rock Water Reclamation Plant – Replacement of plant items (Barwon Heads) | 9 036 | 1 677 | 506 | 6 853 |
| Callahans Channel Syphon Replacement – Stage 2 (Barwon Downs) | 1 578 | 32 | 1 525 | 22 |
| Clifton Springs Pump Station No. 1 Upgrade (Clifton Springs) | 3 033 | .. | 178 | 2 855 |
| Clifton Springs Pump Station No. 2 Upgrade (Clifton Springs) | 1 387 | .. | 79 | 1 307 |
| Clifton Springs Pump Station Upgrade (Wallington) | 1 299 | .. | .. | 1 299 |
| Clifton Springs Rising Main No. 1 Replacement (Clifton Springs) | 10 373 | .. | .. | 10 373 |
| Colac No. 1 Rising Main replacement (Colac) | 2 925 | 1 800 | 1 073 | 52 |
| Colac Pipeline replacement – Future Stages (Colac) | 14 018 | 155 | 120 | 13 743 |
| Colac Water Treatment Plant renewal and system upgrade (Colac) | 1 094 | 427 | 188 | 478 |
| Computer Hardware – Infrastructure (Various) | 23 104 | 8 475 | 1 431 | 13 197 |
| Construction of Barwon Heads No. 11 Sewer Pump Station (SPS) (Barwon Heads) | 2 940 | 206 | 2 711 | 23 |
| Corporate buildings refurbishment works (Geelong) | 2 504 | 1 325 | 357 | 822 |
| Cowies Creek Sewerage Pump Station upgrade (Geelong) | 11 204 | 1 028 | 5 152 | 5 024 |
| Disinfection Plants – Duty/standby systems (Various) | 1 608 | 1 352 | 48 | 208 |
| Distribution – Minor projects and improvements (Various) | 2 439 | 546 | 129 | 1 764 |
| Document management system (Geelong) | 3 202 | 2 858 | 344 | .. |
| Flow metering (Various) | 1 036 | 292 | 143 | 601 |
| Fluoridation (Various) | 5 647 | 3 171 | 2 476 | .. |
| Fyansford Feeder Main (Geelong) | 8 681 | 380 | .. | 8 301 |
| Headworks minor asset creation (Various) | 1 985 | 659 | 123 | 1 203 |
| Highton Feeder Main replacement (Geelong) | 5 428 | 1 355 | 4 028 | 45 |
| Highton High Level Tank No. 2 (Wandana Heights) | 3 748 | .. | .. | 3 748 |
| Indented Head St Leonards Feeder Main Stage 2 (Indented Head) | 2 639 | .. | 184 | 2 455 |
| Jan Juc High level water supply system (Torquay) | 2 113 | 15 | 107 | 1 991 |
| Leopold Pump Station No. 1 upgrade (Leopold) | 4 018 | 2 494 | 1 480 | 44 |
| Leopold Rising Main Number 1 replacement (Geelong) | 8 079 | 324 | 7 546 | 209 |
| Lethbridge water supply improvements (Lethbridge) | 14 626 | .. | .. | 14 626 |
| Lining of main sewers (Various) | 35 722 | 20 337 | 3 962 | 11 422 |
| Lonsdale West Pump Station construction (Point Lonsdale) | 1 695 | 36 | 106 | 1 553 |
| Lovely Banks Basins lining and covering (Lovely Banks) | 6 556 | 25 | 174 | 6 357 |
| Main outfall sewer duplication (Various) | 39 360 | .. | 107 | 39 253 |
| Mains replacement/rehabilitation and system improvements (Various) | 45 304 | 11 019 | 4 446 | 29 839 |
| Matilda Court sewer diversion Upgrade (Belmont) | 1 038 | .. | .. | 1 038 |
| Melaluka Road sewer upgrade (Leopold) | 2 839 | .. | .. | 2 839 |
| Melbourne-Geelong Pipeline (Various)(b) | 137 900 | 450 | 5 811 | 131 639 |
| Meter replacement program (Various) | 15 750 | 3 094 | 984 | 11 672 |
| Minor reticulation improvements (Various) | 3 856 | 1 942 | 166 | 1 749 |
| Montpellier (Basins 2 and 4) (Geelong) | 8 295 | 7 238 | 1 056 | .. |
| Moolap sewerage scheme (Moolap) | 16 262 | .. | .. | 16 262 |
| Moorabool Water Treatment Plant improvements (Moorabool) | 1 229 | 528 | 55 | 647 |
| Northern Water Reclamation Plant (Geelong)(c) | 60 250 | .. | .. | 60 250 |
| Ocean Grove Banks Road Pump Station construction (Ocean Grove) | 1 616 | .. | .. | 1 616 |
| Ocean Grove North Feeder Mains (Wallington) | 1 853 | .. | .. | 1 853 |
| Ocean Grove North Pump Station (Wallington) | 1 490 | .. | .. | 1 490 |
| Ocean Grove Pump Station No. 2 upgrade (Ocean Grove) | 2 211 | 362 | 996 | 853 |
| Ocean Grove Pump Station No. 4 upgrade (Ocean Grove) | 2 061 | 1 582 | 177 | 302 |
| Ocean Grove Rising Main No. 2 upgrade (inc. bridge crossing) (Ocean Grove) | 3 811 | 112 | 1 494 | 2 204 |
| Odour and corrosion programs (various) | 2 771 | 925 | 161 | 1 685 |
| OH&S items (various) | 1 893 | 706 | 302 | 885 |
| Outfall to ovoid cross connection Booster Pump Station (Geelong) | 3 741 | .. | .. | 3 741 |
| Ovoid sewer replacement racecourse to Carr Street (Geelong) | 4 713 | .. | .. | 4 713 |
| Painkalac Reservoir – Embankment (Aireys Inlet) | 2 630 | 252 | 2 356 | 21 |
| PeopleSoft upgrade (Various) | 1 700 | 1 150 | 550 | .. |
| Pettavel Basin cover replacement (Waurn Ponds) | 1 024 | .. | .. | 1 024 |
| Plant and machinery (Geelong) | 8 363 | 4 189 | 374 | 3 800 |
| Portarlington Water Reclamation Plant reuse upgrade (Portarlington) | 5 150 | .. | .. | 5 150 |
| Portarlington-Clifton Springs Transfer Pump Station construction (Portarlington) | 1 137 | .. | .. | 1 137 |
| Pump Replace (Geelong and Otway) (Various) | 4 261 | 1 685 | 335 | 2 241 |
| Pump Station OH&S issues (Various) | 2 105 | 638 | 193 | 1 273 |
| Queenscliff Basins – Lining and covering (Queenscliff) | 4 614 | 3 702 | 373 | 540 |
| Queenscliff Rising Main No. 4 replacement (Queenscliff) | 1 134 | .. | .. | 1 134 |
| Queenscliff Transfer Main replacement (Wallington) | 5 874 | .. | .. | 5 874 |
| Queenscliff-Ocean Grove Rising Main replacement (Point Lonsdale) | 4 602 | 97 | 280 | 4 224 |
| Regional Treatment Plants – minor improvements (Various) | 5 589 | 2 131 | 437 | 3 021 |
| Shared sewerage assets (<300mm) (Various) | 1 995 | 643 | 127 | 1 225 |
| Shared water reticulation assets (Various) | 13 766 | 1 071 | 32 | 12 663 |
| Switchboard replacements (Various) | 3 828 | 1 264 | 320 | 2 244 |
| Torquay High Level Feeder Mains Stage 2 (Torquay) | 1 618 | 983 | 520 | 115 |
| Torquay high level tank (Torquay) | 7 539 | .. | 204 | 7 335 |
| Vehicles (Geelong) | 50 997 | 20 657 | 2 648 | 27 692 |
| Water leakage reduction (Various) | 3 776 | 412 | 30 | 3 333 |
| Water main replacements – Feeder mains (various) | 68 924 | 336 | 4 620 | 63 969 |
| West Gellibrand Reservoir upgrade (Forrest) | 2 025 | .. | .. | 2 025 |
| Winchelsea feeder main replacement (Winchelsea) | 2 066 | 103 | 1 948 | 15 |
| Winchelsea sewerage system upgrades (Winchelsea) | 1 464 | .. | .. | 1 464 |
| Wurdee Boluc Water Treatment Plant lime clarification (Winchelsea) | 1 647 | 676 | 959 | 12 |
| Wurdee Boluc Water Treatment Plant UV disinfection (Winchelsea) | 2 538 | .. | .. | 2 538 |
| Wurdee Buloc renewal and system upgrade (Moriac) | 2 859 | 1 997 | 160 | 702 |
| Wurdee Buloc separate backwash and filter (Moriac) | 6 532 | 6 349 | 183 | .. |
| Wye River and Separation Creek sewerage scheme (Wye River) | 5 346 | .. | 468 | 4 878 |
| Other |  |  |  |  |
| Other (various) | 47 319 | 4 826 | 3 776 | 38 717 |
| Total existing projects | 1 036 181 | 175 881 | 89 158 | 771 142 |

Source:	Barwon Region Water Corporation

Notes:

(a)	The TEI for the Angelsea Borefield Project reported above is based on information provided by the water corporation as at May 2009. Since this time, the TEI for this project has been revised to $55.0 million.

(b)	TEI includes the State contribution of $20 million.

(c)	The TEI of this project excludes the Commonwealth and State contribution of $29.2 million and is also known as the Shell Recycling Project as detailed under the Department of Sustainability and Environment in Chapter 2.

Barwon Region Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Basin No. 3 outlet main duplication – Upgrade (Lovely Banks) | 1 968 | .. | .. | 1 968 |
| Batesford Feeder Main – Upgrade (Batesford) | 1 276 | .. | .. | 1 276 |
| Black Rock Recycled Water Plant – Construction (Barwon Heads) | 21 138 | .. | 306 | 20 832 |
| Feeder Main – Upgrade (Colac West) | 3 074 | .. | .. | 3 074 |
| Feeder Main Stage 2 – Upgrade (Highton) | 3 193 | .. | .. | 3 193 |
| High level feeder mains stage 3 – Construction (Torquay) | 10 094 | .. | .. | 10 094 |
| High level pump station – Construction (Torquay) | 1 886 | .. | .. | 1 886 |
| High level tank stage 2 – Construction (Torquay) | 9 134 | .. | .. | 9 134 |
| Jetty Road feeder mains stage 2 – Upgrade (Clifton Springs) | 4 331 | .. | .. | 4 331 |
| Low level feeder main – Upgrade (Inverleigh) | 9 764 | .. | .. | 9 764 |
| Property rationalisation – Construction (Geelong) | 40 588 | .. | 204 | 40 384 |
| Recycled water distribution – Construction (Geelong) | 38 008 | .. | 1 020 | 36 988 |
| Renewable energy projects – Construction (Various) | 32 921 | .. | 255 | 32 666 |
| Rising main 1 and Ocean Grove rising main 2 – West Section – Upgrade (Barwon Heads) | 2 871 | .. | 2 871 | .. |
| Spring Creek North high level pump station – Construction (Torquay) | 1 886 | .. | .. | 1 886 |
| Spring Creek sewerage scheme – Construction (Torquay) | 11 075 | .. | 465 | 10 610 |
| Water reclamation plant – Stage 1 – Construction (Fyansford) | 33 746 | .. | .. | 33 746 |
| Water reclamation plant – Stage 2 – Construction (Fyansford) | 1 763 | .. | .. | 1 763 |
| Water supply improvements – Upgrade (Leopold) | 2 370 | .. | .. | 2 370 |
| WRP Reuse system upgrade – Construction (Bannockburn) | 5 935 | .. | .. | 5 935 |
| Wurdee Boluc inlet channel reconstruction – Stage 3 – Replacement (Winchelsea) | 1 294 | .. | 1 294 | .. |
| Wurdee Boluc inlet channel reconstruction – Stage 6 – Replacement (Winchelsea) | 1 078 | .. | .. | 1 078 |
| Wurdee Boluc inlet channel reconstruction – Stage 7 – Replacement (Winchelsea) | 1 959 | .. | .. | 1 959 |
| Other |  |  |  |  |
| Other (various) | 15 570 | .. | 1 641 | 13 930 |
| Total new projects | 256 922 | .. | 8 055 | 248 866 |
| Total Barwon Region Water Corporation projects | 1 293 103 | 175 881 | 97 213 | 1 020 008 |

Source:	Barwon Region Water Corporation

# Cemeteries Trusts – Various

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total existing projects | .. | .. | .. | .. |

Source:	Cemeteries Trusts Various

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Lilydale Chapel (Lilydale) | 1 100 | .. | 1 100 | .. |
| Melbourne General Cemetery: Gatehouse Mausoleum Stage 2 (Parkville) | 10 000 | .. | 1 500 | 8 500 |
| Springvale Botanical Cemetery: Infrastructure redevelopment Stage 2 (Springvale) | 1 430 | .. | 1 430 | .. |
| Other |  |  |  |  |
| Other Capital Works (Statewide) | 7 033 | .. | 6 663 | 370 |
| Total new projects | 19 563 | .. | 10 693 | 8 870 |
| Total Cemeteries Trusts projects | 19 563 | .. | 10 693 | 8 870 |

Source:	Cemeteries Trusts Various

# Central Gippsland Region Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Agricultural minor works (Various) | 1 240 | 306 | 72 | 863 |
| Articulated loader and backhoe and tractor (Dutson Downs) | 1 753 | .. | 202 | 1 551 |
| Boolarra water supply augmentation (Boolarra) | 5 762 | 2 240 | 513 | 3 010 |
| Buckleys Hill upgrade works – Construction (Morwell) | 5 714 | .. | .. | 5 714 |
| Bulk waste water minor capital projects (Various) | 1 142 | 280 | 77 | 784 |
| Bulk water minor capital projects (Various) | 1 386 | 372 | 77 | 938 |
| Cathodic protection on Gippsland water assets (Various) | 1 206 | 364 | 72 | 770 |
| Communications infrastructure (Various) | 2 219 | 513 | 77 | 1 629 |
| Continued software development of Supervisory Control And Data Acquisition (SCADA) (Various) | 2 780 | 483 | 205 | 2 092 |
| Coongulla Clear Water Storage Basin liner installation (Coongulla) | 1 463 | 29 | .. | 1 434 |
| Corporate systems (Traralgon) | 3 427 | 902 | 256 | 2 269 |
| Customer information and billing system (Various) | 3 052 | 2 489 | 236 | 327 |
| Customer meter replacements (Various) | 6 880 | 2 287 | 410 | 4 183 |
| Desludging program (Agribusiness) (Dutson) | 1 519 | .. | 103 | 1 416 |
| Desludging program (Treatment Group) (Various) | 1 141 | 150 | 410 | 581 |
| Drouin sewerage – Outfall Augmentation (Drouin) | 2 061 | .. | 1 | 2 060 |
| Drouin waste water – Gravity/rising main and sewer pump station upgrade (Drouin) | 3 367 | 1 004 | .. | 2 363 |
| Drouin Waste Water Treatment Plant – Membrane or reverse osmosis treatment (Drouin) | 3 623 | 10 | 205 | 3 408 |
| Duplicate ESSO line from tank pond (Longford) | 1 218 | .. | .. | 1 218 |
| Emerging backlog schemes water – Main extensions (Various) | 1 383 | 579 | 72 | 732 |
| Emerging backlog wastewater schemes – Main extension (Various) | 1 399 | 565 | 72 | 762 |
| Fixing of lined basins which have lifted (Various) | 1 268 | .. | .. | 1 268 |
| Fleet – Agribusiness tractors combine harvester (Dutson Downs) | 2 553 | 167 | 196 | 2 189 |
| Fleet purchases (various) | 21 958 | 7 103 | 1 793 | 13 061 |
| Geographic information system (web based Deployment) (various) | 1 347 | 273 | 77 | 998 |
| Gippsland Water Factory (Stage 1) (Morwell)(a) | 209 300 | 201 350 | 7 950 | .. |
| Install sewer openings at property boundaries (various) | 2 159 | 513 | 137 | 1 508 |
| IT infrastructure (various) | 3 152 | 411 | 328 | 2 413 |
| Maffra Water Treatment Plant – New sludge handling system (Maffra) | 1 070 | 4 | 1 | 1 065 |
| Maffra Water Treatment Plant upgrade (Maffra) | 4 222 | .. | .. | 4 222 |
| Mainpac replacement (various) | 1 897 | 725 | 359 | 813 |
| Major client – Pressure reduction and replacement (Morwell) | 4 469 | 165 | 205 | 4 099 |
| Mechanical and electrical costs along the regional outfall sewer (various) | 2 261 | 100 | 205 | 1 956 |
| Mirboo North water rising main replacement (Mirboo North) | 4 116 | .. | 1 | 4 115 |
| Moe waste water – Western branch augmentation (Moe) | 4 222 | .. | .. | 4 222 |
| Moe water supply – Augmentation with groundwater supply (Moe) | 2 352 | 50 | 77 | 2 225 |
| Moe water supply – Coach Road tank system upgrade (Moe) | 1 690 | .. | .. | 1 690 |
| Moe water supply – Replacement of Tanjil raw water pumps (Moe) | 2 113 | .. | .. | 2 113 |
| Moe Water Treatment Plant – Sludge handling system (Moe) | 1 504 | 50 | 154 | 1 300 |
| Moe Waste Water Treatment Plant – Install tertiary filters on final effluent stream (Moe) | 9 853 | .. | .. | 9 853 |
| Moe/Newborough waste water trunk sewer upgrade (Moe) | 4 804 | .. | .. | 4 804 |
| Moondarra upgrade works – Construction (Moondarra) | 5 856 | .. | .. | 5 856 |
| Morwell Water Treatment Plant – Erect roofing over clarifiers (Morwell) | 1 268 | .. | .. | 1 268 |
| Morwell Waste Water Treatment Plant – Install tertiary solids filter (sand filter, membrane) (Morwell) | 6 005 | .. | .. | 6 005 |
| New – Water quality improvement minor works (various) | 7 244 | 2 287 | 239 | 4 719 |
| New minor Capex resulting from annual reviews of dams (Moondarra) | 1 278 | 129 | 103 | 1 046 |
| New Nojee service tank (Noojee) | 1 031 | .. | .. | 1 031 |
| Odour issue with Toongabbie/ Glengarry/Marshalls Road East waste water supply (various) | 1 809 | .. | .. | 1 809 |
| Pine Gully upgrade works – Construction (Yallourn North) | 2 437 | .. | .. | 2 437 |
| Pressure reduction improvements (various) | 1 554 | 176 | 123 | 1 255 |
| Rawson waste water treatment Plant – Tertiary filters (Rawson) | 4 222 | .. | .. | 4 222 |
| Regional outfall sewer upgrade works (Various) | 2 896 | 328 | 205 | 2 363 |
| Replace 5km of saline waste outfall sewer pipe at McGaurans (various) | 5 202 | .. | 2 050 | 3 152 |
| Replace or rehab sale rising main across the Sale Common and Latrobe River (Sale) | 2 231 | .. | .. | 2 231 |
| Replace remaining pre stressed concrete pipe along DG main (Various) | 2 263 | .. | .. | 2 263 |
| Reticulation asset upsizing projects – Wastewater water plan II (various) | 1 579 | 295 | 135 | 1 149 |
| Reticulation renewals (various) | 30 581 | 6 466 | 2 153 | 21 963 |
| Sale Water Treatment Plant Upgrade (Sale) | 8 013 | .. | 70 | 7 943 |
| Sale waste water – Sale No 1 Sewer Pump Station upgrade for odour control (Sale) | 6 146 | .. | 1 | 6 145 |
| Sale/Fulham irrigation infrastructure (Sale) | 2 407 | .. | .. | 2 407 |
| Saline waste outfall pipeline water recycling system (option) (various) | 18 827 | .. | .. | 18 827 |
| Seaspray (new tank) Merrimans Creek pump station upgrade (Seaspray) | 1 362 | 378 | 984 | .. |
| Seaspray waste water system – Raw water storage basin (Seaspray) | 1 774 | 171 | 400 | 1 203 |
| Security program (various) | 6 314 | 300 | 533 | 5 481 |
| Sewer backlog programme (various) | 2 035 | 12 | 138 | 1 885 |
| Sewer pump station renewals and augmentation (various) | 22 967 | .. | 2 050 | 20 917 |
| Sewer reticulation customer charter initiative – minor capital projects (various) | 4 532 | 569 | 156 | 3 807 |
| Sewer reticulation upgrades – All systems (various) | 18 664 | 2 473 | 820 | 15 372 |
| Shared asset projects (various) | 13 819 | .. | 1 999 | 11 820 |
| Soil and organic recycling facility (SORF) Stage 2 – Construct 3 in vessel composting units (Dutson) | 1 456 | .. | .. | 1 456 |
| Supply and distribution security improvement works (various) | 6 446 | 783 | 331 | 5 332 |
| Transfer main renewal project (various) | 5 871 | 50 | 103 | 5 718 |
| Traralgon sewer pump station and rising main for eastern industrial development (Traralgon) | 3 609 | 458 | 308 | 2 843 |
| Traralgon Water Treatment Plant – Sludge dewatering system (Traralgon) | 1 690 | .. | .. | 1 690 |
| Treated water tank replacement projects (various) | 1 293 | 50 | 51 | 1 191 |
| Unplanned plant failures for wastewater, e.g. pumps, instruments, plant component failures (various) | 10 143 | 904 | 605 | 8 634 |
| Upgrade maintenance holes pits along Tyers River conduit (various) | 1 189 | .. | .. | 1 189 |
| Upgrade of non water and waste infrastructure (various) | 1 820 | 351 | 63 | 1 407 |
| Warragul Sewer – North east augmentation (Warragul) | 1 853 | 1 | 1 | 1 851 |
| Warragul Waste Water Treatment Plant – Upgrade for tertiary filtration (Warragul) | 9 853 | .. | .. | 9 853 |
| Warragul Waste Water, Howitt Street main sewer augmentation, flow retardation and attenuation basin (Warragul) | 5 910 | 372 | 312 | 5 226 |
| Warragul water supply – Connection to Moe system (Stage 1) (Warragul) | 4 257 | 90 | 397 | 3 770 |
| Warragul water system – Connection to Moe system – Darnum to Warragul South (Warragul) | 4 213 | 1 | 1 | 4 211 |
| Warragul waste water , Hazel Creek trunk sewer stage 2 (Warragul) | 3 324 | .. | .. | 3 324 |
| Waste water decommission sewer pump station and construct shared gravity main (Moe) | 1 054 | .. | 1 | 1 053 |
| Waste water stage 2 – Princes Street sewer pump station and rising main (Maffra) | 2 428 | .. | .. | 2 428 |
| Waste water treatment plant upgrade (Neerim South) | 6 005 | .. | .. | 6 005 |
| Water resource systems upgrade (various) | 2 560 | 264 | 205 | 2 091 |
| Water reticulation improvement minor works (various) | 3 232 | 608 | 156 | 2 468 |
| Water supply distribution system duplication (Warragul) | 10 158 | .. | 1 | 10 157 |
| Water treatment minor capital projects (Various) | 16 290 | 3 617 | 964 | 11 710 |
| Yallourn North Sewerage Pump Station rising main replacement (Yallourn North) | 2 060 | .. | 1 | 2 059 |
| Other |  |  |  |  |
| Other (various) | 44 080 | 7 944 | 4 772 | 31 364 |
| Total existing projects | 675 155 | 252 562 | 34 968 | 387 625 |

Source:	Central Gippsland Region Water Corporation

(a)	TEI includes the State contribution of $25 million.

Central Gippsland Region Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Capacity investigation for Warragul waste water treatment plant – Upgrade (Warragul) | 1 606 | .. | 1 | 1 605 |
| Coongulla waste – Other (Coongulla) | 17 314 | 206 | 95 | 17 013 |
| Country town water supply and sewerage program – Other (various) | 6 952 | .. | .. | 6 952 |
| Development of capital projects for reducing carbon footprint from Gippsland Water assets – Upgrade (various) | 1 148 | .. | 103 | 1 046 |
| Development of capital projects for upgrading waste water treatment plant assets – Upgrade (various) | 1 148 | .. | 103 | 1 046 |
| Development of capital projects for upgrading water treatment plant assets – Upgrade (various) | 1 148 | .. | 103 | 1 046 |
| Glenmaggie waste – Other (Glenmaggie) | 6 719 | 204 | 91 | 6 424 |
| Golden Beach waste and water small town scheme – Other (Golden Beach) | 1 375 | .. | .. | 1 375 |
| Loch Sport sewer – Other (Loch Sport) | 1 112 | 566 | 62 | 485 |
| Meter replacement program – Replacement (various) | 3 261 | .. | 123 | 3 138 |
| Moondarra bypass from Moondarra augmentation pipeline to Tyers River Conduit – Other (Moondarra) | 8 989 | .. | .. | 8 989 |
| Software upgrade – Upgrade (various) | 1 549 | 50 | 10 | 1 489 |
| Warragul and Drouin raw water supply augmentation – Upgrade (Warragul) | 1 526 | 265 | 1 261 | .. |
| Water headworks infrastructure – Other (Morwell) | 9 340 | .. | .. | 9 340 |
| Water treatment plant sludge handling system – Upgrade (Mirboo North) | 1 080 | 202 | 51 | 827 |
| Total new projects | 64 269 | 1 492 | 2 002 | 60 775 |
| Total Central Gippsland Region Water Corporation projects | 739 424 | 254 054 | 36 970 | 448 400 |

Source:	Central Gippsland Region Water Corporation

# Central Highlands Region Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Asset management system – Implementation (Ballarat) | 3 452 | 1 736 | 310 | 1 406 |
| Data collection systems – Telemetry Pt 2 (various) | 3 473 | 1 766 | 250 | 1 457 |
| Farm reuse projects (various) | 8 208 | 6 483 | 72 | 1 653 |
| Headworks Improvements – construction (Ballarat) | 15 299 | 3 217 | 1 450 | 10 632 |
| Information management implementation (Ballarat) | 4 142 | 1 180 | 1 623 | 1 339 |
| Information technology infrastructure (Ballarat) | 4 827 | 1 925 | 624 | 2 278 |
| Land development – Developer augmentations (Various) | 5 694 | 2 447 | 540 | 2 707 |
| Plant and equipment (Ballarat) | 21 095 | 7 288 | 2 800 | 11 007 |
| Sewerage collection system upgrade (Ballarat) | 31 653 | 6 975 | 3 114 | 21 564 |
| Sewerage collection system upgrade (Daylesford) | 2 070 | 676 | .. | 1 394 |
| Sewerage treatment plant upgrade and reuse (Beaufort) | 3 340 | 245 | .. | 3 095 |
| Sewerage treatment plant upgrade and reuse (Daylesford) | 2 118 | 1 722 | 98 | 298 |
| Sewerage treatment plant upgrade and reuse (Maryborough) | 1 212 | 83 | 290 | 839 |
| Waste water reticulation and treatment scheme (Blackwood) | 13 084 | 365 | 7 600 | 5 119 |
| Waste water reticulation and treatment scheme (Gordon) | 3 041 | 321 | .. | 2 720 |
| Waste water reticulation and treatment scheme (Smythesdale) | 1 694 | 720 | .. | 974 |
| Waste water reticulation replacements (various) | 1 997 | 545 | .. | 1 452 |
| Waste water treatment plant upgrade – Ballarat North and Creswick (Ballarat) | 56 629 | 49 517 | 4 796 | 2 316 |
| Water meters replacement (various) | 3 746 | 1 401 | 640 | 1 705 |
| Water quality improvements (various) | 6 651 | 822 | 170 | 5 659 |
| Water resource security – Construction (various) | 5 091 | 2 168 | 398 | 2 525 |
| Water resource security (other districts) (various) | 9 653 | 1 555 | 250 | 7 848 |
| Water resource security catchment entitlements (Maryborough) | 7 615 | 2 327 | 1 035 | 4 253 |
| Water resource security Goldfields Pipeline (Ballarat) | 180 538 | 154 900 | 6 000 | 19 638 |
| Water reticulation replacement (Ballarat) | 17 760 | 7 157 | 2 030 | 8 573 |
| Water supply (tanks, control valves) renew (various) | 7 424 | 3 437 | 1 126 | 2 861 |
| Water treatment plant – upgrade (Maryborough) | 1 973 | 1 120 | 200 | 653 |
| Water treatment plant – upgrade (various) | 7 467 | 1 866 | 500 | 5 101 |
| Water treatment plant upgrade (Avoca) | 4 518 | 430 | 2 000 | 2 088 |
| Water treatment plant upgrade (Landsborough) | 3 012 | 96 | 2 640 | 276 |
| Other |  |  |  |  |
| Other (various) | 5 408 | 2 559 | 641 | 2 208 |
| Total existing projects | 443 884 | 267 049 | 41 197 | 135 638 |

Source:	Central Highlands Region Water Corporation

Central Highlands Region Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Water network upgrades – Upgrade (Ballarat) | 8 492 | 2 472 | 3 145 | 2 875 |
| Total new projects | 8 492 | 2 472 | 3 145 | 2 875 |
| Total Central Highlands Region Water Corporation projects | 452 376 | 269 521 | 44 342 | 138 513 |

Source:	Central Highlands Region Water Corporation

# City West Water Limited

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Altona recycled water project (Altona) | 45 646 | 6 064 | 21 110 | 18 472 |
| Altona Treatment Plant access road and associated works (Altona) | 1 316 | 182 | 1 134 | .. |
| Altona Treatment Plant administration building (Altona) | 2 018 | 454 | 1 564 | .. |
| Cowies Hill high level water distribution Main (Tarneit) | 1 591 | 1 357 | 234 | .. |
| Derrimut interceptor sewer (Truganina) | 30 628 | 11 410 | 10 944 | 8 274 |
| Developer activity management system (Sunshine) | 1 127 | 837 | 290 | .. |
| Dunnings Road to Sneydes Road water main (Werribee) | 2 389 | 1 160 | 1 229 | .. |
| Five Mile Creek hydraulic improvement (Essendon) | 4 319 | 3 548 | 771 | .. |
| Kororoit Creek West sewer catchment – Lower (Sunshine) | 5 052 | 2 427 | 2 625 | .. |
| Oracle upgrade project (Sunshine) | 1 601 | 847 | 754 | .. |
| Point Cook 900mm main construction for 1 000m (Point Cook) | 6 862 | 6 382 | 480 | .. |
| Point Cook to Western Trunk Sewer outlet connections and pumping station (Point Cook) | 8 640 | 6 488 | 1 275 | 877 |
| Sayers Road to Old Geelong Road 1 150mm main construction (Werribee) | 12 262 | 120 | 3 065 | 9 077 |
| Taylors Creek detention tank (East Keilor) | 2 927 | 927 | 820 | 1 180 |
| Water main renewal – Hoddle Street (Collingwood) | 4 200 | 2 058 | 2 142 | .. |
| Werribee Technology Precinct – Stage 2 (Werribee) | 3 730 | 130 | 615 | 2 985 |
| Total existing projects | 134 308 | 44 391 | 49 052 | 40 865 |

Source:	City West Water Limited

City West Water Limited

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total City West Water Limitd projects | 134 308 | 44 391 | 49 052 | 40 865 |

Source:	City West Water Limited

# Coliban Region Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Buildings and land – Construction (Bendigo) | 1 830 | .. | 1 830 | .. |
| Buildings and land OH&S – Construction (Bendigo) | 3 680 | 85 | 600 | 2 995 |
| Buildings and land – Upgrade (Bendigo) | 1 760 | 336 | 200 | 1 224 |
| High lift water pump station – Replacement (Rochester) | 1 230 | 520 | 710 | .. |
| Office equipment – Replace (Bendigo) | 1 340 | 440 | 10 | 890 |
| Recycled water pipeline – Construction (Bendigo) | 47 600 | 36 301 | 5 100 | 6 199 |
| Sewer rising mains – Replacement (Various) | 1 100 | 239 | 70 | 791 |
| Sewer software model – Purchase (Bendigo) | 1 400 | 214 | 1 050 | 136 |
| Software – Upgrade (Bendigo) | 8 170 | 3 214 | 800 | 4 156 |
| Supply water main – Construction (Bridgewater) | 13 880 | 2 980 | 10 900 | .. |
| Trunk wastewater main – Replace (Bendigo) | 5 030 | 1 662 | 410 | 2 958 |
| Wastewater main 300mm duplication KFlat – Construction (Bendigo) | 3 560 | 180 | 3 380 | .. |
| Wastewater main 375 and 450mm duplication KFlat – Construction (Bendigo) | 6 560 | 330 | 6 230 | .. |
| Wastewater main blockage reduction – Upgrade (various) | 4 790 | 916 | 510 | 3 364 |
| Wastewater main general – Replacement (Castlemaine) | 1 140 | 156 | 80 | 904 |
| Wastewater main shared assets – Construct (Bendigo) | 6 130 | 1 876 | 440 | 3 814 |
| Wastewater main upsizing and duplication – Construction (Bendigo) | 15 100 | 269 | .. | 14 831 |
| Wastewater pumping – Upgrade (various) | 1 900 | 240 | 270 | 1 390 |
| Wastewater pumping general – Replacement (various) | 1 560 | 541 | .. | 1 019 |
| Wastewater treatment – Upgrade (Castlemaine) | 8 941 | 8 075 | .. | 866 |
| Water channel – Upgrade (various) | 78 240 | 2 959 | 3 700 | 71 581 |
| Water distribution – Construction (Bendigo) | 88 019 | 71 848 | 500 | 15 671 |
| Water main – Upgrade (various) | 1 960 | 421 | 330 | 1 209 |
| Water main general – Replacement (Bendigo) | 1 150 | 810 | 340 | .. |
| Water main shared assets – Construct (Bendigo) | 4 920 | 716 | 430 | 3 774 |
| Water main small towns – Replacement (various) | 1 440 | 239 | 240 | 961 |
| Water meter – Replace (Bendigo) | 5 030 | 608 | 410 | 4 012 |
| Water pipeline – Construction (Axedale) | 4 000 | 2 649 | 400 | 951 |
| Water reservoir compliance – Upgrade (Malmsbury) | 1 040 | 25 | 200 | 815 |
| Water tank – Replace (Leitchville) | 1 600 | 200 | 1 400 | .. |
| Water treatment – Construction (Rochester) | 1 050 | 290 | 760 | .. |
| Water treatment – Upgrade (Leitchville) | 14 140 | 2 639 | 7 100 | 4 401 |
| Water treatment quality – Upgrade (various) | 30 100 | 17 555 | 11 200 | 1 345 |
| Other |  |  |  |  |
| Other (various) | 17 690 | 14 554 | 3 008 | 128 |
| Total existing projects | 387 080 | 174 087 | 62 608 | 150 385 |

Source:	Coliban Region Water Corporation

Coliban Region Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Additional Murray System entitlements – Purchase (Echuca) | 2 387 | .. | .. | 2 387 |
| Dams improvement program – Renewal (Barkers Creek) | 2 469 | .. | .. | 2 469 |
| Main water channel – Upgrade (Harcourt) | 6 830 | .. | .. | 6 830 |
| Renewal profile – Renew (various) | 2 185 | .. | .. | 2 185 |
| Reticulation sewers – Upgrade (Bendigo) | 1 468 | .. | .. | 1 468 |
| Wastewater pipeline upgrade (Bendigo) | 1 773 | .. | .. | 1 773 |
| Wastewater plant – Upgrade (Bendigo) | 3 509 | .. | .. | 3 509 |
| Wastewater plant – Upgrade (Rochester) | 1 405 | .. | .. | 1 405 |
| Wastewater rising sewer mains – Upgrade (Echuca) | 1 625 | .. | .. | 1 625 |
| Wastewater storage – Upgrade (Kyneton) | 1 220 | .. | .. | 1 220 |
| Water pipeline – Improvement (Bendigo) | 2 675 | .. | .. | 2 675 |
| Water pumping – Construct (Echuca) | 1 192 | .. | .. | 1 192 |
| Water pumping salinity issues – upgrade (Laanecoorie) | 3 222 | .. | .. | 3 222 |
| Water storage – Replace (Echuca) | 2 657 | .. | .. | 2 657 |
| Other |  |  |  |  |
| Other (various) | 30 778 | .. | .. | 30 778 |
| Total new projects | 65 395 | .. | .. | 65 395 |
| Total Coliban Region Water Corporation projects | 452 475 | 174 087 | 62 608 | 215 780 |

Source:	Coliban Region Water Corporation

# East Gippsland Region Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Additional wet weather storage (Metung) | 1 175 | 275 | 900 | .. |
| Alternative irrigation scheme (Cobungra) | 1 225 | 52 | .. | 1 173 |
| Banksia Peninsula sewerage scheme (Paynesville) | 1 680 | 1 260 | 420 | .. |
| Developer financed works – Wastewater (various) | 4 764 | 2 403 | 400 | 1 961 |
| Developer financed works – Water (various) | 4 800 | 2 793 | 600 | 1 407 |
| Jennings Street – Property development (Bairnsdale) | 1 984 | 240 | 250 | 1 494 |
| Mitchell River supply augmentation (Bairnsdale) | 35 316 | 22 085 | 8 800 | 4 431 |
| Motor vehicle purchases (various) | 4 174 | 1 452 | 617 | 2 105 |
| Office furniture and equipment (Various) | 3 571 | 1 999 | 109 | 1 463 |
| Plant and Equipment Purchases (various) | 1 898 | 1 433 | 111 | 354 |
| Tambo Bluff Estate wastewater scheme (Metung) | 2 211 | 1 211 | 1 000 | .. |
| Upgrade sewerage system-Lake Tyers Aboriginal Trust (Lakes Entrance) | 1 202 | 593 | 210 | 399 |
| Watermain replacements (various) | 2 088 | 945 | 250 | 893 |
| Woodglen Reservoir – No. 2 (Bairnsdale) | 10 294 | 6 294 | 4 000 | .. |
| Other |  |  |  |  |
| Other (various) | 4 915 | 2 140 | 1 190 | 1 585 |
| Total existing projects | 81 297 | 45 175 | 18 857 | 17 266 |

Source:	East Gippsland Region Water Corporation

East Gippsland Region Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Mitchell River water supply system augmentation-Sarsfield main supply pipeline (Bairnsdale) | 1 170 | 85 | 590 | 495 |
| Other |  |  |  |  |
| Other (various) | 6 186 | 1 301 | 2 638 | 2 247 |
| Total new projects | 7 356 | 1 386 | 3 228 | 2 742 |
| Total East Gippsland Region Water Corporation projects | 88 653 | 46 561 | 22 085 | 20 008 |

Source:	East Gippsland Region Water Corporation

# Gippsland and Southern Rural Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Main Northern Program Total Channel Control – Stage 6 (Maffra) | 7 642 | 4 688 | 163 | 2 791 |
| Pykes Creek structural improvements (Ballan) | 5 400 | 4 460 | 940 | .. |
| Other |  |  |  |  |
| Other (various) | 1 153 | 145 | 502 | 506 |
| Total existing projects | 14 195 | 9 293 | 1 605 | 3 297 |

Source:	Gippsland and Southern Rural Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Dairy Use Program – Purchase (Statewide) | 1 794 | 324 | 256 | 1 214 |
| Melton concrete protect right abutment – Upgrade (Melton) | 1 840 | .. | 740 | 1 100 |
| Total Channel Control – Stage 6A – Construction (Maffra) | 3 000 | .. | 1 500 | 1 500 |
| Water register migration – Upgrade (Statewide) | 1 031 | .. | 948 | 83 |
| Other |  |  |  |  |
| Other (various) | 4 295 | 124 | 2 603 | 1 568 |
| Total new projects | 11 960 | 448 | 6 047 | 5 465 |
| Total Gippsland and Southern Rural Water Corporation projects | 26 155 | 9 741 | 7 652 | 8 762 |

Source:	Gippsland and Southern Rural Water Corporation

# Goulburn-Murray Rural Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Asset management system (Tatura) | 1 826 | 8 | 1 818 | .. |
| Barr Creek (Kerang) | 2 500 | 200 | .. | 2 300 |
| Benwell Drain 1 (Kerang) | 3 768 | 2 343 | 1 425 | .. |
| Central Goulburn Channel L6/4 and 19L6/4 Remodel (Mooroopna) | 1 410 | 991 | .. | 419 |
| Deakin Drain 16 extension (Stage 1) (Harston) | 1 600 | 274 | 20 | 1 306 |
| Deakin Drain 16 extension (Stage 2) (Harston) | 1 400 | 216 | 20 | 1 164 |
| IT strategy – Information model adoption (Tatura) | 1 000 | .. | 1 000 | .. |
| Kow Swamp contour regulator replacement (Cohuna) | 2 000 | 1 439 | 561 | .. |
| Modernisation of Shepparton Irrigation Area – Construction (Shepparton)(a) | 170 869 | 106 069 | 64 800 | .. |
| Mosquito community surface drain 24/25 (Byrneside) | 1 900 | 300 | .. | 1 600 |
| Mosquito Drain Tatura bypass (Tatura) | 2 400 | 718 | 50 | 1 632 |
| Murray Valley Drain 11 (Stage 2) (Cobram) | 1 984 | 199 | 100 | 1 685 |
| Murray Valley Drain 11 (Stage 3) (Cobram) | 2 000 | 293 | 10 | 1 697 |
| Murray Valley Drain 13 retrofitting (Nathalia) | 1 305 | 220 | .. | 1 085 |
| Murray Valley Drain 3/7/3 extension (Cobram) | 1 900 | 172 | .. | 1 728 |
| Murray Valley No. 1 Channel (Cobram) | 2 530 | 395 | .. | 2 135 |
| Nyah Pump Station upgrade (Nyah) | 1 200 | 455 | .. | 745 |
| Stuart Murray Canal bank and offtake replacement (Nagambie) | 1 510 | 33 | .. | 1 477 |
| Supervisory control and data Acquisition – SCADA (Cobram) | 1 500 | 286 | .. | 1 214 |
| Supervisory control and data acquisition – SCADA (Waranga Western Channel) (Boort) | 1 150 | 170 | .. | 980 |
| Tragowel (East of Loddon) community surface drains (Kerang) | 4 000 | 150 | .. | 3 850 |
| Wandella Creek (Kerang) | 1 800 | 202 | .. | 1 598 |
| Waranga West Channel (West) Seepage Control (Boort) | 1 100 | 80 | .. | 1 020 |
| William Hovell Dam safety works (Cheshunt) | 7 400 | 2 400 | 5 000 | .. |
| Other |  |  |  |  |
| Other (various) | 19 111 | 6 077 | 103 | 12 931 |
| Total existing projects | 239 163 | 123 690 | 74 907 | 40 566 |

Source:	Goulburn-Murray Rural Water Corporation

Note:

(a)	The TEI of Modernisation of Shepparton Irrigation Area project excludes the Commonwealth contribution of $17.3 million as detailed under the Department of Sustainability and Environment in Chapter 2. The TEI is reported based on information provided by the water corporation as at May 2009. Since this time, the TEI has been revised to $141.9 million.

Goulburn-Murray Rural Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Goulburn Murray Rural Water Corporation projects | 239 163 | 123 690 | 74 907 | 40 566 |

Source:	Goulburn-Murray Rural Water Corporation

# Goulburn Valley Region Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Additional treated water storage (Tatura) | 2 730 | 370 | 2 295 | 65 |
| Additional waste management facility winter storage (Stage 2) (Tatura) | 1 465 | .. | .. | 1 465 |
| Additional water treatment plant capacity (Tatura) | 5 470 | .. | .. | 5 470 |
| Alexandra to Eildon pipeline (Alexandra) | 6 605 | 3 850 | 2 755 | .. |
| All areas – Asset acquisitions – Corporate assets (various) | 64 700 | 7 900 | 2 970 | 53 830 |
| All areas – Above ground asset replacement (various) | 25 200 | 3 120 | 1 000 | 21 080 |
| All areas – CI water main replacement program (various) | 4 400 | 1 330 | 810 | 2 260 |
| All areas – Clear water storage tank augmentation program (various) | 3 890 | 85 | 200 | 3 605 |
| All areas – Councils – Water and sewer (various) | 8 625 | 650 | 400 | 7 575 |
| All areas – Electrical as-constructed drawings (various) | 1 065 | 180 | 240 | 645 |
| All areas – Supervisory control and data acquisition infrastructure upgrade (various) | 7 325 | 215 | 1 230 | 5 880 |
| All areas – Water meters (replacement) (various) | 5 637 | 813 | 275 | 4 549 |
| All areas – Water meters (stock) (various) | 2 965 | 518 | 135 | 2 312 |
| All areas – Water quality instruments (various) | 1 065 | 825 | 195 | 45 |
| Broadford – Waste management facility irrigation capacity upgrade – New works (Broadford) | 1 540 | .. | .. | 1 540 |
| Broadford Water Treatment Plant upgrade – New works (Broadford) | 5 310 | .. | .. | 5 310 |
| Broadford to Kilmore pipeline – Construction (Broadford) | 14 340 | .. | .. | 14 340 |
| Clear water storage outlet water main augmentation (Kilmore) | 1 105 | .. | .. | 1 105 |
| Clear water storage upgrade – New works (Numurkah) | 1 920 | 50 | 1 870 | .. |
| Cobram – Water treatment plant augmentation (Stage 2) (Cobram) | 4 425 | .. | .. | 4 425 |
| DN375 direct feed water main to south tank (Shepparton) | 2 115 | .. | .. | 2 115 |
| Euroa – Anderson Street water main (Euroa) | 1 000 | .. | 80 | 920 |
| Gooram pipeline (Euroa) | 2 265 | .. | .. | 2 265 |
| Goulburn River to Broadford and Kilmore Pipeline (Broadford) | 13 650 | 12 650 | 1 000 | .. |
| Kialla Lakes south rising main to SHPS08 (Shepparton) | 1 420 | 100 | .. | 1 320 |
| Kilmore – Hollowback to Kilmore water treatment plant pipeline augmentation (Kilmore) | 1 060 | 750 | .. | 310 |
| Landowner reticulation works – Sewer (various) | 58 100 | 15 040 | 2 600 | 40 460 |
| Landowner reticulation works – Water (various) | 35 200 | 6 670 | 1 600 | 26 930 |
| Marysville – Waste management facility augmentation (Marysville) | 4 115 | 3 700 | 165 | 250 |
| Nine Mile Creek Reservoir embankment replacement (Longwood) | 3 125 | 125 | 400 | 2 600 |
| Raw water storage (Kyabram) | 1 120 | 125 | 990 | 5 |
| Raw water storage (Numurkah) | 4 980 | 100 | 250 | 4 630 |
| Raw water storage – New works (Sawmill settlement) | 2 330 | .. | .. | 2 330 |
| Relining/replacement sewers (various) | 18 340 | 1 955 | 575 | 15 810 |
| Replacement of Abbinga Reservoir (Euroa) | 5 850 | .. | .. | 5 850 |
| Shared assets – sewer (various) | 13 232 | 1 350 | 600 | 11 282 |
| Shared assets – water (various) | 12 711 | 1 800 | 600 | 10 311 |
| Shepparton – Campbells Sewer main upgrade (Shepparton) | 1 560 | 200 | .. | 1 360 |
| Shepparton – Gravity sewer Wanganui Road (Shepparton) | 1 765 | 80 | 1 625 | 60 |
| Shepparton – McGill Street Pump Station Upgrade (Shepparton) | 1 625 | 355 | 1 225 | 45 |
| Shepparton – Numurkah Road and Wanganui Road Trunk Mains (Shepparton) | 1 560 | 65 | 860 | 635 |
| Shepparton – Outfall rising main to Daldy Road (Shepparton) | 7 150 | 105 | .. | 7 045 |
| Shepparton – Waste management facility high rate anaerobic lagoon additional aerators and mixers (Shepparton) | 1 160 | .. | .. | 1 160 |
| Shepparton South Pump Station rising main to SHPS09 catchment (Shepparton) | 2 155 | .. | .. | 2 155 |
| Tatura – Waste management facility Additional Offsite Reusers (Tatura) | 1 080 | 300 | .. | 780 |
| Tatura – Waste management facility augmentation (Tatura) | 3 050 | .. | .. | 3 050 |
| Waste management facility irrigation capacity upgrade – New Works (Kilmore) | 4 350 | .. | .. | 4 350 |
| Waste management facility irrigation capacity upgrade – New Works (Mansfield) | 2 400 | .. | .. | 2 400 |
| Water mains replacement (various) | 16 846 | 2 272 | 575 | 13 999 |
| Water treatment plant capacity upgrade (Shepparton) | 15 600 | .. | .. | 15 600 |
| Water treatment plant filter replacement (Tongala) | 3 040 | 460 | 2 580 | .. |
| Water treatment plant filtration (Bonnie Doon) | 3 620 | 900 | 2 720 | .. |
| Water treatment plant filtration (Dookie) | 1 045 | .. | .. | 1 045 |
| Water treatment plant filtration (Katamatite) | 1 080 | .. | .. | 1 080 |
| Water treatment plant filtration (Stanhope) | 1 035 | .. | 60 | 975 |
| Water treatment plant improvement Works (Kilmore) | 2 380 | 400 | 415 | 1 565 |
| Water treatment plant upgrade (Mansfield) | 2 535 | .. | .. | 2 535 |
| Water treatment plant upgrade (Numurkah) | 4 350 | 100 | .. | 4 250 |
| Total existing projects | 429 781 | 69 508 | 33 295 | 326 978 |

Source:	Goulburn Valley Region Water Corporation

Goulburn Valley Region Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Fluoride plants – Construction (various) | 1 400 | .. | 1 400 | .. |
| Minor infrastructure items – Renewal (various) | 6 000 | .. | 300 | 5 700 |
| Waste management facility irrigation Capacity – upgrade (Shepparton) | 2 185 | .. | 150 | 2 035 |
| Water network augmentation – Construction (Alexandra) | 1 445 | .. | .. | 1 445 |
| Water network augmentation – Construction (Mansfield) | 2 835 | .. | .. | 2 835 |
| Other |  |  |  |  |
| Other – Construction (various) | 22 136 | 2 | 8 163 | 13 971 |
| Total new projects | 36 001 | 2 | 10 013 | 25 986 |
| Total Goulburn Valley Region Water Corporation projects | 465 782 | 69 510 | 43 308 | 352 964 |

Source:	Goulburn Valley Region Water Corporation

# Grampians Wimmera-Mallee Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Asset management systems – Renew (various) | 1 469 | 632 | 680 | 157 |
| Building relocation – Renew (Horsham) | 1 424 | 263 | 1 126 | 35 |
| Compliance with dam safety standards at Taylors Lake – Enhance (Horsham) | 1 894 | 105 | 1 539 | 251 |
| Computer hardware – Replace (Various) | 1 890 | 585 | 323 | 983 |
| Computer software – Purchase (Various) | 2 333 | 1 745 | 205 | 382 |
| Fire plugs – Construction (various) | 3 231 | 999 | 2 232 | .. |
| Lake Lonsdale dam safety – Renew (Stawell) | 3 199 | 47 | .. | 3 152 |
| Minor renewal works at reservoirs – Renew (various) | 1 235 | 5 | 260 | 970 |
| Motor vehicles – Replace (various) | 2 916 | 952 | 616 | 1 347 |
| New sewerage scheme (Great Western) | 1 186 | 54 | .. | 1 132 |
| New sewerage scheme (Lake Bolac) | 2 511 | 127 | 303 | 2 081 |
| Plant and machinery – Replace (various) | 1 746 | 376 | 241 | 1 130 |
| Rocklands channel seepage – renew (Rocklands) | 1 075 | 27 | .. | 1 048 |
| Rural meter replacements (various) | 1 083 | 26 | 885 | 172 |
| Sewer mains – Replace (various) | 2 698 | 466 | 230 | 2 003 |
| Sewer treatment plant major Infrastructure Replacement (Various) | 1 459 | 15 | 123 | 1 321 |
| Supervisory Control and Data Acquisition (SCADA) – Enhance (Various) | 4 114 | 2 414 | 1 700 | .. |
| Waste water treatment plant – Renew (St Arnaud) | 2 125 | 39 | 146 | 1 940 |
| Waste water treatment plant – Renew (Stawell) | 2 414 | 12 | 37 | 2 365 |
| Waste water treatment plant – Replace (Warracknabeal) | 1 994 | 394 | 1 600 | .. |
| Wastewater treatment facility – Upgrades (Nhill) | 3 907 | 3 706 | .. | 201 |
| Water Mains – Replace (various) | 5 953 | 591 | 941 | 4 421 |
| Water supply strategy – Enhance (Edenhope) | 2 556 | 246 | 137 | 2 173 |
| Water treatment plant – Replace (Nhill) | 12 500 | 125 | 149 | 12 226 |
| Water treatment plant major infrastructure – Asset renewals (various) | 3 137 | 132 | 677 | 2 327 |
| Wimmera Mallee Pipeline Project (various)(a) | 156 454 | 32 664 | 76 477 | 47 313 |
| Other |  |  |  |  |
| Other (various) | 6 789 | 3 826 | 2 962 | .. |
| Total existing projects | 233 292 | 50 573 | 93 589 | 89 130 |

Source:	Grampians Wimmera-Mallee Rural Water Corporation

Note:

(a)	This excludes State and Commonwealth contributions of $531.9 million as detailed under the Department of Sustainability and Environment in Chapter 2 and also excludes on-farm works which are a part of the broader $790 million TEI project.

Grampians Wimmera-Mallee Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Willaura waste water reuse scheme (Willaura) | 1 137 | 210 | 928 | .. |
| Other |  |  |  |  |
| Other (various) | 7 946 | 806 | 2 962 | 4 177 |
| Total new projects | 9 083 | 1 016 | 3 890 | 4 177 |
| Total Grampians Wimmera Mallee Water Corporation projects | 242 375 | 51 590 | 97 478 | 93 308 |

Source:	Grampians Wimmera-Mallee Rural Water Corporation

# Lower Murray Urban and Rural Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Irrigation meter replacement (Red Cliffs) | 3 338 | 600 | 204 | 2 534 |
| Koorlong WWTP augmentation (Mildura) | 40 140 | 7 387 | 32 753 | .. |
| Main replacements (various) | 68 550 | 8 678 | 510 | 59 362 |
| Mildura Cowra Avenue – Catchment proposal (Mildura) | 1 012 | 91 | 921 | .. |
| Minor capital works – New (various) | 38 797 | 5 330 | 206 | 33 261 |
| Minor capital works – Replacement (various) | 42 216 | 7 411 | 439 | 34 366 |
| Murrabit sewerage scheme (Murrabit) | 1 361 | 644 | 717 | .. |
| Nichols Point sewerage scheme (Mildura) | 1 312 | 332 | 980 | .. |
| Private Diverters – Metering program (various) | 5 637 | 800 | 612 | 4 225 |
| Red Cliffs wastewater treatment plant – Decommission (Red Cliffs) | 1 800 | 474 | 1 326 | .. |
| Rehabilitation of sewers (various) | 9 100 | 8 660 | 122 | 318 |
| Robinvale high pressure system (Robinvale) | 47 000 | 35 891 | 11 109 | .. |
| Treatment plant – Replacement (Millewa) | 1 000 | 41 | 959 | .. |
| Other |  |  |  |  |
| Other (various) | 3 712 | 1 505 | 1 437 | 770 |
| Total existing projects | 264 975 | 77 844 | 52 295 | 134 836 |

Source:	Lower Murray Urban and Rural Water Corporation

Lower Murray Urban and Rural Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Domestic and stock metering program – Replacement (Red Cliffs) | 1 323 | 75 | 408 | 840 |
| Fluoridation – Other (various) | 2 031 | 185 | 1 846 | .. |
| Irrigation meter – Replacement (Merbein) | 1 758 | 200 | 255 | 1 303 |
| Main power steering pump sets – Replacement (Red Cliffs) | 2 120 | 120 | 1 020 | 980 |
| Main power steering switchboards – Replacement (Red Cliffs) | 3 880 | 120 | 1 020 | 2 740 |
| Modernisation project – Replacement (Merbein) | 1 000 | .. | 255 | 745 |
| Modernisation project – Replacement (Red Cliffs) | 1 000 | .. | 510 | 490 |
| Water wheel replacement programme – Replacement (Merbein) | 1 931 | 30 | 51 | 1 850 |
| Water wheel replacement programme – Replacement (Red Cliffs) | 1 940 | 5 | 51 | 1 884 |
| Total new projects | 16 983 | 735 | 5 416 | 10 832 |
| Total Lower Murray Urban and Rural Water Corporation projects | 281 958 | 78 579 | 57 711 | 145 668 |

Source:	Lower Murray Urban and Rural Water Corporation

# Melbourne Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Aitken Creek – Section 8 – Construction (Craigieburn) | 3 388 | 2 983 | 405 | .. |
| Brushy Creek wetland – construction (Chirnside Park) | 4 016 | 2 370 | 801 | 845 |
| Dandenong Creek wetland – construction (Dandenong) | 20 855 | 4 598 | 14 090 | 2 167 |
| Deep Creek South – Section 18 – Construction (Pakenham) | 2 278 | 1 977 | 263 | 38 |
| Dunes Drain – Section 6 – Construction (Truganina) | 2 685 | 575 | 951 | 1 159 |
| Eastern Treatment Plant – Sludge drying pan renewal (Bangholme) | 12 817 | 11 318 | 805 | 694 |
| Eastern Treatment Plant – Sludge precinct road upgrade (Bangholme) | 2 021 | 1 326 | 492 | 203 |
| Eastern Treatment Plant aeration tanks – Upgrade (Bangholme) | 101 000 | 81 615 | 7 746 | 11 639 |
| Eastern Treatment Plant – Tertiary Treatment (Bangholme) | 322 000 | 21 953 | 27 873 | 272 174 |
| Findons Creek – Section 8 wetland – construction (Epping) | 1 398 | 935 | 418 | 45 |
| Kayes Main Drain – Section 50 – Construction (Derrimut) | 2 070 | 1 626 | 250 | 194 |
| Melbourne Main Sewer replacement – Renewal (Melbourne) | 221 300 | 57 503 | 49 851 | 113 946 |
| Northcote – Punt Road water main Replacement (Northcote) | 6 300 | 204 | 2 340 | 3 756 |
| Northern Sewerage Project (Coburg) | 422 100 | 173 150 | 87 026 | 161 924 |
| Preston North Essendon water main replacement – Renewal (Preston) | 60 074 | 7 782 | 27 796 | 24 496 |
| Sayers Drain – Section 14 – Construction (Point Cook) | 3 742 | 2 451 | 245 | 1 046 |
| Simons Creek – Section 9 (Mernda) | 4 881 | 3 463 | 474 | 944 |
| Steele Creek – Section 31 – Construction (Tullamarine) | 3 023 | 1 601 | 788 | 634 |
| Sugarloaf Pipeline (Christmas Hills) | 750 000 | 415 105 | 260 674 | 74 221 |
| Werribee River aqueduct Replacement – Renewal (Werribee) | 23 818 | 5 741 | 17 476 | 601 |
| Western treatment plant – New access road – Renewal (Werribee) | 4 407 | 3 430 | 928 | 49 |
| Winneke treatment renewal – Clarifier coating replacement (Christmas Hills) | 6 100 | 1 153 | 3 445 | 1 502 |
| Winneke treatment – Chemical storage improvement renewal (Christmas Hills) | 1 213 | 853 | 301 | 59 |
| Other |  |  |  |  |
| Other (various) | 6 900 | .. | 5 199 | 1 701 |
| Total existing projects | 1 988 386 | 803 712 | 510 637 | 674 037 |

Source:	Melbourne Water Corporation

Melbourne Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Melbourne Water Corporation projects | 1 988 386 | 803 712 | 510 637 | 674 037 |

Source:	Melbourne Water Corporation

# North East Region Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Aboveground replacements – Wastewater (various) | 5 105 | 1 226 | 703 | 3 176 |
| Aboveground replacements – Water (various) | 5 915 | 2 008 | 786 | 3 121 |
| Additional storage and reuse – Construction (Wangaratta) | 4 604 | 263 | .. | 4 341 |
| Bright water treatment plant and storage (Bright) | 8 814 | 110 | .. | 8 704 |
| Loombah improvements – Construction (Benalla) | 2 959 | 105 | .. | 2 854 |
| Mains renewals (various) | 5 566 | 2 725 | 691 | 2 150 |
| Off-stream storage – Construction (Bright) | 6 181 | 526 | 2 458 | 3 197 |
| Sewer rehabilitation (various) | 9 501 | 3 529 | 1 429 | 4 543 |
| Vehicles (various) | 8 573 | 2 662 | 1 210 | 4 701 |
| Water treatment plant – Construction (Mt Beauty) | 3 641 | 527 | 3 114 | .. |
| Water treatment plant – Construction (Myrtleford) | 4 327 | 527 | 3 800 | .. |
| Other |  |  |  |  |
| Other (various) | 7 691 | 4 841 | 1 310 | 1 540 |
| Total existing projects | 72 877 | 19 049 | 15 501 | 38 327 |

Source:	North East Region Water Corporation

North East Region Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Additional wastewater capacity for growth – Construction (Barnawartha) | 1 201 | .. | .. | 1 201 |
| Augment water supply – Construction (Bundalong) | 1 673 | .. | .. | 1 673 |
| Broken River pumping capacity – Upgrade (Benalla) | 1 592 | .. | .. | 1 592 |
| McCall Say dam improvements – Upgrade (Benalla) | 6 132 | .. | 176 | 5 956 |
| Off-stream storage investigations – Construction (Yackandandah) | 6 808 | .. | .. | 6 808 |
| Supply pipeline – Construction (Glenrowan) | 2 854 | .. | .. | 2 854 |
| Tertiary/reuse and river outfall upgrade – Compliance (Bright) | 8 656 | .. | .. | 8 656 |
| Treated water storage – Construction (Myrtleford) | 1 836 | .. | .. | 1 836 |
| Wastewater additional winter storage – Construction (Wangaratta) | 4 604 | .. | .. | 4 604 |
| Wastewater additional winter storage – Construction (Yackandandah) | 1 668 | .. | .. | 1 668 |
| Wastewater Leneva gravity trunk sewer – Construction (Wodonga) | 3 160 | .. | .. | 3 160 |
| Wastewater overflow reduction – Construction (Beechworth) | 1 334 | .. | .. | 1 334 |
| Wastewater treatment plant – Upgrade (Beechworth) | 5 128 | .. | 217 | 4 911 |
| Water main augmentation – Construction (Wangaratta) | 1 447 | .. | .. | 1 447 |
| Water treatment plant – Construction (Corryong) | 3 453 | .. | .. | 3 453 |
| Total new projects | 51 546 | .. | 393 | 51 153 |
| Total North East Region Water Corporation projects | 124 424 | 19 049 | 15 894 | 89 481 |

Source:	North East Region Water Corporation

# Office of Housing

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Acquisition – 12 units/sites (Barwon South-West) | 1 819 | 871 | 928 | 20 |
| Acquisition – 15 units/sites (Gippsland) | 3 079 | 1 458 | 1 621 | .. |
| Acquisition – 26 units/sites (Hume) | 5 179 | 3 611 | 1 546 | 22 |
| Acquisition – 26 units/sites (Southern Metro) | 5 709 | 5 399 | 296 | 14 |
| Acquisition – 28 units/sites (Loddon Mallee) | 5 499 | 4 397 | 1 085 | 17 |
| Acquisition – 8 units/sites (Eastern Metro) | 1 492 | 1 027 | 465 | .. |
| Acquisition – 8 units/sites (Grampians) | 1 661 | 1 463 | 198 | .. |
| Acquisition – 90 units/sites (North-West Metro) | 24 220 | 6 903 | 2 584 | 14 733 |
| Redevelopment – 12 units/sites (Barwon South-West) | 3 020 | 2 905 | 115 | 1 |
| Redevelopment – 591 units/sites (North-West Metro) | 160 425 | 43 990 | 16 800 | 99 635 |
| Total existing projects | 212 103 | 72 024 | 25 636 | 114 442 |

Source:	Office of Housing

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Office of Housing (PNFC) projects(a) | 212 103 | 72 024 | 25 636 | 114 442 |

Source:	Office of Housing

Note:

(a)	In addition to the projects above, there are redevelopment, improvement and acquisition projects that may be funded in part or full by the Nation Building and Jobs Plan National Partnership and accordingly have not be included in this table. This data should be read in conjunction with the social housing data included in Table 1.1.

# Port of Melbourne Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Channel Deepening Project (Port Phillip Bay) | 968 872 | 600 267 | 368 605 | .. |
| Information technology – Upgrades and development (Melbourne) | 6 061 | 1 626 | 3 285 | 1 150 |
| Site rehabilitation and environmental projects (various) | 28 850 | 1 250 | 1 100 | 26 500 |
| Station Pier – Capital works (Port Melbourne) | 7 925 | 615 | 4 660 | 2 650 |
| Swanson Dock crane replacement (West Melbourne) | 1 390 | 932 | 458 | .. |
| Terminal interconnectivity – Roadway construction (various) | 9 663 | 63 | 3 100 | 6 500 |
| Wharf rehabilitation (various) | 57 667 | 42 616 | 10 401 | 4 650 |
| Other |  |  |  |  |
| Other (various) | 1 570 | 360 | 1 210 | .. |
| Total existing projects | 1081 998 | 647 729 | 392 819 | 41 450 |

Source:	Port of Melbourne Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Channels and waterways – Capital works (Port Phillip Bay) | 25 000 | .. | 18 100 | 6 900 |
| Wharf and terminal upgrades (West Melbourne) | 27 300 | .. | 200 | 27 100 |
| Other |  |  |  |  |
| Other (various) | 5 700 | .. | 5 700 | .. |
| Total new projects | 58 000 | .. | 24 000 | 34 000 |
| Total Port of Melbourne Corporation projects | 1139 998 | 647 729 | 416 819 | 75 450 |

Source:	Port of Melbourne Corporation

# South East Water Limited

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Boneo Sewerage Treatment Plant – Stage 3 upgrade (Boneo) | 15 829 | 14 829 | 1 000 | .. |
| Boneo Sewerage Treatment Plant (Boneo) | 24 000 | 2 200 | 2 000 | 19 800 |
| Construction Officer South pump station (Officer South) | 7 800 | 1 300 | 6 500 | .. |
| Longwarry Sewerage Treatment Plant (Longwarry) | 1 842 | 242 | 1 600 | .. |
| Nar Nar Goon – Connections (Nar Nar Goon) | 2 725 | 1 475 | 1 250 | .. |
| Pakenham/Narre Warren transfer system rising main 5 (Pakenham) | 13 100 | 8 800 | 4 000 | 300 |
| Sherbrooke Backlog Area A, B & C (Belgrave Heights) | 17 385 | 385 | 7 000 | 10 000 |
| Shoreham Retic (Shoreham) | 4 220 | 2 700 | 1 520 | .. |
| Thewlis Road tank 450mm inlet/600mm outlet (Pakenham) | 1 932 | 132 | 1 800 | .. |
| Tynong connections (Tynong) | 2 857 | 1 857 | 1 000 | .. |
| Upper Beaconsfield backlog scheme (Upper Beaconsfield) | 4 000 | 500 | 2 300 | 1 200 |
| Wedgewood Drive relief sewer (Eumemmerring) | 4 851 | 51 | 2 000 | 2 800 |
| Total existing projects | 100 541 | 34 471 | 31 970 | 34 100 |

Source:	South East Water Limited

South East Water Limited

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Albert Park branch sewer relief (Caulfield West) | 1 428 | .. | 400 | 1 028 |
| Construction Pakenham – Officer rising main (Pakenham) | 2 365 | .. | 1 365 | 1 000 |
| Elster Creek branch sewer relief (Eumemmerring) | 3 087 | .. | 730 | 2 357 |
| Frankston main sewer relief (Frankston) | 1 012 | .. | 202 | 810 |
| Merricks beach backlog (Merricks Beach) | 2 700 | .. | 200 | 2 500 |
| Pakenham Sewerage Treatment Plant pump station (Pakenham) | 2 800 | .. | 1 800 | 1 000 |
| Peet Street duplication sewer design (Pakenham) | 8 508 | .. | 661 | 7 847 |
| Rye coastal stage 4 (Rye) | 12 252 | .. | 2 530 | 9 722 |
| Somers Sewerage Treatment Plant (Somers) | 5 500 | .. | 5 500 | .. |
| Total new projects | 39 652 | .. | 13 388 | 26 264 |
| Total South East Water Limited projects | 140 193 | 34 471 | 45 358 | 60 364 |

Source:	South East Water Limited

# South Gippsland Region Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Backflow installations (various) | 1 000 | 600 | 400 | .. |
| Construction of offstream storage 200ML (Yarram) | 6 180 | 220 | .. | 5 960 |
| Dams risk – Coalition Creek (Rehabilitation-augmentation) (Korumburra) | 5 324 | 187 | .. | 5 137 |
| Desalination plant services – Water pipeline to Wonthaggi (Wonthaggi) (10 ML/day) | 4 844 | 2 836 | 2 008 | .. |
| Environmental obligations – Construction (various) | 3 550 | 300 | 300 | 2 950 |
| Jacobs Park Estate pump station – Upgrade (Wonthaggi) | 2 060 | 915 | 515 | 630 |
| Korumburra Sludge dewatering – Construction (Korumburra) | 1 470 | .. | 1 470 | .. |
| Leongatha Sludge dewatering – Construction (Leongatha) | 1 640 | .. | 1 640 | .. |
| Loch Nyora sewerage scheme – Construction (Poowong) | 15 910 | 1 688 | 200 | 14 022 |
| Meeniyan sewerage scheme – Construction (Meeniyan) | 4 755 | 2 305 | 2 450 | .. |
| Operations systems improvements – Water Treatment (South Gippsland) | 1 690 | 324 | 170 | 1 196 |
| Replacement/rehabilitation of mains (various) | 7 183 | 1 881 | 700 | 4 602 |
| Reticulation sewers replacement/ rehabilitation (various) | 3 614 | 724 | 300 | 2 590 |
| Stormwater infiltration curtailment (South Gippsland) | 2 639 | 285 | 250 | 2 104 |
| Strategic land purchases (various) | 2 044 | 1 242 | .. | 802 |
| Vehicle replacement (various) | 8 200 | 3 224 | 700 | 4 276 |
| Wastewater treatment plant improvements – Construction (Foster) | 3 695 | 1 000 | 50 | 2 645 |
| Water meters (various) | 2 114 | 560 | 173 | 1 381 |
| Other |  |  |  |  |
| Other (various) | 3 704 | 2 350 | .. | 1 354 |
| Total existing projects | 81 616 | 20 641 | 11 326 | 49 649 |

Source:	South Gippsland Region Water Corporation

South Gippsland Region Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Other (various) | 3 126 | .. | 3 126 | .. |
| Total new projects | 3 126 | .. | 3 126 | .. |
| Total South Gippsland Region Water Corporation projects | 84 742 | 20 641 | 14 452 | 49 649 |

Source:	South Gippsland Region Water Corporation

# Transport Ticketing Authority

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| myki (New ticketing solution – Technology and Installation) (Statewide)(a) | 460 900 | 268 584 | 133 610 | 58 706 |
| Total existing projects | 460 900 | 268 584 | 133 610 | 58 706 |

Source:	Transport Ticketing Authority

Note:

(a)	Previously reported under the Department of Transport.

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Transport Ticketing Authority projects | 460 900 | 268 584 | 133 610 | 58 706 |

Source:	Transport Ticketing Authority

# V/Line Passenger Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| V/Line fleet – Refurbishments – Power doors and sprinter upgrades (Statewide) | 21 400 | 14 129 | 6 226 | 1 045 |
| Total existing projects | 21 400 | 14 129 | 6 226 | 1 045 |

Source:	V/Line Passenger Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total V/Line Passenger Corporation projects | 21 400 | 14 129 | 6 226 | 1 045 |

Source:	V/Line Passenger Corporation

# Victorian Urban Development Authority (VicUrban)

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Goods shed north office fitout (Docklands) | 4 827 | 1 800 | 3 027 | .. |
| Harbour Esplanade redevelopment – Concept and design (Docklands) | 5 000 | 2 800 | 2 200 | .. |
| Harbour Esplanade redevelopment – Stage 1 tram and cycle trail relocation (Docklands) | 23 000 | .. | 20 000 | 3 000 |
| Harbour Esplanade redevelopment – Stage 2 wharf remediation (Docklands) | 22 000 | .. | .. | 22 000 |
| Harbour Esplanade redevelopment – Tram stabling relocation (Docklands) | 4 000 | .. | 4 000 | .. |
| Transit Cities: Revitalising central Dandenong – Upgrade Works (Dandenong)(a) | 243 446 | 150 742 | 37 408 | 55 296 |
| Total existing projects | 302 273 | 155 342 | 66 635 | 80 296 |

Source:	Victorian Urban Development Authority (VicUrban)

Note:

(a)	Previously reported under the Department of Planning of Community Development.

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Other (Melbourne) | 800 | .. | 800 | .. |
| Total new projects | 800 | .. | 800 | .. |
| Total Victorian Urban Development Authority (VicUrban ) projects | 303 073 | 155 342 | 67 435 | 80 296 |

Source:	Victorian Urban Development Authority (VicUrban)

# Victorian Rail Track (VicTrack)

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Spotswood remediation (Spotswood) | 7 638 | 970 | 6 668 | .. |
| The projects below are delivered on behalf of VicTrack by the Department of Transport |
| Accessible public transport in Victoria: Disability Discrimination Act (DDA) compliance for train, tram (Statewide) | 82 600 | 61 212 | 21 388 | .. |
| Coolaroo Station (Coolaroo) | 36 000 | 8 100 | 27 900 | .. |
| Country passenger rail network renewal and maintenance (Non-metro various) | 142 305 | 32 060 | 41 040 | 69 205 |
| Craigieburn Station track upgrade (Craigieburn) | 29 783 | 13 019 | 16 764 | .. |
| Laverton Rail upgrade (Laverton) | 91 975 | 11 000 | 49 145 | 31 830 |
| Metropolitan Park and Ride program – Stage 2 (Metro Various) | 26 900 | 3 400 | 10 200 | 13 300 |
| Metropolitan train control reliability (Melbourne) | 87 900 | 32 255 | 27 775 | 27 870 |
| Metropolitan train safety communications system (Metro various) | 143 900 | 38 616 | 55 604 | 49 680 |
| Metropolitan train services (Metropolitan) | 565 817 | 156 000 | 234 300 | 175 517 |
| Mildura Rail Line upgrade (Mildura) | 53 000 | 50 314 | 2 686 | .. |
| Noble Park Train Station upgrade (Noble Park) | 1 400 | 350 | 1 050 | .. |
| North East Rail revitalisation project (Non-metro various)(a) | 59 800 | 18 474 | 41 326 | .. |
| North Melbourne Station interchange upgrade (North Melbourne) | 38 577 | 35 577 | 3 000 | .. |
| Railway Crossing upgrades (Statewide)(b) | 125 065 | 76 494 | 14 689 | 33 882 |
| Regional rolling stock (Non-metro various)(c) | 315 150 | 133 057 | 69 493 | 112 600 |
| South Morang rail extension development funding (South Morang) | 10 400 | 4 000 | 6 400 | .. |
| Stations and modal interchanges program (various) | 20 500 | 6 300 | 5 400 | 8 800 |
| Tram electrical upgrade and maintenance (Metro various) | 9 501 | 950 | 4 291 | 4 260 |
| Vigilance Control and Event Recording System on Metropolitan Trains (VICERS) (Metro Various) | 37 269 | 25 295 | 11 974 | .. |
| Westall Rail upgrade (Springvale)(d) | 151 061 | 11 000 | 96 513 | 43 548 |
| Windsor and Prahan Stations upgrade (Windsor and Prahan) | 3 000 | 700 | 2 300 | .. |
| Wodonga Rail bypass (Wodonga)(a) | 111 500 | 24 704 | 74 511 | 12 285 |
| Nation Building (formerly AusLink) (Commonwealth Funding) |
| Wodonga Rail bypass (Wodonga)(a) | 45 000 | 35 000 | 10 000 | .. |
| Total existing projects | 2 196 041 | 778 847 | 834 417 | 582 777 |

Source:	Victorian Rail Track and Department of Transport

Notes:

(a)	The TEI for the North East Rail Revitalisation Project, including the Wodonga Rail Bypass is $612.8 million. This comprises $171.3 million from the State and $156.5 million from the Commonwealth. A further $285 million is provided from the Australian Rail Track Corporation which is not included in this publication.

(b)	TEI incorporates all funding for pedestrian and level crossing programs from 2007-08 to 2012-13.

(c)	TEI of $315.15 million includes $65.1 million announced in 2006-07 for 14 new regional train carriages, $35.1 million announced in 2007-08 for an additional eight regional train carriages and $215 million announced in 2008-09 for an additional 28 regional train carriages.

(d)	Project previously reported as Caulfield – Dandenong Rail Corridor Stage Two – Westall Rail Upgrade (Springvale).

Victorian Rail Track (VicTrack)

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Heritage works – 2009-10 Program (various) | 1 000 | .. | 1 000 | .. |
| Property building compliance works – 2009-10 program (various) | 1 000 | .. | 1 000 | .. |
| Telecommunication equipment replacement – 2009-10 program (various) | 2 400 | .. | 2 400 | .. |
| The projects below are delivered on behalf of VicTrack by the Department of Transport |
| City Loop works (Melbourne) | 20 000 | 5 000 | 15 000 | .. |
| Country rail freight network maintenance (Non-metro various)(a) | 38 700 | 9 100 | 29 600 | .. |
| Improving train operations – Rail service efficiencies (various) | 111 604 | 2 500 | 13 200 | 95 904 |
| Maryborough rail services (Non-metro various) | 19 100 | .. | 19 100 | .. |
| Metropolitan station and modal interchange upgrade program (Metro various) | 8 700 | .. | 2 000 | 6 700 |
| New stations in growth areas (Metro various) | 150 800 | 1 500 | 16 400 | 132 900 |
| New trams (Melbourne) | 5 000 | .. | 5 000 | .. |
| New Xtrapolis trains (Metro various) | 609 500 | 163 200 | 104 800 | 341 500 |
| Port of Melbourne rail access improvements (Melbourne) | 23 500 | .. | 23 500 | .. |
| Regional station and modal interchange upgrade program (Non-metro various) | 8 700 | .. | 2 000 | 6 700 |
| South Morang rail extension (Metro various) | 559 100 | .. | 20 000 | 539 100 |
| Sunbury electrification (Metro various) | 194 500 | 500 | 30 700 | 163 300 |
| Nation Building (formerly AusLink) (Commonwealth Funding) |
| National Building – Economic Stimulus Plan – Boom gates (Non metro various) | 30 290 | 10 124 | 20 166 | .. |
| Port of Melbourne rail access Improvements (Melbourne) | 10 000 | .. | 10 000 | .. |
| Total new projects | 1 793 894 | 191 924 | 315 866 | 1 286 104 |
| Total Victorian Rail Track projects | 3 989 935 | 970 771 | 1 150 283 | 1 868 881 |

Source:	Victorian Rail Track and Department of Transport

Note:

(a)	TEI of $38.7 million includes savings of $5.3 million available from the upgrade of gold lines.

# Wannon Region Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Dutton Way – Sewer scheme (Portland) | 3 915 | 77 | .. | 3 838 |
| Dutton Way – Water scheme (Portland) | 2 371 | .. | .. | 2 371 |
| Grampians-Hamilton pipeline (Grampians) (a) | 20 017 | 9 772 | 10 245 | .. |
| Mobile management information system – System development (various) | 1 446 | 250 | 1 196 | .. |
| Plant Purchases (various) | 10 504 | 4 472 | 1 733 | 4 299 |
| Portland – Waste water treatment plant upgrade (Portland) | 7 797 | 354 | 491 | 6 952 |
| Pre-treatment system at tertiary water reclamation plant (Hamilton) | 1 194 | 30 | 700 | 464 |
| Sewer main replacement program (various) | 1 530 | 751 | 192 | 586 |
| Sewer treatment plant – Winter storage and irrigation augmentation (Port Campbell) | 1 042 | 792 | 250 | .. |
| Sludge management at the water Reclamation Plant (Hamilton) | 1 921 | 1 816 | .. | 106 |
| Telemetry installation program (various) | 9 958 | 4 562 | 2 401 | 2 995 |
| Tullich bores – Main and casterton water treatment plant clear water storage (Casterton) | 1 097 | 527 | .. | 570 |
| Upgrade of domestic water reclamation plant upgrade aeration (Port Fairy) | 1 807 | 341 | 1 466 | .. |
| Warrnambool office – Land purchase (Warrnambool) | 13 057 | 2 860 | 10 197 | .. |
| Water main replacement program (various) | 7 086 | 3 633 | 201 | 3 252 |
| Water meter replacement program (various) | 2 523 | 650 | 95 | 1 777 |
| Water supply system stormwater harvesting Potential (various) | 1 931 | 1 095 | 836 | .. |
| Water treatment plant upgrades (Warrnambool) | 12 495 | 3 601 | .. | 8 894 |
| West portland sewer scheme (Portland) | 1 987 | 235 | 1 751 | .. |
| Other |  |  |  |  |
| Other (various) | 4 842 | 1 485 | 1 911 | 1 446 |
| Total existing projects | 108 518 | 37 303 | 33 665 | 37 550 |

Source:	Wannon Region Water Corporation

Note:

(a)	TEI excludes the State contribution of $10 million as detailed under Department of Sustainability and Environment in Chapter 2.

Wannon Region Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Water treatment plant – Upgrade (Casterton) | 1 140 | 700 | 440 | .. |
| Water treatment plant – Upgrade (Hamilton) | 1 000 | 300 | 700 | .. |
| Total new projects | 2 140 | 1 000 | 1 140 | .. |
| Total Wannon Region Water Corporation projects | 110 658 | 38 803 | 34 805 | 37 550 |

Source:	Wannon Region Water Corporation

# Western Region Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Bulmans Road water main duplication (Melton) | 1 466 | 776 | .. | 690 |
| Business development (various) | 3 076 | 623 | 103 | 2 350 |
| Development – Mains upsizing – sewer (Sunbury) | 3 000 | 244 | 100 | 2 656 |
| Development – Mains upsizing – sewer (various) | 4 774 | 396 | 154 | 4 224 |
| Development – Mains upsizing – water (Melton) | 2 700 | 298 | 150 | 2 252 |
| Development – Mains upsizing – water (Sunbury) | 2 929 | 649 | 195 | 2 085 |
| Development – Mains Upsizing – water (various) | 2 772 | 632 | 154 | 1 986 |
| Drinking water quality management system (various) | 3 000 | 350 | 100 | 2 550 |
| Graphic information system (various) | 8 381 | 2 008 | 280 | 6 093 |
| Greenhouse gas strategy implementation – Purchase (various) | 1 900 | 200 | 200 | 1 500 |
| Information technology (various) | 47 160 | 9 759 | 2 635 | 34 766 |
| Melton outfall sewer – (Melton) | 9 494 | 8 594 | 900 | .. |
| Melton south sewer – Construction (Melton) | 25 360 | 100 | 500 | 24 760 |
| Northern tank (Sunbury) | 2 466 | 82 | 100 | 2 284 |
| Occupation health and safety (various) | 1 537 | 201 | 51 | 1 285 |
| Plant and equipment (various) | 7 762 | 2 492 | 270 | 5 000 |
| Property metering (various) | 4 042 | 745 | 225 | 3 072 |
| Pump station renewals (various) | 5 250 | 490 | 175 | 4 585 |
| Recycled water – Network extension (Sunbury) | 3 000 | 545 | 100 | 2 355 |
| Recycled water scheme (Melton) | 28 182 | 1 129 | 1 000 | 26 053 |
| Reticulation modelling (various) | 1 800 | 408 | 100 | 1 292 |
| Reticulation renewals/replacement (various) | 34 414 | 4 713 | 744 | 28 957 |
| Roadwork upgrades (Western Region) | 1 500 | 147 | 50 | 1 303 |
| Romsey bore field (Romsey) | 3 727 | 347 | 377 | 3 003 |
| Rosslynne water treatment plant (Gisborne) | 3 000 | 329 | 200 | 2 471 |
| Sunbury wastewater treatment plant – New centrifuge (Sunbury) | 1 716 | 716 | 1 000 | .. |
| Vehicle turnover (various) | 18 760 | 7 779 | 1 015 | 9 966 |
| Wastewater treatment plant – Aeration of primary lagoon (Bacchus Marsh) | 2 804 | 436 | 716 | 1 652 |
| Wastewater treatment plant – Secondary sedimentation tanks (Melton) | 10 488 | 5 131 | .. | 5 357 |
| Wastewater treatment plant – Site improvements biodiversity (various) | 1 500 | 266 | 50 | 1 184 |
| Wastewater treatment plant – sludge treatment (Gisborne) | 1 487 | 144 | 790 | 553 |
| Wastewater treatment plant – Upgrade (Woodend) | 6 082 | 1 892 | 3 382 | 808 |
| Total existing projects | 255 529 | 52 621 | 15 816 | 187 092 |

Source:	Western Region Water Corporation

Western Region Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Sewerage Infrastructure – Construction (Melton) | 12 994 | 200 | 9 556 | 3 238 |
| Water infrastructure – Construction (Melton) | 5 750 | 150 | 750 | 4 850 |
| Water infrastructure – Construction (Gisborne) | 3 000 | .. | 200 | 2 800 |
| Other |  |  |  |  |
| Other (various) | 2 381 | .. | 71 | 2 310 |
| Total new projects | 24 125 | 350 | 10 577 | 13 198 |
| Total Western Region Water Corporation projects | 279 654 | 52 971 | 26 393 | 200 290 |

Source:	Western Region Water Corporation

# Westernport Region Water Corporation

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Candowie embankment – Construction (Glen Forbes) | 13 785 | 100 | 250 | 13 435 |
| Glen Forbes water treatment plant – Process upgrade (Glen Forbes) | 3 540 | 1 937 | 110 | 1 493 |
| Information technology and office systems (Newhaven) | 1 622 | 510 | 1 112 | .. |
| Plant and equipment – Purchase (various) | 1 246 | 953 | 100 | 193 |
| Under channel pipeline (San Remo) | 1 154 | 150 | 50 | 954 |
| Upgrade Bass River PS and pipeline – Construction (Glen Forbes) | 1 100 | .. | .. | 1 100 |
| Other |  |  |  |  |
| Other (various) | 5 010 | 1 807 | 1 100 | 2 103 |
| Total existing projects | 27 457 | 5 457 | 2 722 | 19 278 |

Source:	Westernport Region Water Corporation

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Other (various) | 1 489 | .. | 1 489 | .. |
| Total new projects | 1 489 | .. | 1 489 | .. |
| Total Westernport Region Water Corporation projects | 28 946 | 5 457 | 4 211 | 19 278 |

Source:	Westernport Region Water Corporation

# Yarra Valley Water Limited

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment(a) | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Customer contact and billing project (Mitcham) | 18 000 | 10 830 | 7 170 | .. |
| Epping/Craigieburn sewer project (Epping/Craigieburn) | 136 330 | 2 070 | 11 970 | 122 290 |
| Improved water quality (various metropolitan) | 4 750 | 610 | 1 160 | 2 980 |
| Manage sewage quality (various metropolitan) | 38 370 | 4 560 | 12 990 | 20 820 |
| Northern Sewerage Project (Coburg) | 228 400 | 97 324 | 45 600 | 85 476 |
| Office facilities (Mitcham) | 20 200 | 1 370 | 5 460 | 13 370 |
| Sewer backlog (various metropolitan) | 64 480 | 3 920 | 13 721 | 46 839 |
| Sewer growth works – Aurora Craigieburn transfer system (Craigieburn) | 8 984 | 2 992 | 3 500 | 2 492 |
| Sewer growth works – Epping Stage 2 (Epping) | 9 452 | 1 786 | 7 000 | 666 |
| Sewer growth works – Grassland Avenue branch sewer (Mernda) | 1 010 | 808 | 202 | .. |
| Sewer growth works – Sewage treatment plant and recycled water treatment plant commissioning (Aurora) | 4 810 | 4 559 | 251 | .. |
| Sewer growth works – Spring Ridge branch sewer design (Wallan) | 1 120 | 16 | 1 104 | .. |
| Sewer growth works – Waterway Blvd branch sewer – Stage 1 (Mernda) | 1 310 | 9 | 1 301 | .. |
| Sewer growth works (Mernda South) | 1 226 | 2 | 1 224 | .. |
| Sewer growth works (various metropolitan) | 43 555 | 27 408 | 155 | 15 992 |
| Sewer improved system capacity (various metropolitan) | 36 470 | 2 510 | 7 480 | 26 480 |
| Sewer main renewals – housing connection branch renewals (various metropolitan) | 40 111 | 2 391 | 9 090 | 28 630 |
| Sewer main renewals – Sewer pipe rehabilitation (various metropolitan) | 8 350 | 5 852 | 2 498 | .. |
| Sewer main renewals (various metropolitan) | 98 346 | 18 167 | 12 475 | 67 704 |
| System and IT infrastructure (Mitcham) | 72 540 | 17 670 | 18 320 | 36 550 |
| Water customer meter replacement (Various Metropolitan) | 14 630 | 2 580 | 3 100 | 8 950 |
| Water growth works – South West to west Hume (Hume) | 4 840 | 2 424 | 2 416 | .. |
| Water growth works – Aurora – Craigieburn class A transfer main (Craigieburn) | 7 986 | 539 | 1 430 | 6 017 |
| Water growth works – Mernda link main construction (Mernda) | 4 110 | 1 213 | 2 897 | .. |
| Water growth works – Pretty Sally Reservoir (Wallan) | 4 490 | 3 485 | 1 005 | .. |
| Water growth works – Yuroke transfer main construction (Yuroke) | 4 770 | 950 | 3 820 | .. |
| Water growth works (various metropolitan) | 67 783 | 4 775 | 6 518 | 56 490 |
| Water growth works (Yuroke) | 4 180 | 3 544 | 636 | .. |
| Water main renewals (various metropolitan) | 95 443 | 17 780 | 18 960 | 58 703 |
| Water service reliability (various metropolitan) | 62 740 | 5 850 | 15 860 | 41 030 |
| Other |  |  |  |  |
| Other – Water conservation (various metropolitan) | 490 | 50 | 110 | 330 |
| Total existing projects | 1109 276 | 248 044 | 219 423 | 641 810 |

Source:	Yarra Valley Water Limited

Note:

(a)	TEI is for the period from 2008-09 to 2012-13.

Yarra Valley Water Limited

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment(a) | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Sewer growth works – Aitken Creek (Craigieburn) | 6 976 | .. | 534 | 6 442 |
| Sewer growth works – Edgars Creek North (Epping North) | 5 054 | .. | .. | 5 054 |
| Sewer growth works – Harvest Home Road (Epping North) | 4 375 | .. | 1 229 | 3 146 |
| Sewer growth works – Malcolm (Craigieburn) | 3 011 | .. | 57 | 2 954 |
| Sewer growth works – Mandalay (Beveridge) | 4 544 | .. | 4 544 | .. |
| Sewer growth works – Rankin Street (Beveridge) | 3 200 | .. | .. | 3 200 |
| Sewer growth works – Spring Ridge (Wallan) | 3 739 | .. | 3 739 | .. |
| Sewer growth works (Airfield) | 4 384 | .. | 2 137 | 2 247 |
| Sewer growth works (Craigieburn) | 6 592 | .. | 3 205 | 3 387 |
| Sewer growth works (Donnybrook) | 4 904 | .. | .. | 4 904 |
| Sewer growth works (Greenvale Lakes) | 7 976 | .. | 840 | 7 136 |
| Sewer growth works (Healesville) | 11 291 | .. | .. | 11 291 |
| Sewer growth works (Kalkallo) | 2 948 | .. | 2 323 | 625 |
| Sewer growth works (Mernda) | 7 832 | .. | 3 121 | 4 711 |
| Sewer growth works (Wallan) | 3 845 | .. | 1 175 | 2 670 |
| Sewer growth works (Waterway Boulevard) | 2 319 | .. | 2 319 | .. |
| Sewer growth works (Yering) | 2 687 | .. | 2 687 | .. |
| Sewer growth works (Yuroke) | 6 576 | .. | 1 864 | 4 712 |
| Water growth works – Aitken Boulevard Main Construction (Craigieburn) | 14 266 | .. | 3 050 | 11 216 |
| Water Growth Works – Class A treatment Plant (Hazelwynde) | 10 942 | .. | 440 | 10 502 |
| Water growth works – Main construction (Donnybrook) | 2 363 | .. | .. | 2 363 |
| Water growth works – Main construction (Epping North) | 12 067 | .. | .. | 12 067 |
| Water growth works – Pump station augmentation (Aurora) | 2 819 | .. | .. | 2 819 |
| Water growth works – Tank No. 2 (Craigieburn) | 5 943 | .. | 3 205 | 2 738 |
| Water growth works – Western arterial south (Craigieburn) | 2 289 | .. | .. | 2 289 |
| Water growth works (Mernda) | 4 239 | .. | .. | 4 239 |
| Water growth works (Mount Ridley) | 6 893 | .. | 1 943 | 4 950 |
| Total new projects | 154 074 | .. | 38 412 | 115 662 |
| Total Yarra Valley Water Limited projects | 1263 350 | 248 044 | 257 834 | 757 473 |

Source:	Yarra Valley Water Limited

Note:

(a)	TEI is for the period from 2008-09 to 2012-13.

# Other public non-financial corporations

## Existing projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Alpine Resorts Management Boards |  |  |  |  |
| All seasons gateway project (Falls Creek) | 3 500 | 2 201 | 1 299 | .. |
| Melbourne Olympic Parks Trust |  |  |  |  |
| Rectangular Sports Stadium – Construction (Olympic Park)(a) | 211 500 | 177 402 | 34 098 | .. |
| State Sport Centres Trust |  |  |  |  |
| State sports facilities project – Upgrade (Albert Park)(a) | 50 300 | 1 100 | 26 800 | 22 400 |
| Victorian Desalination Project |  |  |  |  |
| Victorian Desalination Project(b) | 3 100 000 | .. | .. | 3 100 000 |
| Zoological Parks and Gardens Board of Victoria |  |  |  |  |
| Melbourne Zoo seal pool – Construction (Parkville)(c) | 1 045 | .. | 1 045 | .. |
| Other |  |  |  |  |
| Other (various) | 21 451 | 4 622 | 7 793 | 9 036 |
| Total existing projects | 3 387 796 | 185 325 | 71 035 | 3 131 436 |

Source:	Other public non-financial corporations

Notes:

(a)	Previously reported under the Department of Planning and Community Development.

(b)	The TEI is reported based on information as at May 2009. Since this time, the TEI has been revised to $3.5 billion.

(c)	Previously reported under the Department of Sustainability and Environment. This excludes State and Commonwealth contributions of $17.5 million as detailed under the Department of Sustainability and Environment in Chapter 2.

Other public non-financial corporations

## New projects

| ($ thousand) |
| --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.09 | Estimated Expenditure 2009-10 | Remaining Expenditure |
| Geelong Performing Arts Centre Trust |  |  |  |  |
| Geelong Performing Arts Centre refurbishment (Geelong) | 3 000 | .. | 2 000 | 1 000 |
| Melbourne Olympic Parks Trust |  |  |  |  |
| Melbourne and Olympic Park redevelopment – Planning and development (Melbourne) | 5 000 | .. | 5 000 | .. |
| State Sport Centres Trust |  |  |  |  |
| Improving major sports precincts – Upgrade Works (Albert Park and Royal Park) | 1 230 | .. | 1 000 | 230 |
| Other |  |  |  |  |
| Other (various) | 1 702 | .. | 1 702 | .. |
| Total new projects | 10 932 | .. | 9 702 | 1 230 |
| Total Other PNFCs projects | 3 398 728 | 185 325 | 80 737 | 3 132 666 |

Source:	Other public non-financial corporations

Appendix A: Contact addresses and telephone numbers

# General government sector

| Department of Education and Early Childhood Development | 2 Treasury Place EAST MELBOURNE VIC 3002 Telephone: (03) 9637 2000 |
| --- | --- |
| Department of Human Services | Level 6, 50 Lonsdale Street MELBOURNE VIC 3000 Telephone: (03) 9096 7686 |
| Department of Innovation, Industry and Regional Development | Level 31, 121 Exhibition Street MELBOURNE VIC 3000 Telephone: (03) 9651 7686 |
| Department of Justice | Level 21, 121 Exhibition Street MELBOURNE VIC 3000 Telephone: (03) 8684 7300 |
| Country Fire Authority | 8 Lakeside Drive BURWOOD EAST VIC 3151 Telephone: (03) 9262 8444 |
| Metropolitan Fire and Emergency Services Board | 456 Albert Street EAST MELBOURNE VIC 3002 Telephone: (03) 9662 2311 |
| Victoria Police (Office of the Chief Commissioner of Police) | Level 10, Building A World Trade Centre MELBOURNE VIC 3005 Telephone: (03) 9247 6360 |
| Department of Planning and Community Development | Level 12, 1 Spring St MELBOURNE VIC 3000 Telephone: (03) 9208 3777 |
| Department of Premier and Cabinet | Ground Floor, 1 Treasury Place MELBOURNE VIC 3002 Telephone: (03) 9651 0084 |
| Department of Primary Industries | 1 Spring Street MELBOURNE VIC 3000 Telephone: (03) 9658 4267 |
| Department of Sustainability and Environment | Level 13, 8 Nicholson Street EAST MELBOURNE VIC 3002 Telephone: (03) 9637 8696 |
| Environment Protection Authority | Herald Weekly Times Building 40 City Road SOUTHBANK VIC 3006 Telephone: (03) 9695 2722 |
| Department of Transport | Level 9, 121 Exhibition Street MELBOURNE VIC 3000 Telephone: (03) 9655 6698 |
| Roads Corporation | 60 Denmark Street KEW VIC 3101 Telephone: (03) 9854 2183 |
| Department of Treasury and Finance | Level 4, 1 Treasury Place MELBOURNE VIC 3002 Telephone: (03) 9651 5111 |
| Parliament of Victoria | 55 St Andrews Place EAST MELBOURNE VIC 3002 Telephone: (03) 8682 2662 |
| Victorian Auditor-General's Office | Level 24, 35 Collins Street MELBOURNE VIC 3000 Telephone: (03) 8601 7000 |

# Public non-financial corporations

| Barwon Region Water Corporation | PO Box 659 GEELONG VIC 3220 Telephone: (03) 5226 2500 |
| --- | --- |
| Cemeteries | c/- Department of Human Services GPO Box 4057 MELBOURNE VIC 3001 Telephone: (03) 9096 8449 |
| Central Gippsland Region Water Corporation | PO Box 348 TRARALGON VIC 3844 Telephone: (03) 5177 4600 |
| Central Highlands Region Water Corporation | PO Box 152 BALLARAT VIC 3353 Telephone: (03) 5320 3100 |
| City West Water Limited | Locked Bag 350 SUNSHINE VIC 3020 Telephone: (03) 9313 8422 |
| Coliban Region Water Corporation | PO Box 2770 Bendigo DC BENDIGO VIC 3554 Telephone: (03) 5434 1284 |
| Director of Housing | GPO Box 4057 MELBOURNE VIC 3001 Telephone: (03) 9096 8825 |
| East Gippsland Region Water Corporation | PO Box 52 BAIRNSDALE VIC 3875 Telephone: (03) 5150 4444 |
| Gippsland and Southern Rural Water Corporation | PO Box 153 MAFFRA VIC 3860 Telephone: (03) 5139 3100 |
| Goulburn Valley Region Water Corporation | PO Box 185 SHEPPARTON VIC 3632 Telephone: (03) 5832 0400 |
| Goulburn-Murray Rural Water Corporation | PO Box 165 TATURA VIC 3616 Telephone: (03) 5833 5500 |
| Grampians Wimmera-Mallee Water Corporation | PO Box 481 HORSHAM VIC 3402 Telephone: 1300 659 961 |
| Lower Murray Urban and Rural Water Corporation | PO Box 1438 MILDURA VIC 3502 Telephone: (03) 5051 3400 |
| Melbourne Water Corporation | GPO Box 4342 MELBOURNE VIC 3001 Telephone: (03) 9235 7100 |
| North East Region Water Corporation | PO BOX 863 WODONGA VIC 3689 Telephone: 1300 361 622 |
| Other public non-financial corporations |  |
| Department of Innovation, Industry and Regional Development | GPO Box 4509 RR MELBOURNE VIC 3001 Telephone: (03) 9651 9749 |
| Department of Justice | GPO Box 4356 MELBOURNE VIC 3001 Telephone: (03) 8684 0063 |
| Department of Premier and Cabinet | GPO Box 4912 V V MELBOURNE VIC 3001 Telephone: (03) 9651 5111 |
| Department of Planning and Community Development | GPO Box 2392 MELBOURNE VIC 3001 Telephone: (03) 9208 3113 |
| Department of Primary Industries | GPO Box 4440 MELBOURNE VIC 3001 Telephone: (03) 9658 4000 |
| Department of Sustainability and Environment | PO Box 500 EAST MELBOURNE VIC 8002 Telephone: (03) 9637 8873 |
| Port of Melbourne Corporation | GPO Box 261 MELBOURNE VIC 3001 Telephone: 1300 857 662 |
| South East Water Limited | Locked Bag 1 HEATHERTON VIC 3202 Telephone: (03) 9552 3000 |
| South Gippsland Region Water Corporation | PO Box 102 FOSTER VIC 3960 Telephone: (03) 5682 0444 |
| Transport Ticketing Authority | PO Box 18023 COLLINS STREET EAST VIC 8003 Telephone: (03) 9651 8111 |
| V/Line Passenger Corporation | GPO Box 5343 MELBOURNE VIC 3001 Telephone: (03) 9619 5900 |
| VicForests | GPO Box 191 MELBOURNE VIC 3001 Telephone: (03) 9608 9500 |
| Victorian Energy Networks Corporation | GPO Box 4440 MELBOURNE VIC 3001 Telephone: (03) 9658 4000 |
| Victorian Rail Track | GPO Box 1618 MELBOURNE VIC 3001 Telephone: (03) 9619 8850 |
| Victorian Regional Channels Authority | GPO Box 1135 GEELONG VIC 3220 Telephone: (03) 5225 3500 |
| VicUrban | GPO Box 2428 MELBOURNE VIC 3001 Telephone: (03) 8317 3400 |
| Wannon Region Water Corporation | PO Box 1158 WARRNAMBOOL VIC 3280 Telephone: (03) 5564 7600 |
| Western Region Water Corporation | PO Box 2371 SUNBURY VIC 3429 Telephone: (03) 9218 5400 |
| Westernport Region Water Corporation | 2 Boys Home Road NEWHAVEN VIC 3925 Telephone: (03) 5956 4100 |
| Yarra Valley Water Ltd | Private Bag 1 MITCHAM VIC 3132 Telephone: (03) 9874 2122 |

Appendix B: Location Index

A

Aireys Inlet, 89, 92

Airfield, 157

Albert Park, 29, 160

Alberton, 29

Alexandra, 50, 56, 119, 123

Altona, 29, 78, 108

Altona North, 29, 42

Ambermere, 54

Anakie, 42

Anderson, 77

Anglesea, 29, 89

Apollo Bay, 89

Ararat, 64

Ashwood, 53

Aurora, 155, 158

Avenel, 42

Avoca, 106

Axedale, 68, 111

B

Bacchus Marsh, 29, 78, 82, 152

Bairnsdale, 58, 61, 113, 114

Ballan, 115

Ballarat, 31, 42, 50, 56, 58, 59, 85, 105, 106, 107

Balmoral, 68

Balwyn North, 42

Bangholme, 129

Bannockburn, 89, 96

Barkers Creek, 112

Barnawartha, 42, 133

Barwon, 73, 74

Barwon Downs, 90

Barwon Heads, 77, 89, 90, 95

Barwon South-West, 134

Bass, 77

Batesford, 95

Baxter, 78

Beaufort, 105

Beechworth, 30, 133

Belgrave Heights, 136

Belmont, 44, 77, 90, 91

Benalla, 132, 133

Bendigo, 30, 34, 43, 50, 56, 58, 60, 110, 111, 112

Bentleigh, 30

Bentleigh East, 30

Berwick, 39, 47, 58

Berwick South, 30

Beveridge, 43, 157

Birregurra, 90

Bittern, 45

Blackburn, 43

Blackwood, 105

Boneo, 136

Bonnie Doon, 121

Boolarra, 98

Boort, 117

Box Hill, 31, 50, 51, 60, 64

Braeside, 78

Bridgewater, 110

Bright, 132, 133

Brighton, 34

Broadford, 119, 120

Broadmeadows, 31, 43, 62, 70

Brunswick, 50, 64

Buln Buln, 32

Bundalong, 133

Buninyong, 68

Burwood East, 43

Byrneside, 116

C

Camberwell, 35, 44

Carlton, 42

Carlton North, 38

Carlton South, 62

Carlton, Brunswick, 62

Caroline Springs, 32

Carrum, 32

Carrum Downs, 64, 78

Casterton, 148, 150

Castlemaine, 68, 110, 111

Caulfield, 51

Caulfield West, 137

Chadstone, 61

Cheltenham, 52

Cheshunt, 117

Chirnside Park, 129

Christmas Hills, 129, 130

Clayton, 35, 52, 53, 60

Clifton Springs, 90, 95

Cobram, 116, 120

Cobungra, 113

Coburg, 129, 155

Cohuna, 116

Colac, 32, 90

Colac West, 95

Collingwood, 64, 108

Coolaroo, 144

Coongulla, 98, 103

Corryong, 133

Craigieburn, 33, 46, 129, 144, 155, 156, 157, 158

Cranbourne, 33, 43, 61, 73, 78

Croydon, 62

D

Dandenong, 33, 51, 56, 58, 61, 65, 69, 78, 81, 129, 143

Darnum, 33

Daylesford, 33, 105

Derrimut, 129

Dingley Village, 43

Docklands, 58, 143

Doncaster, 33

Doncaster East, 33

Donnybrook, 157

Donvale, 78

Dookie, 121

Doreen, 36

Doveton, 50

Dromana, 33

Drouin, 44, 98

Dutson, 98, 101

Dutson Downs, 98, 99

E

Eagle Point, 33

Eaglehawk, 30

East Geelong, 59, 61

East Keilor, 108

East Melbourne, 54

Eastern Metropolitan, 134

Echuca, 34, 60, 112

Edenhope, 125

Eltham, 34, 44

Epping, 53, 58, 59, 62, 72, 129, 155

Epping North, 157

Essendon, 31, 108

Eumemmerring, 136, 137

Euroa, 34, 120

F

Fairfield, 59

Falls Creek, 159

Ferntree Gully, 35

Fitzroy, 54

Flora Hill, 30

Footscray, 52, 55, 63, 69

Forest Hill, 46

Forrest, 93

Foster, 64, 138

Frankston, 35, 51, 61, 76, 137

Fyansford, 95

G

Geelong, 34, 50, 51, 56, 58, 61, 65, 77, 78, 81, 82, 89, 90, 91, 92, 93, 95, 160

Geelong East, 39

Gippsland, 134

Gisborne, 44, 152, 153

Glen Forbes, 154

Glen Waverley, 34, 35, 53

Glenmaggie, 103

Glenrowan, 44, 133

Glenroy, 44

Golden Beach, 103

Gordon, 105

Grahamvale, 35

Grampians, 73, 134, 148

Grasmere, 44

Great Western, 124

Greensborough, 35, 42

Greenvale Lakes, 157

Grovedale, 51, 89

H

Hamilton, 73, 148, 150

Hamlyn Heights, 40

Harcourt, 35, 112

Harston, 116

Hastings, 48, 53, 64

Hawthorn, 62

Hazelwynde, 157

Healesville, 44, 157

Heatherton, 52

Heidelberg, 52, 53

Heidelberg Heights, 44

Highton, 95

Horsham, 124

Hume, 134, 156

I

Indented Head, 91

Inverleigh, 95

Inverloch, 45

K

Kalkallo, 157

Kangaroo Flat, 30

Katamatite, 121

Katunga, 45

Kensington, 51

Kerang, 116, 117

Kew, 52

Keysborough, 45

Kilmore, 120, 121

Kilsyth, 34

Kinglake, 47

Kinglake West, 35

Knox, 70

Koo Wee Rup, 68

Koroit, 36

Korumburra, 67, 138

Kyabram, 36, 120

Kyneton, 65, 112

L

Laanecoorie, 112

Lake Boga, 45

Lake Bolac, 124

Lake Gardens, 42

Lakes Entrance, 113

Landsborough, 106

Langwarrin, 34

Lara, 36, 67

Laurimar, 36

Laverton, 36, 45, 80, 81, 144

Leitchville, 111

Leongatha, 45, 52, 58, 138

Leopold, 91, 96

Lethbridge, 36, 91

Lilydale, 65, 97

Loch Sport, 103

Loddon Mallee, 134

Londrigan, 43

Longford, 99

Longwarry, 136

Longwood, 120

Lovely Banks, 91, 95

Lysterfield, 72

M

Macclesfield, 36

Macleod, 46

Maffra, 36, 99, 102, 115

Mallee, 74, 75

Malmsbury, 45, 111

Mansfield, 121, 122, 123

Maribyrnong, 36

Maryborough, 105, 106

Marysville, 47, 67, 120

Mckinnon, 37

Meeniyan, 138

Melbourne, 58, 59, 60, 63, 64, 65, 69, 70, 71, 72, 73, 77, 83, 84, 129, 135, 143, 144, 146, 147, 160

Melton, 52, 78, 82, 115, 151, 152, 153

Merbein, 128

Mernda, 129, 155, 156, 157, 158

Mernda South, 155

Merricks Beach, 137

Metropolitan, 50, 52, 53, 54, 56, 64, 73, 75, 78, 81, 86, 87, 88, 144

Eastern, 134

North-West, 134

Southern, 134

Various, 77, 78, 80, 81, 82, 144, 145, 146, 155, 156

Metrpolitan

Various, 144

Metung, 113

Mildura, 32, 62, 127, 144

Mill Park, 37

Millewa, 127

Miners Rest, 46

Mirboo North, 99, 104

Mitcham, 155, 156

Moe, 99, 100, 102

Moolap, 91

Moondarra, 100, 103

Moorabool, 92

Mooroolbark, 38, 46

Mooroopna, 37, 116

Mordialloc, 38

Moriac, 93

Mortlake, 67

Morwell, 36, 52, 98, 99, 100, 103

Mount Evelyn, 37

Mount Helen, 63

Mount Ridley, 158

Mount Waverley, 37, 46, 47

Mt Beauty, 132

Mulgrave, 40

Mullum Mullum, 73

Murchison, 46

Murrabit, 127

Myrtleford, 132, 133

N

Nagambie, 80, 81, 116

Nar Nar Goon, 37, 136

Narre Warren South, 77

Nathalia, 53, 116

Neerim South, 102

New Gisborne, 37

Newham, 37

Newhaven, 154

Newport, 35, 45

Nhill, 82, 125

Niddrie, 48

Noble Park, 144

Non Metropolitan

Various, 78, 80, 82, 144, 146

Noojee, 100

Norlane, 37

North Melbourne, 37, 64, 71, 144

North Richmond, 53

North Wyndham, 65

Northcote, 129

North-West Metropolitan, 134

Numurkah, 120, 122

Nunawading, 82

Nyah, 116

O

Oakleigh, 53, 56

Ocean Grove, 92

Officer South, 136

Olympic Park, 159

Ouyen, 65

P

Pakenham, 38, 129, 136, 137

Parkville, 53, 54, 73, 75, 97, 159

Pascoe Vale, 38, 46

Paynesville, 113

Point Cook, 32, 38, 47, 108, 129

Point Lonsdale, 38, 91, 93

Poowong, 138

Port Campbell, 148

Port Fairy, 148

Port Melbourne, 38, 58, 60, 135

Port Phillip Bay, 74, 135

Portarlington, 92

Portland, 62, 148, 149

Prahran, 56, 67, 145

Preston, 62, 129

Pyalong, 47, 68

Q

Queenscliff, 93

R

Rawson, 100

Red Cliffs, 127, 128

Region, 151

Reservoir, 38

Richmond, 46

Riddells Creek, 68

Ringwood, 69

Ringwood East, 51

Robinvale, 127

Rochester, 54, 110, 111, 112

Rocklands, 124

Rokewood, 47

Romsey, 152

Rosebud, 56, 61

Royal Park, 160

Rural, 52, 54

Rye, 137

S

Sale, 38, 100, 101

San Remo, 154

Sandringham, 64

Sawmill Settlement, 120

Schools, 48

Various, 29, 30, 39, 40

Scoresby, 78

Seaspray, 101

She Oaks, 89

Shepparton, 61, 73, 116, 120, 121, 123

Shoreham, 136

Smythesdale, 105

Snake Valley, 40

Somers, 137

Somerton, 82

South Gippsland, 77, 138

South Morang, 144

Southbank, 40, 71

Southern Metropolitan, 134

Spotswood, 144

Springvale, 45, 97, 145

St Arnaud, 124

St Leonards, 47

Stanhope, 121

Statetwide, 50

Statewide, 51, 52, 53, 54, 56, 57, 60, 62, 64, 65, 66, 67, 68, 70, 73, 74, 76, 77, 80, 83, 85, 97, 115, 141, 142, 144

Stawell, 39, 54, 124

Strathewen, 47

Summerland, 74

Sunbury, 54, 56, 66, 78, 151, 152

Sunshine, 39, 54, 108

Surrey Hills, 39

Swan Hill, 66

T

Tarneit, 108

Tatura, 116, 119, 121

Teesdale, 47

Thornbury, 54

Tongala, 121

Toolamba, 48

Toora, 39

Tootgarook, 48

Torquay, 39, 91, 93, 95

Trafalgar, 48

Traralgon, 61, 98, 101

Trentham, 39, 52

Truganina, 108, 129

Tullamarine, 60, 129

Tynong, 136

U

Upper Beaconsfield, 30, 136

Upper Plenty, 39

Upwey, 39

V

Various, 30, 38, 39, 40, 43, 45, 46, 47, 49, 58, 70, 71, 72, 73, 74, 75, 76, 77, 79, 90, 91, 92, 93, 94, 95, 96, 98, 99, 100, 101, 102, 103, 105, 106, 110, 111, 112, 113, 114, 115, 117, 119, 120, 121, 123, 124, 125, 126, 127, 128, 130, 132, 135, 138, 139, 140, 145, 146, 148, 149, 151, 152, 153, 154, 159, 160

Metropolitan, 144, 145, 146, 155, 156

Non Metropolitan, 144, 146

Rural, 80, 81

Schools, 29, 30, 39, 40

Vermont, 40

W

Wahgunyah, 48

Wallan, 40, 155, 156, 157

Wallington, 89, 90, 92, 93

Wandana Heights, 91

Wangaratta, 40, 48, 53, 59, 132, 133

Warburton, 48

Warracknabeal, 54, 124

Warragul, 61, 102, 103

Warrnambool, 54, 57, 59, 62, 148, 149

Waterway Boulevard, 157

Waurn Ponds, 92

Wendouree, 63

Werribee, 39, 40, 47, 55, 108, 130

West Melbourne, 60, 135

Westernport Bay, 74

Westmeadows, 31

Willaura, 126

Wimmera, 74, 75

Winchelsea, 93, 96

Windsor, 145

Wodonga, 41, 48, 53, 58, 63, 133, 145

Wonthaggi, 29, 138, 159

Woodend, 152

Wooragee, 48

Wye River, 93

Wyndham Vale, 41, 45

Y

Yackandandah, 49, 133

Yallourn North, 100, 102

Yarra Glen, 78

Yarra Junction, 66

Yarram, 138

Yarrawonga, 66

Yering, 157

Yuroke, 156, 157

Style Conventions

Figures in the tables and in the text have been rounded. Discrepancies in tables between totals and sums of components reflect rounding. Percentage changes in all tables are based on the underlying unrounded amounts.

The notation used in the tables and charts is as follows:

LHS	left-hand-side

RHS	right-hand-side

s.a.	seasonally adjusted

n.a. or na	not available or not applicable

Cat. No.	catalogue number

1 billion	1 000 million

1 basis point	0.01 per cent

nm	new measure

..	zero, or rounded to zero

tbd	to be determined

ongoing	continuing output, program, project etc

(xxx.x)	negative numbers